



                                                          




Bid Solicitation/Request for Proposal
Bid #	17DPP00068
	For:
	T2880 - Vibracore Sampling, Process, & Grain Size Analysis of Offshore Sediment Samples


                                                                                                        
	Event
	Date
	Time

	Vendor’s {Bidder’s} Electronic Question Due Date
(Refer to Bid Solicitation {RFP} Section 1.3.1 for more information.)
	12/21/2016
	2:00 PM

	Mandatory/Optional Pre-Quote {Proposal} Submission Conference 
(Refer to Bid Solicitation {RFP} Section 1.3.6 for more information.)
	Not applicable to this procurement.

	Mandatory/Optional Site Visit
(Refer to Bid Solicitation {RFP} Section 1.3.5 for more information.)
	
Not applicable to this procurement.

	Quote {Proposal} Submission Date
(Refer to Bid Solicitation {RFP} Section 1.3.2 for more information.)
	1/26/2017
	2:00 PM



Dates are subject to change.  All times contained in the Bid Solicitation {RFP} refer to Eastern Time. All changes will be reflected in Bid Amendments {Addenda} to the Bid Solicitation {RFP} posted on the Division of Purchase and Property website and on www.njstart.gov.

	Small Business
Set-Aside
	Status
|_|  Not Applicable

|_|  Entire Blanket P.O. {Contract}

[bookmark: Check7]|_|  Partial Blanket P.O. {Contract}

[bookmark: Check3]|X|  Subcontracting Only
	Category

[bookmark: Check4] |X|   I        |_|   IV

[bookmark: Check5] |X|   II       |_|   V

 |X|   III     |_|   VI





Bid Solicitation {RFP} Issued By			Using Agency

State of New Jersey				State of New Jersey
Department of the Treasury			New Jersey Department of Environmental Protection Division of Purchase and Property		New Jersey Geological and Water Survey
Trenton, New Jersey 08625‑0230 			

Date:  12/1/16
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[bookmark: _Toc428533936][bookmark: _Toc467151382]INFORMATION FOR VENDORS {BIDDERS}

NOTICE: This Bid Solicitation {Request for Proposal (RFP)} is part of the NJSTART Procurement Program. The Vendor {Bidder} is advised to thoroughly read all sections, as many have been revised, and follow all instructions contained in this Bid Solicitation {RFP}, including the instructions on the Bid Solicitation’s {RFP’s} Offer and Acceptance Page {Signatory Page} and read through all Quick Reference Guides (QRGs) located on the NJSTART Vendor Support Page (http://www.state.nj.us/treasury/purchase/njstart/vendor.shtml), in preparing and submitting its Quote {Proposal}.

Terminology is listed by new NJSTART term; {existing term} appears in braces.

[bookmark: _Toc400531467][bookmark: _Toc428533937][bookmark: _Toc467151383]PURPOSE AND INTENT

This Bid Solicitation {Request for Proposal (RFP)} is issued by the Procurement Bureau, Division of Purchase and Property (Division), Department of the Treasury on behalf of (the New Jersey Department of Environmental Protection (NJDEP).  The purpose of this Bid Solicitation {RFP} is to solicit Quotes {Proposals} for three (3) distinct services:

a. Vibracore sediment sample acquisition;
b. Vibracore processing; and
c. Offshore sediment sample grain size analysis.

The intent of this Bid Solicitation {RFP} is to award up to three (3) Master Blanket Purchase Orders (Blanket P.O.s) {Contracts} to those responsible Vendors {Bidders} whose Quotes {Proposals}, conforming to this Bid Solicitation {RFP} are most advantageous to the State, price and other factors considered.  The State intends to award only one (1) Blanket P.O. {Contract} per service. A single Vendor {Bidder} may submit a quote {proposal} for any or up to all three (3) services and the State may award a Blanket P.O to a Vendor {Bidder} for any or all three (3) services.  The State may award any or up to all three (3) services.  The State, however, reserves the right to separately procure individual requirements that are the subject of the Blanket P.O. {Contract} during the Blanket P.O. {Contract} term, when deemed by the Director of the Division of Purchase and Property (Director) to be in the State’s best interest.

The State of NJ Standard Terms and Conditions (SSTC) accompanying this Bid Solicitation {RFP} will apply to all Blanket P.O.s {Contracts} made with the State of New Jersey.  These terms are in addition to the terms and conditions set forth in this Bid Solicitation {RFP} and should be read in conjunction with them unless the Bid Solicitation {RFP} specifically indicates otherwise.

[bookmark: _Toc400531468][bookmark: _Toc428533938][bookmark: _Toc467151384]BACKGROUND 

The New Jersey Geological and Water Survey (NJGWS) maps the State’s offshore geology and sand deposits by acquiring, analyzing, and interpreting marine geologic and geophysical data.  As part of that analysis, the NJGWS collects offshore sediment samples in six (6) meter [20 foot] vibracores.  The NJGWS performs lithologic analysis of the cores, including grain size analyses on sediment samples collected from the cores at 30 centimeter intervals.  This process yields approximately 20 samples per vibracore.  Grain size analysis enables the NJGWS to define lithologic changes down-core, characterize and correlate the lithology to sub-bottom acoustic data, and calculate sand volumes for specific resource areas.

[bookmark: _Toc428533939][bookmark: _Toc467151385]Key Events

[bookmark: _1.3.1_ELECTRONIC_QUESTION_AND_ANSWE][bookmark: _Toc428533940][bookmark: _Toc467151386]ELECTRONIC QUESTION AND ANSWER PERIOD

The Division will electronically accept questions and inquiries from all potential Vendors {Bidders} via the “Q&A” Tab of the Bid Solicitation {RFP} in NJSTART. 

a. Questions should be directly tied to the Bid Solicitation {RFP} and asked in consecutive order, from beginning to end, following the organization of the Bid Solicitation {RFP}; and  

b. Each question should begin by referencing the Bid Solicitation {RFP} page number and section number to which it relates.

Vendors {Bidders} may refer to the QRG “Submit a Quote” for additional instruction. QRGs are located on the NJSTART Vendor Support Page.  

A Vendor {Bidder} must not contact the Using Agency and/or the Procurement Specialist directly, in person, by telephone or by e-mail, concerning this Bid Solicitation {RFP}.

The cut-off date for electronic questions and inquiries relating to this Bid Solicitation {RFP} is indicated on the Bid Solicitation {RFP} cover sheet.  In the event that questions are posed by Vendors {Bidders}, answers to such questions will be issued by Bid Amendment {Addendum}.  Any Bid Amendment {Addendum} to this Bid Solicitation {RFP} will become part of this Bid Solicitation {RFP} and part of any Blanket P.O. {Contract} awarded as a result of this Bid Solicitation {RFP}. Bid Amendments {Addenda} to this Bid Solicitation {RFP}, if any, will be posted as a File Attachment on the “Summary” page of the Bid Solicitation {RFP} in NJSTART after the cut-off date.  (See Bid Solicitation {RFP} Section 1.4.1 for further information.)
[bookmark: _1.3.3__Mandatory_Pre-Bid_Conference][bookmark: _1.3.5__SUBMISSION_OF_BID_PROPOSAL][bookmark: _1.3.2_SUBMISSION_OF_BID_PROPOSAL]
EXCEPTIONS TO THE STATE OF NJ STANDARD TERMS AND CONDITIONS (SSTC)

Questions regarding the SSTC and exceptions to mandatory requirements must be posed during this Electronic Question and Answer period and shall contain the Vendor’s {Bidder’s} suggested changes and the reason(s) for the suggested changes.

[bookmark: _Toc428533941][bookmark: _Toc467151387]SUBMISSION OF QUOTES {PROPOSALS}

In order to be considered for award, the Quote {Proposal} must be received by the Procurement Bureau of the Division at the appropriate location by the required time.  Vendors {Bidders} shall submit a Quote {Proposal} either electronically through NJSTART or via hard copy. 

Hard copy Quote {Proposal} must be submitted to the physical location noted below: 

PROPOSAL RECEIVING ROOM – 9TH FLOOR
DIVISION OF PURCHASE AND PROPERTY
DEPARTMENT OF THE TREASURY
33 WEST STATE STREET, P.O. BOX 230
TRENTON, NJ 08625-0230

Directions to the Division are available on the web at http://www.state.nj.us/treasury/purchase/directions.shtml.

QUOTES {PROPOSALS} NOT RECEIVED PRIOR TO THE QUOTE {PROPOSAL} OPENING DEADLINE SHALL BE REJECTED.  THE DATE AND TIME OF THE QUOTE {PROPOSAL} OPENING ARE INDICATED ON THE BID SOLICITATION {RFP} COVER SHEET AND IN THE “SUMMARY” PAGE OF THE BID SOLICITATION {RFP} IN NJSTART. 

Note:  A Vendor {Bidder} using U.S. Postal Service regular or express mail services should allow additional time since the U.S. Postal Service does not deliver directly to the Proposal Receiving Room.  A Vendor {Bidder} should make every effort to submit its Quote {Proposal} well ahead of the Quote {Proposal} submission deadline to mitigate unforeseen delays or issues.  The Vendor {Bidder} is solely responsible for the timely submission of its Quote {Proposal} in response to this Bid Solicitation {RFP}.

Procedural inquiries concerning this Bid Solicitation {RFP} may be directed to njstart@treas.nj.gov and/or (609) 341-3500.

The State will not respond to substantive questions related to the Bid Solicitation {RFP} or any other Blanket P.O. {Contract} via this e-mail address.  For inquires related to substantive questions refer to Section 1.3.1 (Electronic Question and Answer Period).
[bookmark: site_visit]
[bookmark: _Toc428533942][bookmark: _Toc467151388]NJSTART

The Division is pleased to announce its new eProcurement solution “[image: cid:image001.jpg@01CF740E.F15E7FA0] .” 

Vendor {Bidder} Support:

Vendors {Bidders} are strongly encouraged to visit the NJSTART Vendor Support Page, which contains Quick Reference Guides (QRGs), supporting videos, a glossary of NJSTART terms, and helpdesk contact information.  

The Vendor {Bidder} should utilize the QRGs before attempting to submit its Quote {Proposal} using the NJSTART process.   It is the Vendor’s {Bidder’s} responsibility to ensure that the NJSTART Quote {Proposal} and attachments have been properly submitted.

[bookmark: _Toc428533943][bookmark: _Toc467151389]ELECTRONIC SIGNATURES

Vendors {Bidders} submitting Quotes {Proposals} through NJSTART may sign the forms listed in Section 4.4.1 (Forms, Registrations and Certifications Required with Quote {Proposal}) and Section 4.4.2 (Forms, Registrations and Certifications Required Before Blanket P.O. {Contract} Award and That Should Be Submitted with the Quote {Proposal}) of this Bid Solicitation {RFP} electronically by typing the name of the authorized signatory in the “Signature” block as an alternative to downloading, physically signing the form, scanning the form, and uploading the form to NJSTART. 

Vendors {Bidders} submitting Quotes {Proposals} in hard copy format, must provide forms with original, physical signatures, otherwise its Quote {Proposal} may be deemed non-responsive.

[bookmark: _1.3.4_MANDATORY/OPTIONAL_SITE][bookmark: _1.3.45_MANDATORY/OPTIONAL_SITE][bookmark: _Toc456944286][bookmark: _Toc467151390][bookmark: _Toc224543885][bookmark: _Toc238623352][bookmark: _Toc400531474][bookmark: _Toc428533944]MANDATORY/OPTIONAL SITE VISIT

Not applicable to this procurement. 

[bookmark: _1.3.5__MANDATORY/OPTIONAL][bookmark: _1.3.6__MANDATORY/OPTIONAL][bookmark: _Toc224543888][bookmark: _Toc238623354][bookmark: _Toc428533945][bookmark: _Toc467151391]MANDATORY/OPTIONAL PRE-QUOTE {PROPOSAL} CONFERENCE
[bookmark: _Toc95619434][bookmark: _Toc109701220][bookmark: _Toc225321579][bookmark: _Toc94946029][bookmark: _Toc72744593]
Not applicable to this procurement. 

[bookmark: _Toc428533947][bookmark: _Toc467151392]ADDITIONAL Information

[bookmark: _Toc428533948][bookmark: _Toc467151393]BID AMENDMENTS {ADDENDA}: Revisions to this BID SOLICITATION {RFP}

In the event that it becomes necessary to clarify or revise this Bid Solicitation {RFP}, such clarification or revision will be by Bid Amendment {Addendum}.  Any Bid Amendment {Addendum} to this Bid Solicitation {RFP} will become part of this Bid Solicitation {RFP} and part of any Blanket P.O. {Contract} awarded as a result of this Bid Solicitation {RFP}.

There are no designated dates for release of Bid Amendments {Addenda}.  Those Vendors {Bidders} who are on the bidholder list either through commodity code registration in NJSTART or by acknowledging the bid in NJSTART should receive notification of any Bid Amendment(s) {Addenda}. If a Vendor {Bidder} is not on the bidholder list to receive notifications related to a Bid Solicitation {RFP}, Bid Amendments {Addenda} are still viewable on the “Summary” page of the Bid Solicitation {RFP} in NJSTART.

BID AMENDMENTS {ADDENDA} WILL BE ISSUED AS FILE ATTACHMENTS, AND ARE VIEWABLE ON THE “SUMMARY” PAGE OF THE BID SOLICITATION {RFP} IN NJSTART.  Vendors {Bidders} may refer to the QRG “Submit a Quote” for additional instruction. QRGs are located on the NJSTART Vendor Support Page.  

It is the sole responsibility of the Vendor {Bidder} to be knowledgeable of all Bid Amendments {Addenda} related to this procurement. An interested Vendor {Bidder} should check the NJSTART “Open Bids” Tab on a daily basis to ensure review of the most updated information.

[bookmark: _Toc400531479][bookmark: _Toc428533949][bookmark: _Toc467151394]VENDOR {BIDDER} Responsibility

The Vendor {Bidder} assumes sole responsibility for the complete effort required in submitting a Quote {Proposal} in response to this Bid Solicitation {RFP}.  No special consideration will be given after Quotes {Proposals} are opened because of a Vendor’s {Bidder’s} failure to be knowledgeable as to all of the requirements of this Bid Solicitation {RFP}.

[bookmark: _Toc400531480][bookmark: _Toc428533950][bookmark: _Toc467151395]COST Liability

The State assumes no responsibility and bears no liability for costs incurred by a Vendor {Bidder} in the preparation and submittal of a Quote {Proposal} in response to this Bid Solicitation {RFP}.

[bookmark: _Toc400531481][bookmark: _Toc428533951][bookmark: _Toc467151396]CONTENTS of QUOTE {Proposal}

Quotes {Proposals} can be released to the public pursuant to N.J.A.C. 17:12-1.2(b) and (c), or under the New Jersey Open Public Records Act (OPRA), N.J.S.A. 47:1A-1 et seq., or the common law right to know.  

After the opening of sealed Quotes {Proposals}, including Quotes {Proposals} submitted through the NJSTART electronic process, all information submitted by a Vendor {Bidder} in response to a Bid Solicitation {RFP} is considered public information notwithstanding any disclaimers to the contrary submitted by a Vendor {Bidder}. Proprietary and confidential information may be exempted from public disclosure by OPRA and/or the common law. When the Bid Solicitation {RFP} contains a negotiation component, the Quote {Proposal} will not be subject to public disclosure until intent to award a Blanket P.O. {Contract} is announced. 

As part of its Quote {Proposal}, a Vendor {Bidder} may designate any data or materials it asserts are exempt from public disclosure under OPRA and/or the common law, explaining the basis for such assertion.  The location in the Quote {Proposal} of any such designation should be clearly stated in a cover letter.  The State reserves the right to make the determination as to what is proprietary or confidential, and will advise the Vendor {Bidder} accordingly.  Any proprietary and/or confidential information in a Quote {Proposal} will be redacted by the State.   The State will not honor any attempt by a Vendor {Bidder} to designate its entire Quote {Proposal} and/or prices as proprietary, confidential and/or to claim copyright protection for its entire Quote {Proposal}.  Copyright law does not prohibit access to a record which is otherwise available under OPRA.  In the event of any challenge to the Vendor’s {Bidder’s} assertion of confidentiality with which the State does not concur, the Vendor {Bidder} shall be solely responsible for defending its designation, but in doing so, all costs and expenses associated therewith shall be the responsibility of the Vendor {Bidder}. The State assumes no such responsibility or liability.  

By signing the Bid Solicitation {RFP} Offer and Acceptance Page {Signatory Page}, the Vendor {Bidder} waives any claims of copyright protection set forth within the manufacturer's price list and/or catalogs.  The price lists and/or catalogs must be accessible to State Using Agencies and Cooperative Purchasing Program participants and thus have to be made public to allow all eligible purchasing entities access to the pricing information.

[bookmark: _Toc400531482][bookmark: _Toc428533952][bookmark: _Toc467151397] ANNOUNCEMENT OF QUOTE {PROPOSAL} INFORMATION

On the date and time Quotes {Proposals} are due under the Bid Solicitation {RFP}, all information concerning the Quotes {Proposals} submitted may be publicly announced and shall be available for inspection and copying except as noted below:

a. Information appropriately designated as proprietary and/or confidential shall not be available for inspection and copying; and
b. Where negotiation is contemplated, only the names and addresses of the 
Vendors {Bidders} submitting Quotes {Proposals} will be announced, and the contents of the Quotes {Proposals} shall not be available for inspection and copying until the Notice of Intent to Award is issued by the Director. 

[bookmark: _Toc400531483][bookmark: _Toc428533953][bookmark: _Toc467151398]PRICE Alteration In Hard copy QUOTES {Proposals}

Hard copy Quote {Proposal} prices must be typed or written in ink.  Any price change (including "white-outs") must be initialed.  Failure to initial price changes shall preclude a Blanket P.O. {Contract} award from being made to the Vendor {Bidder}.

[bookmark: _Toc400531484][bookmark: _Toc428533954][bookmark: _Toc467151399]QUOTE {Proposal} ERRORS

In accordance with N.J.A.C. 17:12-2.11, “Proposal errors,” a Vendor {Bidder} may withdraw its Quote {Proposal} as described below.

QUOTE {PROPOSAL} WITHDRAWAL PRIOR TO QUOTE {PROPOSAL} OPENING

NJSTART: A Vendor {Bidder} may withdraw its Quote {Proposal} submission in NJSTART prior to the Quote {Proposal} opening; however, Vendors {Bidders} should note that while withdrawn NJSTART Quotes {Proposals} remain viewable by the Vendor {Bidder} on its Vendor Profile Homepage, they are removed from the Division’s view and cannot be considered for Blanket P.O. {Contract} award. The Vendor {Bidder} may submit a revised Quote {Proposal} as long as the Quote {Proposal} is received prior to the announced date and time for Quote {Proposal} submission. Vendors {Bidders} may refer to the QRG “Submit a Quote” for additional instruction. QRGs are located on the NJSTART Vendor Support Page.  

Hard Copy: A Vendor {Bidder} may request that its hard copy Quote {Proposal} be withdrawn prior to the Quote {Proposal} opening.  Such request must be made, in writing, to the Supervisor of the Proposal Review Unit at the address provided in Section 1.4.7.2 below.  The Vendor {Bidder} may submit a revised Quote {Proposal} as long as the Quote {Proposal} is received prior to the announced date and time for Quote {Proposal} submission and at the place specified. 

QUOTE {PROPOSAL} WITHDRAWAL AFTER QUOTE {PROPOSAL} OPENING, BUT PRIOR TO BLANKET P.O. {CONTRACT} AWARD

NJSTART and Hard Copy: If, after the Quote {Proposal} opening, but before Blanket P.O. {Contract} award, a Vendor {Bidder} discovers an error in its Quote {Proposal}, the Vendor {Bidder} may make a written request to the Supervisor of the Proposal Review Unit to withdraw its Quote {Proposal} from consideration for award.  If the Vendor’s {Bidder’s} request to withdraw is made in good faith, and the State will not be significantly prejudiced by granting the withdrawal of the Quote {Proposal} beyond the loss of the benefit of the bargain to the State of the withdrawing Vendor’s {Bidder’s} offer, the request shall be granted.   Evidence of the Vendor’s {Bidder’s} good faith in making this request can be demonstrated by one (1) or more of the following factors: A mistake is so significant that to enforce the Blanket P.O. {Contract} resulting from the Quote {Proposal} would be unconscionable; that the mistake relates to a material feature or term of the Blanket P.O. {Contract}; and that the mistake occurred notwithstanding the Vendor’s {Bidder’s} exercise of reasonable care.  After Quote {Proposal} opening, while pursuant to the provisions of this section a Vendor {Bidder} may request to withdraw its Quote {Proposal} and the Director may in her discretion allow said Vendor {Bidder} to withdraw it, the Division also may take notice of repeated or unusual requests to withdraw by a Vendor {Bidder} and take those prior requests to withdraw into consideration when evaluating the Vendor’s {Bidder’s} future Quotes {Proposals}.

All Quote {Proposal} withdrawal requests must include the Bid Solicitation {RFP} identification number and the final Quote {Proposal} submission date and be sent to the following address:

Department of the Treasury
Division of Purchase and Property
PO Box 039
33 West State Street – 9th Floor
Trenton, New Jersey 08625-0039
Attention:  Supervisor, Proposal Review Unit

If during a Quote {Proposal} evaluation process, an obvious pricing error made by a potential Blanket P.O. {Contract} awardee is found, the Director or her designee shall issue written notice to the Vendor {Bidder}.  The Vendor {Bidder} will have up to five (5) business days after receipt of the notice to confirm its pricing.  If the Vendor {Bidder} fails to respond, its Quote {Proposal} shall be considered withdrawn, and no further consideration shall be given to it.

If it is discovered that there is an arithmetic disparity between the unit price and the total extended price, the unit price shall prevail.  If there is any other ambiguity in the pricing, other than a disparity between the unit price and extended price and the Vendor’s {Bidder’s} intention is not readily discernible from other parts of the Quote {Proposal}, the Director may seek clarification from the Vendor {Bidder} to ascertain the true intent of the Quote {Proposal}. If the Vendor {Bidder} inadvertently completes the “Discount” field and the “Unit Cost” field, the Discounted Unit Cost will prevail. 

[bookmark: _Toc400531485][bookmark: _Toc428533955][bookmark: _Toc467151400]JOINT Venture

If a Joint Venture is submitting a Quote {Proposal}, the agreement between the parties relating to such Joint Venture should be submitted with the Joint Venture’s Quote {Proposal}.  Authorized signatories from each party comprising the joint venture must sign the Offer and Acceptance Page {Signatory Page}.  Each party to the Joint Venture must individually comply with all the forms and certification requirements in Sections 4.4.1 and 4.4.2 of this Bid Solicitation {RFP}. 
 
[bookmark: _Toc400531486][bookmark: _Toc428533956][bookmark: _Toc467151401]Reciprocity for Jurisdictional Vendor {Bidder} Preference

In accordance with N.J.S.A. 52:32-1.4 and N.J.A.C. 17:12-2.13, the State of New Jersey will invoke reciprocal action against an out-of-State Vendor {Bidder} whose state or locality maintains a preference practice for its in-state Vendors {Bidders}.  The State of New Jersey will use the annual surveys compiled by the Council of State Governments, National Association of State Procurement Officials, or the National Institute of Governmental Purchasing or a State’s statutes and regulations to identify States having preference laws, regulations, or practices and to invoke reciprocal actions. The State of New Jersey may obtain additional information as it deems appropriate to supplement the stated survey information.

A Vendor {Bidder} may submit information related to preference practices enacted for a State or Local entity outside the State of New Jersey. This information may be submitted in writing as part of the Quote {Proposal} response, including name of the locality having the preference practice, as well as identification of the county and state, and should include a copy of the appropriate documentation, i.e., resolution, regulation, law, notice to Vendor {Bidder}, etc.  It is the responsibility of the Vendor {Bidder} to provide documentation with the Quote {Proposal} or submit it to the Director within five (5) business days after the deadline for Quote {Proposal} submission.  Written evidence for a specific procurement that is not provided to the Director within five (5) business days of the public Quote {Proposal} submission date may not be considered in the evaluation of that procurement, but may be retained and considered in the evaluation of subsequent procurements.

[bookmark: _Toc294607267][bookmark: _Toc294680428][bookmark: _Toc400531487][bookmark: _Toc428533957][bookmark: _Toc467151402]QUOTE {PROPOSAL} ACCEPTANCES AND REJECTIONS

N.J.A.C. 17:12-2.7(d), the Director’s right to waive minor irregularities or omissions in a Quote {Proposal} and N.J.A.C. 17:12-2.2 which defines causes for Quote {Proposal} rejection, apply to all Quotes {Proposals}.  In addition, pursuant to N.J.S.A. 52:34-12, the Director retains the right to reject all Quotes {Proposals} if it is in the public interest. 
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	NJSTART Term
	Equivalent Existing New Jersey Term

	Bid/Bid Solicitation 
	RFP/Solicitation

	Bid Amendment 
	Addendum

	Change Order 
	Contract Amendment

	Master Blanket Purchase Order (Blanket P.O.) 
	Contract

	Offer and Acceptance Page
	Signatory Page

	Quote
	Proposal

	Vendor 
	Bidder/Contractor
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The following definitions will be part of any Blanket P.O. {Contract} awarded or order placed as result of this Bid Solicitation {RFP}.

Definitions are listed by new NJSTART terminology; {existing terminology} appears in braces.

All-Inclusive Hourly Rate – An hourly rate comprised of all direct and indirect costs including, but not limited to:  labor costs, overhead, fee or profit, clerical support, travel expenses, per diem, safety equipment, materials, supplies, managerial support and all documents, forms, and reproductions thereof.  This rate also includes portal-to-portal expenses as well as per diem expenses such as food.

Best and Final Offer or BAFO – Pricing timely submitted by a Vendor {Bidder} upon invitation by the Bureau Division after Quote {Proposal} opening, with or without prior discussion or negotiation.

Bid or Bid Solicitation {RFP or Solicitation} – This series of documents, which establish the bidding and Blanket P.O. {Contract} requirements and solicits Quotes {Proposals} to meet the needs of the Using Agencies as identified herein, and includes the Bid Solicitation {RFP}, State of NJ Standard Terms and Conditions (SSTC), price schedule, attachments, and Bid Amendments {Addenda}.

Bid Amendment {Addendum} – Written clarification or revision to this Bid Solicitation {RFP} issued by the Division of Purchase and Property. Bid Amendments {Addenda}, if any, will be issued prior to Quote {Proposal} opening.

Business Day - Any weekday, excluding Saturdays, Sundays, State legal holidays, and State-mandated closings unless otherwise indicated.

Calendar Day – Any day, including Saturdays, Sundays, State legal holidays, and State-mandated closings unless otherwise indicated.

Change Order {Contract Amendment} – An alteration or modification of the terms of a Blanket P.O. {Contract} between the State and the Vendor(s) {Contractor(s)}.  A Change Order {Contract Amendment} is not effective until it is signed and approved in writing by the Director or Deputy Director, Division of Purchase and Property.

Cooperative Purchasing Program – The Division’s intrastate program that provides procurement-related assistance to New Jersey local governmental entities and boards of education, State and county colleges and other public entities having statutory authority to utilize select State Blanket P.O.s {Contracts} issued by the Division, pursuant to the provisions of N.J.S.A. 52:25-16.1 et seq.

Days After Receipt of Order (ARO) - means the number of calendar days ‘After Receipt of Order’ in which the Using Agency will receive the ordered materials and/or services.

Director – Director, Division of Purchase and Property, Department of the Treasury, who by statutory authority is the Chief Contracting Officer for the State of New Jersey.

Discount - Means the standard discount applied by the Vendor {Bidder} to all items.

Discounted Unit Cost – Means “Unit Cost” field multiplied by (100 percent minus the “Discount” field percentage).

Division – The Division of Purchase and Property.

Evaluation Committee – A committee established or Division staff member assigned by the Director to review and evaluate Quotes {Proposals} submitted in response to this Bid Solicitation {RFP} and recommend a Blanket P.O. {Contract} award to the Director.

Firm Fixed Price – A price that is all-inclusive of direct cost and indirect costs, including, but not limited to, direct labor costs, overhead, fee or profit, clerical support, equipment, materials, supplies, managerial (administrative) support, all documents, reports, forms, travel, reproduction and any other costs.

Freight - Means Freight on Board (FOB) Destination.

Joint Venture – A business undertaking by two or more entities to share risk and responsibility for a specific project.

Master Blanket Purchase Order (“Blanket P.O.”) {Contract} – The Blanket P.O. {Contract} consists of the State of NJ Standard Terms and Conditions (SSTC), the Bid Solicitation {RFP}, the responsive Quote {Proposal} submitted by a responsible Vendor {Bidder} as accepted by the State, the notice of award, any Best and Final Offer, any subsequent written document memorializing the agreement, any modifications to any of these documents approved by the State and any attachments, Bid Amendment {Addenda} or other supporting documents, or post-award documents including Change Orders {Contract Amendments} agreed to by the State and the Vendor {Contractor}, in writing.

May – Denotes that which is permissible or recommended, not mandatory.

No Bid – The Vendor {Bidder} is not submitting a price Quote {Proposal} for an item on a price line.

No Charge – The Vendor {Bidder} will supply an item on a price line free of charge.

Ownership Disclosure Form – Refers to the Statement of Bidder/Vendor Ownership as utilized in NJSTART.

Primary Form – An electronic form contained within a Vendor’s {Bidder’s} NJSTART profile designated by the Vendor {Bidder} as the primary or principal version of the required form.

Procurement Bureau - The Division unit responsible for the preparation, advertisement, and issuance of Bid Solicitations {RFPs}, for the tabulation of Quotes {Proposals} and for recommending award(s) of Blanket P.O.(s) {Contract(s)} to the Director and the Deputy Director.

Project – The undertakings or services that are the subject of this Bid Solicitation {RFP}.

QRGs – Quick Reference Guides.

Quote {Proposal} – Vendor’s {Bidder’s} timely response to the Bid Solicitation {RFP} including, but not limited to, technical Quote {Proposal}, price Quote {Proposal}, and any licenses, forms, certifications, or other documentation required by the Bid Solicitation {RFP}.

Retainage - The amount withheld from the Vendor {Contractor} payment that is retained and subsequently released upon satisfactory completion of performance milestones by the Vendor {Contractor}.

Revision – A response to a BAFO request or a requested clarification of the Vendors {Bidders} Quote {Proposal}. 

Shall or Must – Denotes that which is a mandatory requirement.  Failure to meet a mandatory material requirement will result in the rejection of a Quote {Proposal} as non-responsive.

Should – Denotes that which is permissible or recommended, not mandatory.

Small Business – Pursuant to N.J.A.C. 17:13-1.2, “small business” means a business that meets the requirements and definitions of “small business” and has applied for and been approved by the New Jersey Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit as (i) independently owned and operated, (ii) incorporated or registered in and has its principal place of business in the State of New Jersey; (iii)  has 100 or fewer full-time employees; and has gross revenues falling in one (1) of the three (3) following categories:  For goods and services - (A) 0 to $500,000 (Category I); (B) $500,001 to $5,000,000 (Category II); and (C) $5,000,001 to $12,000,000, or the applicable federal revenue standards established at 13 CFR 121.201, whichever is higher (Category III); For construction services: (A) 0 to $3,000,000 (Category IV); (B) gross revenues that do not exceed 50 percent of the applicable annual revenue standards established at 13 CFR 121.201 (Category V); and (C) gross revenues that do not exceed the applicable annual revenue standards established at CFR 121.201, (Category VI).

State – The State of New Jersey.

State Contract Manager (SCM) – The individual, as set forth in Section 8.0, responsible for the approval of all deliverables, i.e., tasks, sub-tasks or other work elements in the Scope of Work.  The SCM cannot direct or approve a Change Order {Contract Amendment}.

Subtasks – Detailed activities that comprise the actual performance of a task.

Subcontractor – An entity having an arrangement with a Vendor {Contractor}, whereby the Vendor {Contractor} uses the products and/or services of that entity to fulfill some of its obligations under its State Blanket P.O. {Contract}, while retaining full responsibility for the performance of all [the Vendor’s {Contractor's}] obligations under the Blanket P.O. {Contract}, including payment to the Subcontractor.  The Subcontractor has no legal relationship with the State, only with the Vendor {Contractor}.

Task – A discrete unit of work to be performed.

Unit Cost – All-inclusive, firm fixed price charged by the Vendor {Bidder} for a single unit identified on a price line.

Using Agency[ies] – A State department or agency, a quasi-State governmental entity, or a Cooperative Purchasing Program participant, authorized to purchase products and/or services under a Blanket P.O. {Contract} procured by the Division.  In addition, with the approval of the Director of the Division of Purchase and Property and the agreement of the Vendor {Contractor}, the Blanket P.O. {Contract} may be used by any Using Agency or quasi-State governmental entity. 

Vendor {Bidder} – An entity offering a Quote {Proposal} in response to the Division’s Bid Solicitation {RFP}.

Vendor {Contractor} – The Vendor {Bidder} awarded a Blanket P.O. {Contract} resulting from this Bid Solicitation {RFP}.

[bookmark: _Toc355709006][bookmark: _Toc400531490][bookmark: _Toc428533961][bookmark: _Toc456944303][bookmark: _Toc467151406]BLANKET P.O. {contract}-specific definitions/ACRONYMS

American Society for Testing and Materials (ASTM) International – International standards organization that develops and publishes voluntary	consensus technical standards for a wide range of materials, products, systems, and services.

American Society for Testing and Materials (ASTM) D422 – 63 (2007) –. Standard test method that covers the quantitative determination of the distribution of particle sizes in soils. http://www.astm.org/Standards/D422.htm.

American Society for Testing and Materials (ASTM) D2487 – 11 (2011) –Standard that classifies soils from any geographic location into categories representing the results of prescribed laboratory tests to determine the particle-size characteristics, liquid limit, and the plasticity index.  http://www.astm.org/Standards/D2487.htm.

American Society for Testing and Materials (ASTM) E11 – Standard Specification for Woven Wire Test Sieve Cloth and Test Sieves.  http://www.astm.org/Standards/E11.htm.

Baseline Month – The month prior to the start of the Blanket P.O. {Contract}.

Cubic Feet Per Minute (CFM) – A measurement of the velocity at which air flows into or out of a space.

Gallons Per Minute (GPM) – A unit of volumetric flow rate.

Global Positioning System (GPS) – A system of satellites, computers, and receivers that is able to determine the latitude and longitude of a receiver on Earth by calculating the time difference for signals from different satellites to reach the receiver.

Joint Photographic Experts Group (JPG) - A file extension for a graphics file that reduces a files size by permanently eliminating certain information, especially redundant information. The JPG file format was created by a joint committee called the Joint Photographic Experts Group. 

Latitude/Longitude Coordinates (ddmm.mmm) – The general format for latitude and longitude coordinates for purposes of this Bid Solicitation {RFP}. 

Lithology – (1) The description of rocks [or sediments], especially in hand specimen and in outcrop, on the basis of such characteristics as color, mineralogic composition, and grain size.  (2) The physical character of a rock [or sediment]. [footnoteRef:2]  [2:  Paraphrased from the Dictionary of Geological Terms, Third Edition, 1984, Robert L. Bates and Julia A. Jackson, Eds., American Geologic Institute, p. 299.] 


Mean Low Water (MLW) – The average height of all the low water heights observed over the National Tidal Datum Epoch (NTDE).

Munsell Color System – A color space, adopted by the U.S. Department of Agriculture as the official color system for soil research, that specifies colors based on three (3) color dimensions:  hue, value (lightness), and chroma (color purity).

National Electrical Manufacturers Association (NEMA) – The association of electrical equipment and medical imaging manufacturers.

North American Vertical Datum of 1988 (NGVD 88) – The vertical control datum of orthometric height established for vertical control surveying in the United States of America.

National Oceanic and Atmospheric Administration (NOAA) – An administration aimed at understanding and predicting changes in climate, weather, oceans and coasts, sharing that knowledge and information with others, and conserving and managing coastal and marine ecosystems and resources.

National Ocean Service – An office within the U.S. Department of Commerce National Oceanic and Atmospheric Administration (NOAA) that is responsible for preserving and enhancing the nation’s coastal resources and ecosystems along 95,000 miles (153,000 km) of shoreline bordering 3,500,000 square miles (9,100,000 km2) of coastal, Great Lakes, and ocean waters.

National Tidal Datum Epoch (NTDE) – The specific 19-year period adopted by the National Ocean Service as the official time segment over which tide observations are taken and reduced to obtain mean values for tidal datums.

Nautical Miles Per Hour (Nm/h) – A unit of speed equal to one (1) nautical mile (1.852 kilometer) per hour, approximately 1.151 mile per hour.

New Jersey Department of Environmental Protection (NJDEP) – The department in New Jersey that is responsible for issues related to the outdoor environment and its impact on public health and welfare.  

New Jersey Geological and Water Survey (NJGWS) – A public service and research agency within the New Jersey Department of Environmental Protection.

New Jersey State Plane Coordinate System, NAD83 - A statewide plane coordinate system in United States Survey Feet with perpendicular North-South and East-West grid lines.

New Jersey Office of Information Technology (NJOIT) – The exclusive technology services provider of the State of New Jersey. Responsibilities include managing enterprise infrastructure, developing statewide applications, and establishing policies and standards governing State agencies' use of technology.

Occupational Safety and Health Administration (OSHA) – The federal administration tasked with assuring safe and healthful working conditions for working men and women by setting and enforcing standards, providing training, outreach, education, and assistance. The agency is also charged with enforcing a variety of whistleblower statutes and regulations.

Phi Grade Scale (PHI) – A logarithmic transformation of the Wentworth sediment size grade scale, in which the negative logarithm to the base two (2) of the particle diameter (in millimeters) is substituted for the diameter value. The scale was developed specifically as a statistical device to permit the direct application of conventional statistical practices to sedimentary data. [footnoteRef:3] [3:  Paraphrased from the Dictionary of Geological Terms, Third Edition, 1984, Robert L. Bates and Julia A. Jackson, Eds., American Geologic Institute, p. 381.] 


Penetrometer - An instrument for determining the consistency or hardness of a substance by measuring the depth or rate of penetration of a rod or needle driven into it by a known force. 

Pounds Per Square Inch (PSI) – A unit of pressure or of stress based on avoirdupois units. It is the pressure resulting from a force of one (1) pound-force applied to an area of one (1) square inch.

Quality Assurance/Quality Control (QA/QC) – The combination of quality assurance, the process or set of processes used to measure and assure the quality of a product, and quality control, the process of ensuring products and services meet consumer expectations.

Reference Month –The twelfth (12th) month after the baseline month.

RS 232 Serial Port - A standard for serial communication transmission of data through which information transfers in or out one bit at a time. 

Tagged Image File Format (TIFF) – A computer file format for storing raster graphics images.

Uniform Resource Locator (URL) – The generic term for all types of names and addresses that refer to objects on the World Wide Web.

United States Coast Guard (USCG) – One (1) of the five (5) armed forces of the United States and the only military organization within the Department of Homeland Security. The USCG is tasked with safe guarding our maritime interests and environment around the world. 

United States Department of Agriculture (USDA) – A United States department that provides leadership on food, agriculture, natural resources, rural development, nutrition, and related issues based on public policy, the best available science, and effective management.

Vibracoring – A technology and a technique for collecting core samples of underwater sediments and wetland soils.  
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SCOPE OF WORK

The Scope of Work demonstrates three (3) distinct services (vibracore sediment sample acquisition; vibracore processing; and offshore sediment sample grain size analysis), located in Bid Solicitation {RFP} Sections 3.1, 3.2, and 3.3, respectively. Note: that the estimated quantities indentified is for the initial round of work.  NJDEP anticipates that over the course of the Blanket P.O {Contract} period, it may require additional rounds of these activities.  This will be at the discretion of NJDEP and be completed at the price provided in the Price Schedule/Sheet. 

[bookmark: _Toc461803389][bookmark: _Toc467151408]VIBRACORE SEDIMENT CORE ACQUISITION

[bookmark: _Toc461803390][bookmark: _Toc467151409]GENERAL

The Vendor {Contractor} shall ensure at a minimum:

a. The work under this section of the Blanket P.O {Contract} includes collecting vibracores. It is anticipated that 20 to 30 vibracores will be collected for the initial round of work, with an NJDEP option for additional vibracores.  If requested, additional cores shall be collected during the same period of performance and at the discretion of the NJDEP. Additionally, at the option of the NJDEP, multiple separate vibracore collection activities may be required for purposes of collecting additional vibracores during the Blanket P.O {Contract} period;  

b. All work shall be performed in the Atlantic Ocean, within twelve (12) nautical miles of the coastline, Delaware and/or Raritan Bay, and the Delaware and/or Hudson Rivers. Water depths in the survey area can extend to 80 feet Mean Low Water (MLW); and

c. The Vendor {Contractor} shall be knowledgeable regarding potential hazards and/or restrictions in the coring areas.  These potential hazards/restrictions include, but are not limited to, submarine cables, potential unexploded ordnance, and the location of major shipping channels. The Vendor {Contractor} shall immediately bring any potential conflicts with vibracoring as a result of such hazards/restrictions to the attention of the State Contract Manager (SCM) verbally.

[bookmark: _Toc381267415][bookmark: _Toc461803391][bookmark: _Toc467151410]LOCATION OF VIBRACORING SITES

The area of investigation will be provided to the vibracore Vendor {Contractor} at least 20 business days prior to mobilization. Exact vibracore locations will be provided in Latitude/Longitude Coordinates (ddmm.mmm) at least five (5) business days before the first day of vibracore operations.  Any changes to the locations of the vibracore sites must have NJDEP approval prior to the acquisition of vibracore.
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The Vendor {Contractor} shall mobilize at the project site. Mobilization shall consist of the delivery to the project site of all equipment, materials, and supplies to be furnished by the Vendor {Contractor}; the complete assembly in satisfactory working order of all such equipment on the job; and the satisfactory storage at the project site of all materials and supplies.

Subsequently, the Vendor {Contractor} shall demobilize at the project site after completion of the work. Demobilization shall consist of the removal from the project site of all plant, equipment, materials and supplies furnished by the Vendor {Contractor} after completion of the work.

[bookmark: _Toc381267417][bookmark: _Toc461803393][bookmark: _Toc467151412]ORDER OF WORK

The  order  in  which  the  vibracores are  drilled  shall  be  at  the  Vendor’s {Contractor’s} discretion, unless otherwise stated by the SCM.

[bookmark: _Toc381267418][bookmark: _Toc461803394][bookmark: _Toc467151413]SEDIMENT SAMPLE COLLECTION SPECIFICATIONS

a. Positioning:

1. The vibracores shall be collected from locations furnished by the SCM. These locations will be designated by Latitude/Longitude Coordinates (ddmm.mmm);
2. The positioning of the vessel relative to the sample site locations shall meet standards outlined in Chapter 7 of the Corps of Engineers Hydrographic Surveying Manual, EM 1110-2-1003, dated 30 November 2013 for class 1 surveys (http://www.publications.usace.army.mil/USACE-Publications/Engineer-Manuals/udt_43544_param_page/4/); 
3. Positioning shall be determined immediately prior to the start of the vibracore boring at each location;
4. Before each core is taken, the exact position and the water depth at that point shall be recorded;
5. All elevations and depths shall be referenced to North American Vertical Datum of 1988 (NAVD 88); and 
6. Differential Global Positioning System (GPS) positioning shall be used to locate the boat to within a 50 foot radius of the coring location designated by the SCM.

b. Vibracore Borings:

1. Vibracores comprising the surface of the bottom and sub-bottom and penetrating to a minimum depth of  20 feet shall be obtained by pneumatic, electric, or  hydraulically activated boring, having a minimum diameter of three (3) inches, and shall be representative of the relative position of the bottom and sub-bottom strata;  
2. A transparent plastic rigid sampling tube of appropriate size that permits visual inspection of the cored material shall be placed inside the coring tool prior to operation:
i. The Vendor {Contractor} shall remove the same  tube  from  the  coring  tool  when  the  operation at  a  site  has  been completed;
ii. The plastic tube with the sample shall be cut into five (5) foot length segments justified from zero (0) foot depth for ease of handling and appropriately marked as to the sequence of segments and sample location;
iii. In the case that the final segment cannot be cut into a five (5) foot length, the Vendor {Contractor} shall cut the core to the leftover length leaving no void space;
iv. Both ends of the segments shall be sealed with plastic caps and plastic pressure sensitive tape;
v. The Vendor {Contractor} shall identify and label the plastic segments as the top and bottom of the core sample;
vi. The depth of the top and bottom shall be printed on the top and bottom of each five (5) foot segment;
vii. The core identification number and the sample designation shall be recorded on each five (5) foot segment with waterproof marking ink; and
viii. Cores that are missing sections or are mislabeled will negate completion (and corresponding payment) of that core and any cores that are brought into question.
3. The Vendor {Contractor} shall make every reasonable effort to reach the 20 foot required drilling depth or penetration refusal.  Penetration refusal is defined as a drop in the penetration rate to greater than (>) 60 seconds per foot of penetration, for a duration of 60 seconds. This is specified to prevent inflation of the core sample in the sampling sleeve where core recovery exceeds penetration depth:
i. The Vendor {Contractor} shall determine penetration with the use of a Penetrometer and chart recorder (see Attachment 1 of this Bid Solicitation {RFP}); 
ii. The depth of penetration shall be determined by measuring the depth to the vibrating core head and comparing it to the depth to the sediment surface; and
iii. The calculation of penetration depth by the Penetrometer shall be to within 0.1 foot of actual penetration.
4. The objective depth of penetration is 20 feet. It is recognized, however, that maximum penetration may not be achieved at all sample locations. 
i. When penetration refusal is met at less than 20 feet, the Vendor {Contractor} shall remove the sampled portion from the pipe, and a new liner will be inserted into the core pipe. A jet pump hose shall be attached to the tip of the core pipe just below the vibrator. The rig shall be lowered to the bottom and jetted down to the depth where the first part met refusal. The jet will then be turned off and the vibrator turned on, taking the additional part of the core; 
ii. Retries shall occur until penetration has reached 20 feet or until, at the discretion of the SCM or two (2) retries have been attempted; and 
iii. The coring device shall recover a minimum of 90 percent of the unconsolidated material through which it has penetrated. The percent recovery shall be measured by placing a tape measure, with a weighted end, down the top of the retrieved core to measure the distance to the top of the sediment in the core. This value shall be compared to the measured depth of penetration to calculate percent recovery.
5. Core samples must be properly labeled to identify excised core sections. Improperly labeled core will negate completion (and corresponding payment) of that core and any cores that are brought into question.

c. UXO (Unexploded Ordnance) Screening Specifications:

The Vendor {Contractor} shall follow the screening protocol as detailed in the New Jersey Geological and Water Survey Technical Memorandum: Geophysical Prove-out for UXO Detection in Marine Vibracore (See Attachment 2 of this Bid Solicitation {RFP}):

1. The protocol shall be reviewed and accepted by the Vendor {Contractor} and the SCM no less than 20 days prior to mobilization;
2. If  NJDEP  personnel  are  on  the  vessel,  Section  1 of Attachment 2:  UXO  Screening  Aboard Vibracore Acquisition Vessel is to be followed; and
3. In the event that NJDEP personnel are not on the vessel during acquisition, Section 1 or 2 of Attachment 2 may be followed at the discretion of the Vendor {Contractor}.

d. Equipment Specifications:

The Vendor {Contractor} must meet the following equipment specifications: 

1. Minimum vibracore tool specifications:
i. Air compressor,  375 Cubic Feet Per Minute (CFM) at 120 Pounds Per Square Inch (PSI) minimum or electric, 230 VAC, three-phase, 30 amp service; and
ii. Winch or crane with ten (10) ton minimum line pull and three-quarter (¾)”
      wire rope.
2. Minimum jetting system specifications:
i. High pressured hose; and
ii. Jet pump, 300 Gallons Per Minute (GPM) and 100 PSI rating.
3. Minimum real-time logging system specifications:
i. Real-time Penetrometer, consisting of the following or equivalent:
a. Vibration-resistant digital encoder for measuring down core distance;
b. Digital counter, capable of working in feet, connected to the encoder via an abrasion and water-resistant cable; and
c. Corelog software.
ii. The Penetrometer records must post real-time penetration rate (feet/ minute);
iii. The Penetrometer must be in continuous operation during vibracoring;
iv. The Penetrometer records must be available/visible to the SCM in real time to confirm penetration depth and penetration rate measurements;
v. Computer processing of the data to provide penetration graphs for each core, including penetration depth as a function of time (see Attachment 1 of the Bid Solicitation {RFP} for a sample penetration graph); and
vi. Capability to furnish a copy of the penetration graph for each core at the time of drilling to NJDEP scientists in real time for on-board evaluation and drilling decisions.

[bookmark: _Toc381267419][bookmark: _Toc461803395][bookmark: _Toc467151414]LICENSED BOAT CAPTAIN/VESSEL REGISTRATION 

The Vendor {Contractor} shall supply one (1) boat captain with the vessel for twelve (12) hour days, with availability seven (7) days per week.  The captain must have a current United States Coast Guard (USCG) Captain’s National Operator of Uninspected Passenger Vessel (6-pack) License and a New Jersey Boating Safety Education certificate during the contract term. The Vendor {Contractor} must have the vessel properly registered.    

[bookmark: _Toc461803396][bookmark: _Toc467151415]PROJECT MANAGEMENT

The Vendor {Contractor} shall designate a Project Manager.  The Vendor {Contractor} may designate the boat captain as its Project Manager. The SCM will communicate with the Project Manager for all work and project matters unless otherwise notified.  

Project management services will include ensuring adherence to the documentation/deliverable requirements stated in Bid Solicitation {RFP} Section 3.1.17.  The Vendor’s {Contractor’s} Project Manager shall oversee required sample analysis.

[bookmark: _Toc381267420][bookmark: _Toc461803397][bookmark: _Toc467151416]DOCKAGE FEES

Dockage fees shall be paid by the Vendor {Contractor} and are included in the Blanket P.O {Contract} pricing. 

[bookmark: _Toc381267421][bookmark: _Toc461803398][bookmark: _Toc467151417]VESSEL REQUIREMENTS FOR vibracoring
 
The Vendor {Contractor} shall provide a vessel that meets, at a minimum, the requirements noted below: 

a. 45 foot total vessel length;	
b. Twin screw (two (2) propellers);                                       	
c. Engine exhaust ports that will clear fumes from work deck while the vessel is underway at three (3) to five (5) Nautical Miles Per Hour (Nm/h);				
d. Depth/bottom recorder;                            			
e. Generator capable of supplying 110 and 220 volts;
f. Radar with a minimum range of 48 nautical miles;               
g. United States Coast Guard (USCG) required safety equipment;    
h. 100 square feet of clear aft deck space;	
i. Enclosed work area;	
j. Sufficient floor space in an enclosed work area to accommodate a two (2) by three (3) foot power supply;	
k. Heat and air conditioning;                       
l. Two (2) sleeping bunks for NJDEP staff on board;                       	
m. Privacy head (Note: NJDEP staff can share a bathroom with captain and crew, but there should be some measure of privacy since both men and women may be on board);
n. Auto-pilot;     
o. Boat slip with vehicle parking and access in the vicinity of the vibracoring location;
p. Personal floatation devices for each person on board. Up to two (2) NJDEP staff can be expected onboard the vessel at a single point in time.
q. Cellular phone/satellite phone with twelve (12) mile-offshore reception; 
r. Differential GPS with RS 232 Serial Port readily capable to export data in NEMA format;
s. Chart plotter – GPS;        
t. Four (4) foot draft or less; 
u. Galley; and 
v. Meals on board for up to two (2) NJDEP staff if the boat does not dock for the evening.           

[bookmark: _Toc381267422][bookmark: _Toc461803399][bookmark: _Toc467151418]DATA COLLECTION/WAVE HEIGHT 

Optimal data collection wave height is from zero (0) to three (3) feet; The Vendor {Contractor} shall not collect data when sea conditions exceed four (4) feet. Down time will be determined on a daily basis by the Using Agency.

[bookmark: _Toc381267423][bookmark: _Toc461803400][bookmark: _Toc467151419]DOCKAGE AND PARKING 

NJDEP requires the Vendor {Contractor} to dock and park in the vicinity of the vibracoring location for logistical and safety reasons.   NJDEP’s intention is to maximize the amount of data collected in as few days as possible under the best sea conditions.  In NJDEP’s past experience, regardless of the vessel’s capabilities, sea conditions have prevented them from returning to a location or have limited the areas available to survey.    

[bookmark: _Toc381267424][bookmark: _Toc461803401][bookmark: _Toc467151420]STATE AND FEDERAL CODES AND REGULATIONS

The Vendor {Contractor} shall provide a vessel that meets all applicable State and federal Codes and regulations.       

[bookmark: _Toc381267426][bookmark: _Toc461803402][bookmark: _Toc467151421]RECORDS/Deliverables

The Vendor {Contractor} shall provide the following records to the NJDEP within ten (10) calendar days (or the first business day thereafter if the day falls on a non-business day) from the completion of the vibracore acquisition.  Records shall be delivered electronically with at least one (1) paper copy:

a. The Vendor {Contractor} shall provide the final locations of the vibracores and borings, reported in Latitude/Longitude Coordinates and in feet in the New Jersey State Plane Coordinate System, NAD83;

b. The Vendor {Contractor} shall maintain daily records of the operation which include the date, operating port area, times of departure from the dock, times at which work commences, completed cores that day, weather, state of the sea and remarks.  A complete copy of the daily records shall be provided to the SCM;

c. The Vendor {Contractor} shall maintain electronic data sheets that include an entry for each hole drilled on the operation and shall be delivered to the SCM. The sheets shall include the date, location, core number, water depth, elevations of the top and bottom of each core and percent recovered. Final copies of Penetrometer charts showing the rate of penetration, coupled with vibratory energy output, for the entire depth of each core shall be delivered with the data sheets.  The Vendor {Contractor} shall also include visual descriptions for each core, based upon the materials encountered during the cutting of the cores; 

d. The Vendor {Contractor} shall properly label the core samples to identify excised core sections. Improperly labeled core will negate completion (and corresponding payment) of that core and any cores that are brought into question; and

e. The Vendor {Contractor} shall maintain records of all work performed under this Blanket P.O. {Contract}. The originals shall be furnished to the SCM upon completion of the work.

[bookmark: _Toc381267427][bookmark: _Toc461803403][bookmark: _Toc467151422]SHIPPING

All vibracores shall be cut into five (5) foot segments and labeled as required in Bid Solicitation {RFP} Section 3.1.5.b.2. NJDEP will take possession of the cores at the dock area. The Vendor {Contractor} shall conduct an inventory of the core segments at the dock area to guarantee that all sections of drilled cores are transferred to the NJDEP. NJDEP will review the inventory at the transfer.

[bookmark: _Toc381267428][bookmark: _Toc461803404][bookmark: _Toc467151423]NJDEP-FURNISHED  MATERIALS

NJDEP will provide a map showing areas of coring with the coring locations provided in Latitude/Longitude Coordinates.

[bookmark: _Toc381267429][bookmark: _Toc461803405][bookmark: _Toc467151424]VERTICAL CONTROL POINT AND BENCHMARK DESCRIPTIONS

The Vendor {Contractor} shall establish vertical control by accessing tide gauge data from National Oceanic and Atmospheric Administration (NOAA) (Reference:www.tidesandcurrents.noaa.gov).

[bookmark: _Toc461803406][bookmark: _Toc467151425][bookmark: _Toc381267431]Scheduling of Work 

NJDEP will negotiate with the Vendor {Contractor} the start date of each round of vibracore acquisition.  This start date shall not to exceed 45 calendar days (or the first business day thereafter if the day falls on a non-business day) from when the NJDEP advises the Vendor {Contractor} vibracore acquisition may begin. This schedule is subject to adjustment by the SCM, in writing.

[bookmark: _Toc461803407][bookmark: _Toc467151426][bookmark: _Toc381267433]PERIOD OF PERFORMANCE 

The Vendor {Contractor} shall complete all field and office work for each round of vibracore acquisition within 30 calendar days (or the first business day thereafter if the day falls on a non-business day) from the agreed upon start date as specified in accordance with Bid Solicitation {RFP} Section 3.1.1.7. In an effort to support scheduling and planning of NJDEP personnel, if the Vendor {Contractor} wishes to start the vibracore acquisition early it shall provide a minimum of seven (7) calendar days’ notice (or the first business day thereafter if the day falls on a non-business day) to the SCM before the new start date. Coring shall be scheduled such that NJDEP personnel can be rotated on board as inspectors.

[bookmark: _Toc461803408][bookmark: _Toc467151427]INSPECTION

The Vendor {Contractor} shall conduct all work under the general direction of the SCM. The Blanket P.O. {Contract} work will be subject to inspection by the SCM or another State designated representative to insure strict compliance with the terms of the Blanket P.O. {Contract}. The presence of the NJDEP inspector(s) will not relieve the Vendor {Contractor} of responsibility for the proper execution of the work in accordance with the specifications.

[bookmark: _Toc461803409][bookmark: _Toc467151428]INVOICES AND REPORTING

The Blanket P.O. {Contract} work will be completed and paid by each vibracore acquisition as outlined in the Price Sheet.  Once the vibracore acquisition and boring is completed, the records/deliverables in Bid Solicitation {RFP} Section 3.1.3 are provided, and the work is reviewed and approved by the SCM, payment will be issued.  

If any work has not been performed according to the specifications in the protocols, or if the reports/deliverables do not meet the requirements stated in this Bid Solicitation {RFP}, the Vendor {Contractor} shall repeat the process for the affected vibracores.  Once these affected vibracores have been resubmitted and approved, payment for those vibracores will be authorized.

[bookmark: _Toc461803410][bookmark: _Toc467151429]HEALTH AND SAFETY

The Vendor {Contractor} shall observe all applicable Occupational Safety & Health Administration (OSHA) standards, including, but not limited to, the use of hearing and eye protection.

The Vendor {Contractor} is responsible for the cost and implementation of all personnel health and safety requirements in accordance with all applicable laws, regulations, policies and guidelines, etc.

[bookmark: _Toc461803411][bookmark: _Toc467151430]CORE PROCESSING

[bookmark: _Toc461803412][bookmark: _Toc467151431]GENERAL 

The Vendor {Contractor} shall ensure at a minimum:

a. The work required under this section of the Blanket P.O. {Contract} includes transporting, opening, cleaning, photographing, logging, sampling, wrapping and returning vibracore samples collected under Bid Solicitation {RFP} Section 3.1 - Vibracore Sediment Core Acquisition. It is anticipated that approximately 20 to 30 vibracores will be collected for the initial round of work, with an option for additional vibracores at the discretion of the NJDEP.  Each core measures approximately 20 feet in length, as detailed in six (6) NJDEP protocols.  If requested, additional cores shall be processed during the same period of performance and at the discretion of the NJDEP; and

b. The Vendor {Contractor} shall pick-up the core sections from the NJGWS facility located at 29 Arctic Parkway, Trenton, NJ, 08638.  Upon completing the processing, the Vendor {Contractor} shall return the cores to the same NJGWS facility.

[bookmark: _Toc461803413][bookmark: _Toc467151432]Core practices

This Scope of Work is based on the core processing and core photography practices developed by the NJDEP.  The Vendor {Contractor} must adhere to the  six (6) protocols, which are included as attachments to this Bid Solicitation {RFP} (See Attachments 3 – 8).  In brief, the protocols are:

a. Protocol #1: Core Section Opening and Positioning on Processing Rack (Attachment 3);
b. Protocol #2: Core Section Labeling for Photos, Lithologic Description, and Sampling		         (Attachment 4);
c. Protocol #3: Photographing Core Sections (Attachment 5);
d. Protocol #4: Lithologic Description of the Core (Attachment 6);
e. Protocol #5: Sampling Core Sections for Grain Size Analysis (Attachment 7); and
f. Protocol #6: Wrapping Core Sections and Returning to NJGWS (Attachment 8).

The protocols referenced above prepare samples for grain size analysis and are based on:

g. ASTM D422 – 63 (2007), Standard Test Method for Particle-Size Analysis of Soils, http://www.astm.org/Standards/D422.htm;
h. ASTM D2487 – 11 (2011), Standard Practice for Classification of Soils for Engineering Purposes (Unified Soil Classification System), http://www.astm.org/Standards/D2487.htm;
i. ASTM E11 – (2015), Standard Specification for Woven Wire Test Sieve Cloth and Test Sieves, http://www.astm.org/Standards/E11.htm; and
j. Folk, R.L., 1980, Petrology of Sedimentary Rocks, Hemphill, Austin, TX, p. 15 – 33, “Collection and preparation of samples for analysis”  (PDF copy available on request from the NJDEP).

In general, the 20 foot vibracore has been cut into four (4) sections at the time of drilling.  Each core section measures about five (5) feet in length.  In some cases, the fourth (and deepest) core section is not a full five (5) feet in length.  In fewer cases, the last section is longer than five (5) feet.  The Vendor’s {Contractor’s} sawing jig must be able to fit core sections as long as six (6) feet.

[bookmark: _Toc461803414][bookmark: _Toc467151433]Recording Units

Note that the vibracores are drilled and measured by the drilling Vendor {Contractor} in feet.  The NJDEP records both feet (in tenths) and meters when photographing the cores.  The panoramic photos are created by core section, and the labels for the digital panoramic photo files correspond to the core sections as marked by the core driller, that is, the five (5) foot sections in feet.  The lithologic log is recorded in meters.  Grain size samples are collected at 30 centimeter intervals, measured on the meter tape on the core rack, and marked on the sample bags by their metric interval.  The wrapped core sections refer back to the sections as they came from the Vendor {Contractor} for Bid Solicitation {RFP} Section 3.1, that is, they are recorded by five (5) foot sections of the drilled core, in feet.  These unit requirements are described fully and pictured in the protocols (See Attachments 3 – 8 of this Bid Solicitation {RFP}).

[bookmark: _Toc461803415][bookmark: _Toc467151434]Core Custody

The Vendor {Contractor} shall pick up core sections of the transparent plastic rigid sampling tubing containing sediment and measuring approximately five (5) feet in length from the NJDEP.  The tubing will be capped with rubber “shoes” and labelled by section on the long dimension of the core.  The NJDEP will furnish a spreadsheet inventory of the total number and identification of the vibracores (listing the core sections for each entire vibracore) at the time the cores are transferred to the Vendor {Contractor}.  Upon final delivery of the processed cores back to the NJDEP, the Blanket P.O. {Contract} deliverables will be checked against:

a. This inventory sheet; 
b. The Vendor’s {Contractor’s} inventory of completed vibracores; and 
c. The returned core section halves.

[bookmark: _Toc461803416][bookmark: _Toc467151435]NUMBER OF SAMPLES AND TESTING PARAMETERS

The Vendor {Contractor} shall conduct core processing on approximately 20 to 30 vibracores of approximately 80 to 120 five-foot sections of sediment-filled transparent plastic rigid sampling tubing for the initial round of work.  Internal tubing diameter is approximately four (4) inches and the sample materials are sand, gravel, silt and clay with some shell material. 

[bookmark: _Toc467151436]Quality Assurance

The NJDEP may conduct quality assurance surveys at any time at the Vendor’s {Contractor’s} processing facility to ensure that activities are being performed in compliance with the terms of this Bid Solicitation {RFP}.  The intent of the quality assurance survey is to ensure good data and practices.

Sample processing must follow the six (6) NJDEP protocols contained in Attachments 3 through 8 of this Bid Solicitation {RFP}.  Details are provided in Protocols #5 and #6 (Attachments 7 and 8) for sample custody and its return to the NJDEP facility.

[bookmark: _Toc461803417][bookmark: _Toc467151437]TIMEFRAMES/REPORTING/SCHEDULE

Within 30 calendar days (or the first business day thereafter if the day falls on a non-business day) from request by the SCM, the Vendor {Contractor} shall retrieve the core sections and the custody inventory sheet at the NJGWS facility located at 29 Arctic Parkway, Trenton, NJ, 08638.  

Within 120 calendar days (or the first business day thereafter if the day falls on a non-business day)  from request by the SCM, the Vendor {Contractor} shall complete the vibracore processing, which includes the deliverables in Bid Solicitation {RFP} Section 3.2.10, and return the cores to the NJDEP, at the NJGWS facility located at 29 Arctic Parkway, Trenton, NJ, 08638. After delivery of vibracore processing, NJDEP has 15 calendar days (or the first business day thereafter if the day falls on a non-business day) to review deliverables for quality assurance and require any changes and/or modifications made. If changes or modification are requested, the Vendor {Contractor} shall have 15 calendar days (or the first business day thereafter if the day falls on a non-business day) from notification from NJDEP to correct and subsequently return the deliverables. Any additional work will fall under the same timeframe.

[bookmark: _Toc461803418][bookmark: _Toc467151438]PROJECT MANAGEMENT

The Vendor {Contractor} shall designate a Project Manager.  The SCM will communicate with the Project Manager for all work and project matters unless otherwise notified.  Over the Blanket P.O. {Contract} period, the Vendor {Contractor} shall perform the services using with the staff designated in their proposal as possessing the required experience and qualifications as outlined in Bid Solicitation {RFP} Section 3.2.12.  Any changes in personnel shall be submitted for review and is subject to the approval of the SCM in accordance with Bid Solicitation {RFP} Section 5.6 – Substitution of Staff.

Project management services will include ensuring adherence to the documentation/deliverable requirements stated in Bid Solicitation {RFP} Section 3.2.10.  The Vendor’s {Contractor’s} Project Manager shall oversee required sample analysis.

[bookmark: _Toc461803419][bookmark: _Toc467151439]EQUIPMENT

The Vendor {Contractor} shall furnish all processing equipment, including the sawing jig, the core rack, the camera and tripod, magnifying lenses, laboratory spatulas, grain size cards, tape measures, Munsell Soil Color chart, plastic sheeting and sample bags.  The NJDEP will not reimburse the Vendor {Contractor} for any necessary supplies that the Vendor {Contractor} purchased or replaced to complete the Blanket P.O. {Contract} work.

[bookmark: _Toc461803420][bookmark: _Toc467151440]DELIVERABLES

The Vendor {Contractor} shall submit the following four (4) distinct deliverables for each vibracore within 120 calendar days (or the first business day thereafter if the day falls on a non-business day) of receipt of the vibracores, as identified in Bid Solicitation {RFP} Section 3.2.7:

a. A digital merged photomosaic of each five (5) foot core section and a digital archive of individual photos in both . Joint Photographic Experts Group (JPG) file format and Tagged Image File Format (TIFF) uncompressed file formats (See Attachment 4 and 5 of this Bid Solicitation {RFP});
b. A detailed lithologic log of the entire vibracore, prepared on NJDEP paper log sheets, with scanned .pdf files of the completed and signed log sheets (See Attachment 6 of this Bid Solicitation {RFP}); 
c. Grain size analysis samples (100 –120 grams per sample) collected every 30 centimeters down the core (approximately 20 samples per core), labeled, boxed, inventoried, and delivered to the NJGWS (See Attachment 7 of this Bid Solicitation {RFP}); and 
d. Sampled and archived core sections [typically four (4) of each per vibracore, a total of eight (8) core section halves] wrapped, labeled, inventoried and returned to NJGWS.  Core halves must be stacked, cut side up (See Attachment 8 of this Bid Solicitation {RFP}).

The Vendor {Contractor} shall record and date the completed work on the NJDEP inventory Microsoft Excel® spreadsheet provided by NJDEP. This spreadsheet shall be provided to the State with all deliverables.  Copies of the lithologic log sheets and required core label formats are included in this Bid Solicitation {RFP}.

Once the Vendor {Contractor} has provided all deliverables to the NJDEP, the SCM will verify that the completion of photographs, lithologic logs, grain size samples and returned wrapped core section halves meet stated requirements.

[bookmark: _Toc461803421][bookmark: _Toc467151441]CORE TRANSPORT

The approximately 20 to 30 cores shall be transported to and from the NJGWS’ facility at 29 Arctic Parkway, Trenton, NJ, 08638. Any additional cores for processing shall be transported separately.  Transportation costs are factored into the overall pricing; the State will not pay separate shipping charges.  For transport, the Vendor {Contractor} shall:

a. Transport the cores so that there is a minimum of disturbance to the core contents during transit;
b. Stack the core sections no more than four (4) core sections high;
c. Stabilize the core sections to prevent rolling; and 
d. On return transport, stack the core section halves no more than eight (8) halves in height.

NJDEP staff will observe and advise the Vendor {Contractor} regarding the loading of the cores at the NJGWS garage at the time of transport.

[bookmark: _Toc461803422][bookmark: _Toc467151442]QUALIFICATIONS AND REQUIRED EXPERIENCE

The Vendor {Contractor} should have adequate experience, facilities, and support personnel to provide the services required to complete the tasks as described in Bid Solicitation {RFP} Section 3.2, including the following:

a. The Vendor’s {Contractor’s} personnel should be proficient in  Microsoft Excel®;
b. The Vendor’s {Contractor’s} personnel should have experience with lithologic logging and sediment analysis; and 
c. The Vendor’s {Contractor’s} personnel should demonstrate competency with sediment characterization.

The lithologic descriptions that are submitted to the SCM must be supervised by, and signed by, a geologist experienced in preparing lithologic logs of unconsolidated sediments in cores. The geologist that shall oversee the lithologic logging and sign the logs must demonstrate experience with sediment characterization and should have experience with core processing and sampling.

[bookmark: _Toc461803423][bookmark: _Toc467151443]PERFORMANCE STANDARDS DURING TERM OF CONTRACT

Vendor {Contractor} performance affects the NJDEP’s ability to meet its program needs.  Significant or repeated delays, errors, and/or failure to provide the contracted services may be grounds for Blanket P.O. {Contract} termination, at the State’s sole discretion in accordance with New Jersey Standard Terms and Condition (SSTC) Section 5.7.  Unless stated otherwise, the performance criteria identified below may lead to Blanket P.O. {Contract} termination:

a.  The Vendor {Contractor} fails to properly transport and handle the cores; and/or 
b.  The Vendor {Contractor} fails to have the lithologic logs supervised by, and signed by, a qualified Geologist.

[bookmark: _Toc461803424][bookmark: _Toc467151444]INVOICES AND REPORTING

The Blanket P.O. {Contract} work will be completed and paid by each core processing as outlined in the Price Sheet. Once the core processing is completed, the deliverables in Bid Solicitation {RFP} Section 3.2.10 are provided, and the work is reviewed and approved by the SCM, payment will be issued. Partial payments will be issued if the SCM determines that the Vendor {Contractor} satisfactorily completed the core processing and the deliverables for a portion of the vibracores in the round of work. 

If any work has not been performed according to the specifications in the protocols, or if the deliverables do not meet the requirements stated in this Bid Solicitation {RFP}, the Vendor {Contractor} shall repeat the process for the affected vibracores.  Once these affected vibracores have been resubmitted and approved, payment for those vibracores will be authorized.

[bookmark: _Toc461803425][bookmark: _Toc467151445]HEALTH AND SAFETY

The Vendor {Contractor} shall observe all applicable OSHA standards, including, but not limited to, the use of hearing and eye protection.

The Vendor {Contractor} is responsible for the cost and implementation of all personnel health and safety requirements in accordance with all applicable laws, regulations, policies and guidelines, etc.

[bookmark: _Toc461803426][bookmark: _Toc467151446]GRAIN SIZE ANALYSIS

[bookmark: _Toc461803427][bookmark: _Toc467151447]GENERAL 

The Vendor {Contractor} shall ensure at a minimum:

a. The work required under this section of the Blanket P.O. {Contract} includes performing grain size analysis on sediment samples gathered as a result of the vibracore acquisition activities outlined in Bid Solicitation {RFP} Section 3.1 and the vibracore processing work in Bid Solicitation {RFP} Section 3.2. It is anticipated that approximately 400 to 600 samples will be collected for the initial round of work, with an option for additional samples at the discretion of the NJDEP.  If requested, additional samples shall be analyzed during the same period of performance and at the discretion of the NJDEP; and 

b. Grain size analysis shall be performed as detailed in the two (2) NJDEP protocols identified in Bid Solicitation {RFP} Section 3.3.2.  These protocols incorporate parts of two (2) standard sediment grain size analysis methods:

1.  ASTM D422–63 (2007), “Standard Method for Particle-Size Analysis of Soils” in ASTM International, West Conshohocken, PA, DOI:  10.1520/D0422-63R07, http://www.astm.org; and 

2. “Collection and preparation of samples for analysis”, in Folk, R.L., 1980, Petrology of Sedimentary Rocks, Hemphill, Austin, TX, p. 15 – 33. (PDF copy available on request from NJDEP).

[bookmark: _Toc461803428][bookmark: _Toc467151448]Grain Size practices

The following two (2) protocols cover the two (2) possible sample types included in this work:

a.  Protocol #1:  Coarse-grained sediment samples (sand and gravel); and 
b.  Protocol #2:  Fine-grained sediment samples (silt and clay).

The NJDEP estimates that approximately 75 percent (75%) of the samples will be coarse-grained and require Protocol #1 while approximately 25 percent (25%) of the samples will be fine-grained and require Protocol #2.  The main difference in the two (2) protocols is that Protocol #2 permits the use of a mechanical stirring apparatus as described in ASTM D-422.

The Vendor {Contractor} shall sort the samples as either coarse-grained or fine-grained before processing the samples. The Vendor {Contractor} shall ensure that the coarse-grained samples are processed under Protocol #1 and the fine-grained samples are processed under Protocol #2. 

The Vendor {Contractor} must adhere to the following attachments when completing grain size analysis:

c. Protocol #1:  Laboratory Prep and Sieve Analysis of Coarse-Grained Sediment Samples; (Attachment 9 of this Bid Solicitation {RFP});
d. Protocol #2:  Laboratory Prep and Sieve Analysis of Fine-Grained Sediment Samples (Attachment 10 of this Bid Solicitation {RFP});  
e. Grain Size Analysis Figures Illustrating Equipment/Methods in the Grain Size Analysis Protocols (Attachment 11 of this Bid Solicitation {RFP}); and 
f. Grain Size Analysis Core 999.xls Sample Spreadsheet (Attachment 12 of this Bid Solicitation {RFP}).

[bookmark: _Toc461803429][bookmark: _Toc467151449]NUMBER OF SAMPLES AND TESTING PARAMETERS

The Vendor {Contractor} shall perform analyses on approximately 400 to 600 samples. Each sample is approximately 100 grams each (Refer to Figure 1, Attachment 11 of this Bid Solicitation {RFP}). 

[bookmark: _Toc461803430][bookmark: _Toc467151450]TIMEFRAMES/REPORTING/SCHEDULE

The Vendor {Contractor} shall ensure that the analysis and deliverables are completed within 90 calendar days (or the first business day thereafter if the day falls on a non-business day) of the Vendor’s {Contractor’s} receipt of the samples. After delivery of the analysis and deliverables, NJDEP has 15 calendar days (or the first business day thereafter if the day falls on a non-business day) to review the completed work and deliverables for quality assurance and require any changes and/or modifications made. If changes or modification are requested, the Vendor {Contractor} shall have 15 calendar days (or the first business day thereafter if the day falls on a non-business day) from notification from NJDEP to correct and subsequently return the deliverables.  Any additional work will fall under the same timeframe.

[bookmark: _Toc461803431][bookmark: _Toc467151451]PROJECT MANAGEMENT

The Vendor {Contractor} shall designate a Project Manager.  The SCM will communicate with the Project Manager for all work and project matters unless otherwise notified.  Any proposed changes in personnel by the Vendor {Contractor} shall be submitted for review and is subject to the approval of the SCM in accordance with Bid Solicitation {RFP} Section 5.6 – Substitution of Staff.

Project management services shall include ensuring that the documentation/deliverable requirements in Bid Solicitation {RFP} Section 3.3.7 are met.  The Vendor’s {Contractor’s} Project Manager shall oversee required sample analysis. 

[bookmark: _Toc461803432][bookmark: _Toc467151452]EQUIPMENT/FACILITY AND INSPECTION

The Vendor {Contractor} shall furnish all laboratory equipment and supplies, as stated in Protocol #1 and #2, including the aluminum tare pans for weighing the sieve fractions.  The Vendor {Contractor} shall supply sturdy zip-lock style sample bags for return of the samples to the NJDEP.  The NJDEP will not reimburse the Vendor {Contractor} for any necessary supplies that the Vendor {Contractor} purchased or replaced to complete the Blanket P.O. {Contract} work.

[bookmark: _Toc461803433][bookmark: _Toc467151453]DELIVERABLES

The Vendor {Contractor} shall record and submit data on a Microsoft Excel® spreadsheet provided by the NJDEP.  The NJDEP will provide one (1) spreadsheet electronically per vibracore for Vendor {Contractor} to fill out.  Refer to Attachment 12 of this Bid Solicitation {RFP} for a PDF version of Core 999.xls.  

The Vendor {Contractor} shall also submit a cumulative particle-size distribution plot for each sample, plotted with a maximum of three (3) samples on each plot (Example shown in Attachment 13 of this Bid Solicitation {RFP}). 

Reports shall be submitted as stated in Section V of Attachments 9 and 10 of this Bid Solicitation {RFP}, and according to the samples schedule as noted in Bid Solicitation {RFP} Section 3.3.4. 

[bookmark: _Toc461803434][bookmark: _Toc467151454]SAMPLE TRANSPORT

As soon as the samples are available from core processing, the NJDEP will deliver or ship the sediment samples to the Vendor {Contractor}. The Vendor {Contractor} has 30 calendar days (or the first business day thereafter if the day falls on a non-business day) from completion of work as stated in Bid Solicitation {RFP} Section 3.3.4 to return the samples to the NJGWS. Samples must be shipped to: 29 Arctic Parkway, Trenton, NJ at no additional cost to the State.  

[bookmark: _Toc461803435][bookmark: _Toc467151455]QUALIFICATIONS AND REQUIRED EXPERIENCE

The Vendor {Contractor} should have adequate experience, facilities, and support personnel to provide the services required to complete the tasks as described in Bid Solicitation {RFP} Section 3.3, including the following:

a. The Vendor’s {Contractor’s} personnel should be proficient in  Microsoft Excel®;
b. The Vendor’s {Contractor’s} personnel should have experience with sediment analysis; and 
c. The Vendor’s {Contractor’s} personnel should demonstrate competency with sediment characterization.

[bookmark: _Toc461803436][bookmark: _Toc467151456]PERFORMANCE STANDARDS DURING TERM OF CONTRACT

Vendor {Contractor} performance affects the NJDEP’s ability to meet its program needs.  Significant or repeated delays, errors, and/or failure to provide the contracted services may be grounds for Blanket P.O. {Contract} termination, at the State’s sole discretion in accordance with SSTC Section 5.7.  Grain size protocols must be followed and deliverables must be complete and accurate.

[bookmark: _Toc461803437][bookmark: _Toc467151457]INVOICES AND REPORTING

The Blanket P.O. {Contract} work will be completed and paid by each grain size analysis as outlined in the Price Sheet. Once the grain size analysis is completed, the deliverables in Bid Solicitation {RFP} Section 3.3.7 are provided, and the work is reviewed and approved by the SCM, payment will be issued. 

If any work has not been performed according to the specifications in the protocols, or if the deliverables do not meet the requirements stated in this Bid Solicitation {RFP}, the Vendor {Contractor} shall repeat the analysis for the affected samples.  Once these affected samples have been resubmitted and approved, payment for the group of samples will be authorized.

[bookmark: _Toc461803438][bookmark: _Toc467151458]HEALTH AND SAFETY
  
The Vendor {Contractor} shall observe all applicable OSHA standards, including, but not limited to, the use of hearing and eye protection.

The Vendor {Contractor} is responsible for the cost and implementation of all personnel health and safety requirements in accordance with all applicable laws, regulations, policies and guidelines, etc.
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[bookmark: _Toc400531492][bookmark: _Toc428533963][bookmark: _Toc456944305][bookmark: _Toc467151459]QUOTE {PROPOSAL} PREPARATION AND SUBMISSION

[bookmark: _Toc400531493][bookmark: _Toc428533964][bookmark: _Toc467151460]General

Quotes {Proposals} including Vendor {Bidder} proposed terms and conditions may be accepted, but Vendor {Bidder} proposed terms or conditions that conflict with those contained in the Bid Solicitation {RFP} as defined in Section 2.0 of this Bid Solicitation {RFP}, or that diminish the State’s rights under any Blanket P.O. {Contract} resulting from the Bid Solicitation {RFP}, will be considered null and void. The State is not responsible for identifying conflicting Vendor {Bidder} proposed terms and conditions before issuing a Blanket P.O. {Contract} award. It is incumbent upon the Vendor {Bidder} to identify and remove its conflicting proposed terms and conditions prior to Quote {Proposal} submission. In the event that a Vendor {Bidder} intends to propose terms and conditions contrary to the Bid Solicitation {RFP}, these Vendor {Bidder} proposed terms and conditions shall only be considered if submitted pursuant to the procedure set forth in Section 1.3.1 of this Bid Solicitation {RFP}. Vendors {Bidders} shall not submit exceptions on the “Terms and Conditions” Tab through NJSTART. Under no circumstance is the State required to accept a Vendor’s {Bidder’s} exception to the Bid Solicitation {RFP}. 

In the event that prior to Notice of Intent to Award, the Division notifies the Vendor {Bidder} of any such conflicting Vendor {Bidder} proposed term or condition and the conflict it poses, the Division may require the Vendor {Bidder} to either withdraw it or withdraw its Quote {Proposal}.  

After award of Blanket P.O. {Contract}:

a. if conflict arises between a Vendor {Bidder} proposed term or condition included in the Quote {Proposal} and a term or condition of the Bid Solicitation {RFP}, the term or condition of the Bid Solicitation {RFP} will prevail; and

b. if the result of the application of a Vendor {Bidder} proposed term or condition included in the Quote {Proposal} would diminish the State’s rights, the Vendor {Bidder} proposed term or condition will be considered null and void.

The Vendor {Bidder} is advised to thoroughly read and follow all instructions contained in this Bid Solicitation {RFP}, including the instructions on the Bid Solicitation’s {RFP’s} Offer and Acceptance Page {Signatory Page} and through all Quick Reference Guides (QRGs) located on the NJSTART Vendor Support Page, in preparing and submitting its Quote {Proposal}.

Use of URLs in a Quote {Proposal} should be kept to a minimum and may not be used to satisfy any material term of a Bid Solicitation {RFP}.  If a preprinted or other document included as part of the Quote {Proposal} contains a URL, a printed (or if a Quote {Proposal} is submitted electronically, electronic) copy of the URL page shall be provided and will be considered as part of the Quote {Proposal}.  Additional URLs on the copy of the URL page shall not be considered as part of the Quote {Proposal} unless a copy of those URL pages are also provided.  

[bookmark: _Toc400531494]The forms discussed herein and required for submission of a Quote {Proposal} in response to this Bid Solicitation {RFP} are available on the Division’s website (http://www.state.nj.us/treasury/purchase/forms.shtml) unless noted otherwise.

[bookmark: _Toc428533965][bookmark: _Toc467151461]QUOTE {Proposal} Delivery and Identification

A Quote {Proposal} must arrive at the Division in accordance with this Bid Solicitation’s {RFP’s}  instructions within the time frames noted on the Bid Solicitation {RFP} cover sheet and on the “Summary” page of the Bid Solicitation in NJSTART.  Vendors {Bidders} submitting electronic Quotes {Proposals} via NJSTART are cautioned to allow adequate time to ensure timely uploads of all Quote {Proposal} documents to mitigate unforeseen delays or issues. Vendors {Bidders} submitting hard copy Quotes {Proposals} are cautioned to allow adequate delivery time to ensure timely delivery of Quotes {Proposals}.  State regulation mandates that late Quotes {Proposals}, regardless of submission method, are ineligible for consideration.  THE EXTERIOR OF ALL QUOTE {PROPOSAL} PACKAGES ARE TO BE LABELED WITH THE BID SOLICITATION {RFP} IDENTIFICATION NUMBER AND THE FINAL QUOTE {PROPOSAL} SUBMISSION DATE OR RISK NOT BEING RECEIVED IN TIME.

[bookmark: _Toc428533966][bookmark: _Toc467151462]njstart electronic submission VS. hard copy SUBMISSION INSTRUCTION

[bookmark: _Toc428533967][bookmark: _Toc467151463]NJSTART SUBMISSION OF QUOTE {PROPOSAL}

If the Vendor {Bidder} is submitting a NJSTART Quote {Proposal}, hard copy submission is not required.  Vendors {Bidders} may refer to the QRGs “Vendor Registration” and “Submit a Quote” for additional instructions detailing how to enroll in NJSTART and submit a NJSTART electronic Quote {Proposal}. QRGs are located on the NJSTART Vendor Support Page.  If the Vendor {Bidder} submits both a NJSTART and a hard copy of the Vendor’s {Bidder’s} Quote {Proposal}, the NJSTART Quote {Proposal} will prevail in the event of a discrepancy between the electronic and paper versions. 

When submitting a NJSTART Quote {Proposal}, do not use any symbols (i.e., #, @, $, &, *) in the filename.  In addition, the Vendor {Bidder} should name each uploaded electronic file and folder as follows: 

Vendor {Bidder} name, Volume #, Bid Solicitation {RFP} number.

If the Vendor {Bidder} submits a Quote {Proposal} electronically through NJSTART, the Vendor {Bidder} should select the “Confidential” option in NJSTART for attachments on the “Attachments” Tab to request that the documents not be displayed publicly through NJSTART. 

Note: Marking an attachment as "Confidential" in NJSTART shall not constitute the Vendor's {Bidder's} designation of the attachment as exempt from public disclosure under OPRA and/or the common law as outlined in Section 1.4.4.

[bookmark: _Toc400531497][bookmark: _Toc428533968][bookmark: _Toc467151464]HARD COPY SUBMISSION

If the Vendor {Bidder} is submitting a hard copy Quote {Proposal}, the Vendor {Bidder} must submit the following:

a. One (1) complete Quote {Proposal}, comprising all volumes and including original, physical signature, clearly marked as the “ORIGINAL” Quote {Proposal}. 

b. Three (3) complete and exact copies, clearly marked "COPY". 

c. Two (2) complete and exact ELECTRONIC copies of the original proposal in PDF file format on disc (CD or DVD). These should be cover to cover copies, and should not be password protected

Copies are necessary in the evaluation of the Quote {Proposal} and for record retention purposes.  A Vendor {Bidder} failing to provide the requested number of copies will be charged the cost incurred by the State in producing the requested number of copies.  The Vendor {Bidder} should make and retain a copy of its Quote {Proposal}. 

[bookmark: _Toc400531498][bookmark: _Toc428533969][bookmark: _Toc467151465]QUOTE {Proposal} Content

The Quote {Proposal} should be submitted in three (3) volumes with the content of each volume as indicated below.

Volume 1
Section 1 - Forms (Sections 4.4.1 and 4.4.2)

Note: In general, Volume 1 applies to hard copy submissions; however, there may be instances where Bid Solicitation {RFP} specific forms are required through NJSTART electronic submission as well.

Volume 2
Section 2 - Technical Quote {Proposal} (Section 4.4.3) 
Section 3 - Organizational Support and Experience (Section 4.4.4)
Section 3A - Any other miscellaneous documents to be included by the Vendor {Bidder}

Volume 3
Section 4 – Price Schedule (Section 4.4.5)
	
Note: Vendors {Bidders} submitting Quotes {Proposals} through NJSTART must complete its Price Schedule (Volume 3) as an attachment using the State-supplied price sheet/schedule(s) accompanying this Bid Solicitation {RFP} and located on the “Attachments” Tab (See Sections 4.4.1.6 and 4.4.5 of this Bid Solicitation {RFP}). The Vendor {Bidder} must enter a Unit Cost of $1.00 for each price line item on the “Items” Tab in NJSTART. The Vendor {Bidder} is instructed to do so only as a mechanism to comply with Bid Solicitation {RFP} Section 6.8 and prevent all pricing from being publicly displayed in NJSTART. In the event that a Vendor {Bidder} using NJSTART to submit a Quote {Proposal} uploads a price sheet/schedule attachment and completes the Items Tab in NJSTART (instead of entering a Unit Cost of $1.00 as instructed), the price sheet/schedule attachment will govern. 

[bookmark: _Toc108508238][bookmark: _Toc428533970][bookmark: _Toc467151466]Forms, rEGISTRATIONS and CERTIFICATIONS required with QUOTE {Proposal}

Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. Vendors {Bidders} may also refer to the QRG “Vendor Categories and Certifications” for additional instructions on completing shortened versions of required forms by completing certifications on the “Maintain Terms and Categories” Tab within its profile in NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

In the event that a Vendor {Bidder} fails to attach a required form, or the attached form is deemed deficient, the Division may access the Primary Form to be considered as part of the Quote {Proposal}.

Vendors {Bidders} submitting forms through hard copy must complete the full version of the form and may refer to instructions included within the forms on the Division’s website.

Vendors {Bidders} are under a continuing obligation to report updates to the information contained in its required forms whether submitting through NJSTART or as a hard copy.

Unless otherwise specified, forms must contain an original, physical signature, or an electronic signature pursuant to Section 1.3.4 of this Bid Solicitation {RFP}.

[bookmark: _4.4.1.1_Ownership_Disclosure][bookmark: _4.4.1.1_Signatory_page]OFFER AND ACCEPTANCE PAGE {Signatory page}

[bookmark: OLE_LINK5][bookmark: OLE_LINK6]The Vendor {Bidder} shall complete, including signature of an authorized representative of the Vendor {Bidder}, and submit the Offer and Acceptance Page {Signatory Page} accompanying this Bid Solicitation {RFP} (whether submitted through NJSTART or as a hard copy).  If the Vendor {Bidder} is a limited partnership, the Offer and Acceptance Page {Signatory Page} must be signed by a general partner.  All information requested must be submitted.  If the Vendor {Bidder} is a joint venture, the Offer and Acceptance Page {Signatory Page} must be signed by a principal of each party to the joint venture.  Failure to comply will result in rejection of the Quote {Proposal}.

MACBRIDE PRINCIPLES CERTIFICATION

The Vendor {Bidder} must certify pursuant to N.J.S.A. 52:34-12.2 that it is in compliance with the MacBride principles of nondiscrimination in employment as set forth in N.J.S.A. 52:18A-89.5 and in conformance with the United Kingdom’s Fair Employment (Northern Ireland) Act of 1989, and permit independent monitoring of its compliance with those principles.  See Section 2.5 of the SSTC and N.J.S.A. 52:34-12.2 for additional information about the MacBride principles. 
 
By signing the Bid Solicitation {RFP} Offer and Acceptance Page {Signatory Page}, the Vendor {Bidder} is automatically certifying that either:

a. The Vendor {Bidder} has no operations in Northern Ireland; or

b. The Vendor {Bidder} has business operations in Northern Ireland and is committed to compliance with the MacBride principles.

A Vendor {Bidder} electing not to certify to the MacBride Principles must nonetheless sign the Bid Solicitation {RFP} Offer and Acceptance Page {Signatory Page} AND must include, as part of its Quote {Proposal}, a statement indicating its refusal to comply with the provisions of this Act.

No SUBCONTRACTOR CERTIFICATION 

For a Quote {Proposal} that does NOT include the use of any Subcontractors, by signing the Bid Solicitation {RFP} Offer and Acceptance Page {Signatory Page}, the Vendor {Bidder} is automatically certifying that:

a. In the event the award is granted to the Vendor’s {Bidder’s} firm and the Vendor {Bidder} later determines at any time during the term of the Blanket P.O. {Contract} to engage Subcontractors to provide certain goods and/or services, pursuant to Section 5.8 of the SSTC, the Vendor {Bidder} shall submit a Subcontractor Utilization Plan form for approval to the Division in advance of any such engagement of Subcontractors; and 

b. If the Blanket P.O. {Contract} is a small business subcontracting set-aside, the Vendor {Bidder} certifies that in engaging Subcontractors, it shall make a good faith effort to achieve the subcontracting set-aside goals, and shall attach to the Subcontractor Utilization Plan documentation of such efforts in accordance with N.J.A.C. 17:13-4 et seq.

NON-COLLUSION

By submitting a Quote {Proposal} and signing the Bid Solicitation {RFP} Offer and Acceptance Page {Signatory Page}, the Vendor {Bidder} certifies as follows:

a. The price(s) and amount of its Quote {Proposal} have been arrived at independently and without consultation, communication or agreement with any other Vendor {Contractor, Bidder} or any other party;

b. Neither the price(s) nor the amount of its Quote {Proposal}, and neither the approximate price(s) nor approximate amount of this Quote {Proposal}, have been disclosed to any other firm or person who is a Vendor {Bidder} or potential Vendor {Bidder}, and they will not be disclosed before the Quote {Proposal} submission;

c. No attempt has been made or will be made to induce any firm or person to refrain from bidding on this Blanket P.O. {Contract}, or to submit a Quote {Proposal} higher than this Quote {Proposal}, or to submit any intentionally high or noncompetitive Quote {Proposal} or other form of complementary Quote {Proposal};

d. The Quote {Proposal} of the firm is made in good faith and not pursuant to any agreement or discussion with, or inducement from, any firm or person to submit a complementary or other noncompetitive Quote {Proposal}; and

e. The Vendor {Bidder}, its affiliates, subsidiaries, officers, directors, and employees are not currently under investigation by any governmental agency and have not in the last five (5) years been convicted or found liable for any act prohibited by state or federal law in any jurisdiction, involving conspiracy or collusion with respect to bidding on any public contract.

NEW JERSEY BUSINESS ETHICS GUIDE CERTIFICATION

The Treasurer has established a business ethics guide to be followed by Vendors {Bidders/Contractors} in its dealings with the State.  The guide provides further information about compliance with Section 2.7 of the SSTC.  The guide can be found at:  
http://www.state.nj.us/treasury/purchase/ethics_guide.shtml

By signing the Bid Solicitation {RFP} Offer and Acceptance Page {Signatory Page}, the Vendor {Bidder} is automatically certifying that it has complied with all applicable laws and regulations governing the provision of State goods and services, including the Conflicts of Interest Law, N.J.S.A. 52:13D-12 to -28.  

nj standard BID SOLICITATION {rfp} forms REQUIRED WITH THE QUOTE {PROPOSAL}
 
Vendor’s {Bidder’s} failure to complete, sign and submit the forms in Section 4.4.1.2 shall be cause to reject its Quote {Proposal} as non-responsive. 

Ownership Disclosure Form

Pursuant to N.J.S.A. 52:25-24.2, in the event the Vendor {Bidder} is a corporation, partnership or sole proprietorship, the Vendor {Bidder} must complete an Ownership Disclosure Form.  

A current completed Ownership Disclosure Form must be received prior to or accompany the submitted Quote {Proposal}.  A Vendor’s {Bidder’s} failure to submit the completed and signed form with its Quote {Proposal} will result in the rejection of the Quote {Proposal} as non-responsive and preclude the award of a Blanket P.O. {Contract} to said Vendor {Bidder} unless the Division has on file a signed and accurate Ownership Disclosure Form dated and received no more than six (6) months prior to the Quote {Proposal} submission deadline for this procurement.  If any ownership change has occurred within the last six (6) months, a new Ownership Disclosure Form must be completed, signed and submitted with the Quote {Proposal}.

Vendors {Bidders} using NJSTART to submit a Quote {Proposal} shall make the appropriate certification on the “Maintain Terms and Categories” Tab within its profile by checking the applicable box and, if required, completing and attaching the shortened Ownership Disclosure Form. Vendors {Bidders} not using NJSTART to submit a Quote {Proposal} must complete the full Ownership Disclosure Form located on the Division’s website. This form is also available in NJSTART (www.njstart.gov).

Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. Vendors {Bidders} may also refer to the QRG “Vendor Categories and Certifications” for additional instructions on completing shortened versions of required forms by completing certifications on the “Maintain Terms and Categories” Tab within its profile in NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

Vendors {Bidders} utilizing NJSTART should designate one (1) version of the Ownership Disclosure Form as the Primary Form.  In the event that a Vendor {Bidder} fails to attach an Ownership Disclosure Form, or the attached Ownership Disclosure Form is deemed deficient, the Division may access the Primary Form and consider it as part of the Quote {Proposal}.  Note: The Primary Form must have a Date Created within six (6) months of the Quote {Proposal} submission deadline to be considered valid.
 
DISCLOSURE OF INVESTMENT ACTIVITIES IN IRAN form
 
Pursuant to N.J.S.A. 52:32-58, the Vendor {Bidder} must utilize this Disclosure of Investment Activities in Iran form to certify that neither the Vendor {Bidder}, nor one (1) of its parents, subsidiaries, and/or affiliates (as defined in N.J.S.A. 52:32-56(e)(3)), is listed on the Department of the Treasury’s List of Persons or Entities Engaging in Prohibited Investment Activities in Iran and that neither the Vendor {Bidder}, nor one (1) of its parents, subsidiaries, and/or affiliates, is involved in any of the investment activities set forth in N.J.S.A. 52:32-56(f).  If the Vendor {Bidder} is unable to so certify, the Vendor {Bidder} shall provide a detailed and precise description of such activities as directed on the form. A Vendor’s {Bidder’s} failure to submit the completed and signed form with its Quote {Proposal} will result in the rejection of the Quote {Proposal} as non-responsive and preclude the award of a Blanket P.O. {Contract} to said Vendor {Bidder}.  

Vendors {Bidders} using NJSTART to submit a Quote {Proposal} shall make the appropriate certification on the “Maintain Terms and Categories” Tab within its profile by checking the applicable box and, if required, completing and attaching the shortened Disclosure of Investment Activities in Iran form. Vendors {Bidders} not using NJSTART to submit a Quote {Proposal} must complete the full Disclosure of Investment Activities in Iran form located on the Division’s website. The full version of the form is also available in NJSTART (www.njstart.gov).

Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. Vendors {Bidders} may also refer to the QRG “Vendor Categories and Certifications” for additional instructions on completing shortened versions of required forms by completing certifications on the “Maintain Terms and Categories” Tab within its profile in NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

Vendors {Bidders} utilizing NJSTART should designate the most current version of the Disclosure of Investment Activities in Iran form as the Primary Form.  In the event that a Vendor {Bidder} fails to attach a Disclosure of Investment Activities in Iran form, or the attached Disclosure of Investment Activities in Iran form is deemed deficient, the Division may access the Primary Form, as designed in the Vendor {Bidder} profile, to be considered as part of the Quote {Proposal}.

subcontractor utilization plan

Please note that the State of New Jersey will not be utilizing the “Subcontractor” Tab in NJSTART. Vendors {Bidders} intending to use a Subcontractor shall submit a Subcontractor Utilization Plan form. 

The Subcontractor Utilization Plan form is located on the Division’s website. The form is also available in NJSTART. Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

SMALL BUSINESS REGISTRATION FOR SET-ASIDE BLANKET P.O. {CONTRACTS}

Pursuant to the provisions of N.J.S.A. 52:32-17 and N.J.A.C. 17:13, this Blanket P.O. {Contract}, or a portion thereof, has been designated as a set-aside Blanket P.O. {Contract} for small business.  As such, as indicated on the Bid Solicitation {RFP} Cover Sheet and in the Header Information for the Bid Solicitation {RFP} in NJSTART, eligibility to bid is limited to a Vendor {Bidder} that meets statutory and regulatory requirements and have had its eligibility determined by the New Jersey Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit.

As defined  at N.J.A.C. 17:13-1.2, "Small Business" means a business that is incorporated or registered in and has its principal place of business in the State of New Jersey, is independently owned and operated, and has no more than 100 full-time employees.  The program places small business into the following categories: 

For good and services - (i) those with gross revenues not exceeding $500,000; (ii) those with gross revenues not exceeding $5 million; and (iii) those with gross revenues that do not exceed $12 million or the applicable federal revenue standards established at 13 CFR 121.201, whichever is higher.  While companies registered as having revenues below $500,000 can bid on any Blanket P.O. {Contract}, those earning more than the $500,000 and $5 million amounts will not be permitted to bid on Blanket P.O.s {Contracts} designated for revenue classifications below its respective levels.

For construction services: (iv) those with gross revenues not exceeding $3,000,000; (v) those with gross revenues that do not exceed 50 percent of the applicable annual revenue standards established at 13 CFR 121.201; and (vi) those with gross revenues that do not exceed the applicable annual revenue standards established at CFR 121.201.  While companies registered as having revenues below $3,000,000 can bid on any Blanket P.O. {Contract}, those earning more than the revenue standards established at CFR 121.201 will not be permitted to bid on Blanket P.O.s {Contracts} designated for revenue classifications below their respective levels.

Vendors {Bidders} should verify its Small, Minority, Veteran, and Women Owned Business Certification status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Vendor’s {Bidder’s} Small, Minority, Veteran, and Women Owned Business Certification status, NJSTART provides a link to take corrective action.

Inasmuch as this is a full or partial set-aside Blanket P.O. {Contract}, the Vendor {Bidder} should provide, as part of its response to this Bid Solicitation {RFP}, proof of its current registration as a qualifying small business with the New Jersey Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit.  Application and registration requirements are presented on the web at http://www.nj.gov/njbusiness/contracting/ or by contacting that agency as indicated below during business hours.

New Jersey Department of the Treasury
Division of Revenue and Enterprise Services
Small Business Registration and M/WBE Certification Services Unit
33 West State Street – Fifth Floor
PO Box 026
Trenton, NJ  08625-0026
Telephone: 609-292-2146
Fax #: 609-292-8764

** IF THE VENDOR {BIDDER} IS AN INCUMBENT VENDOR {CONTRACTOR} AND/OR HAS PREVIOUSLY REGISTERED OR BEEN CERTIFIED UNDER THE FORMER SBE/MBE/WBE PROGRAM, THE VENDOR {BIDDER} SHOULD ENSURE IT IS REGISTERED ON THE DAY OF QUOTE {PROPOSAL} RECEIPT WITH THE DIVISION OF REVENUE AND ENTERPRISE SERVICES, SMALL BUSINESS REGISTRATION AND M/WBE CERTIFICATION SERVICES UNIT TO BE ELIGIBLE FOR AWARD.

IN ORDER TO EXPEDITE THE SMALL BUSINESS REGISTRATION PROCESS FOR THIS PROCUREMENT, THE VENDOR {BIDDER} MAY FAX A COPY OF BID SOLICITATION {RFP} PAGE ONE (1) REFLECTING THE QUOTE {PROPOSAL} SUBMISSION DATE ALONG WITH THE COMPLETED SMALL BUSINESS REGISTRATION FORM TO THE NEW JERSEY DIVISION OF REVENUE AND ENTERPRISE SERVICES, SMALL BUSINESS REGISTRATION AND M/WBE CERTIFICATION SERVICES UNIT TO THE FAX NUMBER ABOVE.

SMALL BUSINESS SET-ASIDE BLANKET P.O. {CONTRACTS}

Not applicable to this procurement.

SMALL BUSINESS SUBCONTRACTING SET-ASIDE BLANKET P.O. {CONTRACTS}

NOTE: THE VENDOR {BIDDER} IS NOT TO USE THE “SUBCONTRACTOR” TAB IN NJSTART.

This is a Blanket P.O. {Contract} with set-aside subcontracting goals for New Jersey Small Business Enterprises.  If the Vendor {Bidder} intends to subcontract, it must submit a Subcontractor Utilization Plan and should take the following actions to achieve the set-aside subcontracting goal requirements:

a. Attempt to locate eligible small businesses in Categories I, II, III, IV, V, and/or VI as appropriate to the Bid Solicitation {RFP};

b. Request a listing of small businesses by Category from the New Jersey Division of Revenue and Enterprise Services, Small Business  Registration and M/WBE Certification Services Unit;

c. Record efforts to locate eligible businesses, including the names of businesses contacted and the means and results of such contacts;

d. Provide all potential Subcontractors with detailed information regarding the specifications;

e. Attempt, whenever possible, to negotiate prices with potential Subcontractors submitting higher than acceptable price Quotes;

f. Obtain, in writing, the consent of any proposed Subcontractor to use its name in response to the Bid Solicitation {RFP}; and

g. Maintain adequate records documenting efforts to achieve the set-aside subcontracting goals.

Quotes {Proposals} should also contain a copy of the Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit’s proof of registration as a small business for any business proposed as a Subcontractor; and documentation of the Vendor’s {Bidder’s} good faith effort to meet the targets of the set-aside subcontracting requirement in sufficient detail to permit the Proposal Review Unit of the Division to effectively assess the Vendor’s {Bidder’s} efforts to comply if the Vendor {Bidder} has failed to attain the statutory goals.   

If the Vendor {Bidder} chooses to use Subcontractors and fails to meet the small business subcontracting targets set forth above, the Vendor {Bidder} must submit documentation demonstrating its good faith effort to meet the targets with its Quote {Proposal} or within seven (7) business days upon request.

NOTE: A VENDOR’S {BIDDER’S} FAILURE TO SATISFY THE SMALL BUSINESS SUBCONTRACTING TARGETS OR TO PROVIDE SUFFICIENT DOCUMENTATION OF ITS GOOD FAITH EFFORTS TO MEET THE TARGETS WITH THE QUOTE {PROPOSAL} OR WITHIN SEVEN (7) BUSINESS DAYS UPON REQUEST SHALL PRECLUDE AWARD OF A BLANKET P.O. {CONTRACT} TO THE VENDOR {BIDDER}.

If awarded the Blanket P.O. {Contract}, the Vendor {Bidder} shall notify each Subcontractor listed in the Plan, in writing.

Each Vendor {Bidder} awarded a Blanket P.O. {Contract} for a procurement which contains the set-aside subcontracting goal requirement shall fully cooperate in any studies or surveys which may be conducted by the State to determine the extent of the Vendor’s {Bidder’s} compliance with N.J.A.C. 17:13-1.1 et seq., and this Bid Solicitation {RFP}.

BID SECURITY

Not applicable to this procurement. 

[bookmark: _Toc400531500][bookmark: _Toc428533971][bookmark: _Toc467151467]Forms, REGISTRATIONS AND CERTIFICATIONS REQUIRED before BLANKET P.O. {contract} award and THAT SHOULD BE SUBMITTED with the QUOTE {Proposal}

Unless otherwise specified, forms must contain an original, physical signature, or an electronic signature pursuant to Section 1.3.4 of this Bid Solicitation {RFP}.

BUSINESS REGISTRATION

In accordance with N.J.S.A. 52:32-44(b), a Vendor {Bidder} and its named Subcontractors must have a valid Business Registration Certificate (“BRC”) issued by the Department of the Treasury, Division of Revenue and Enterprise Services prior to the award of a Blanket P.O. {Contract}.  To facilitate the Quote {Proposal} evaluation and Blanket P.O. {Contract} award process, the Vendor {Bidder} should submit a copy of its valid BRC and those of any named Subcontractors with its Quote {Proposal}.  See Section 2.1 of the SSTC.

Any Vendor {Bidder}, inclusive of any named Subcontractors, not having a valid business registration at the time of the Quote {Proposal} opening, or whose BRC was revoked prior to the submission of the Quote {Proposal}, should proceed immediately to register its business or seek reinstatement of a revoked BRC.  Vendors {Bidders} should verify its BRC status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Vendor’s {Bidder’s} BRC, NJSTART provides a link to take corrective action. 

The Vendor {Bidder} is cautioned that it may require a significant amount of time to secure the reinstatement of a revoked BRC. The process can require actions by both the Division of Revenue and Enterprise Services and the Division of Taxation.  For this reason, a Vendor’s {Bidder’s} early attention to this requirement is highly recommended.  The Vendor {Bidder} and its named Subcontractors may register with the Division of Revenue and Enterprise Services, obtain a copy of an existing BRC or obtain information necessary to seek re-instatement of a revoked BRC online at http://www.state.nj.us/treasury/revenue/busregcert.shtml.

A Vendor {Bidder} otherwise identified by the Division as a responsive and responsible Vendor {Bidder}, inclusive of any named Subcontractors, but that was not business registered at the time of submission of its Quote {Proposal} must be so registered and in possession of a valid BRC by a deadline to be specified in writing by the Division.  A Vendor {Bidder} failing to comply with this requirement by the deadline specified by the Division will be deemed ineligible for Blanket P.O. {Contract} award.  Under any circumstance, the Division will rely upon information available from computerized systems maintained by the State as a basis to verify independently compliance with the requirement for business registration.

A Vendor {Bidder} receiving a Blanket P.O. {Contract} award as a result of this procurement and any Subcontractors named by that Vendor {Bidder} will be required to maintain a valid business registration with the Division of Revenue and Enterprise Services for the duration of the executed Blanket P.O. {Contract}, inclusive of any Blanket P.O. {Contract} extensions.   

Disclosure of Investigations AND OTHER Actions Involving Bidder form
 
The Vendor {Bidder} should  submit the Disclosure of Investigations and Other Actions Involving Bidder Form,  with its Quote {Proposal}, to provide a detailed description of any investigation, litigation, including administrative complaints or other administrative proceedings, involving any public sector clients during the past five (5) years, including the nature and status of the investigation, and, for any litigation, the caption of the action, a brief description of the action, the date of inception, current status, and, if applicable, disposition.  If a Vendor {Bidder} does not submit the form with the Quote {Proposal}, the Vendor {Bidder} must comply within seven (7) business days of the State’s request or the State may deem the Quote {Proposal} non-responsive.

Vendors {Bidders} using NJSTART to submit a Quote {Proposal} shall make the appropriate certification on the “Maintain Terms and Categories” Tab within its profile by checking the applicable box and, if required, complete and attach the shortened NJSTART form. Vendors {Bidders} not using NJSTART to submit a Quote {Proposal} must complete the full version of the form located on the Division’s website. This form is also available in NJSTART.

Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. Vendors {Bidders} may also refer to the QRG “Vendor Categories and Certifications” for additional instructions on completing shortened versions of required forms by completing certifications on the “Maintain Terms and Categories” Tab within its profile in NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

Source Disclosure 

Pursuant to N.J.S.A. 52:34-13.2, prior to an award of Blanket P.O. {Contract}, the Vendor {Bidder} is required to submit a completed Source Disclosure Form.  The Vendor’s {Bidder’s} inclusion of the completed Source Disclosure Form with the Quote {Proposal} is requested and advised.   See Bid Solicitation {RFP} Section 7.1.2 for additional information concerning this requirement.     

The Source Disclosure Form is located on the Division’s website. The form is also available in NJSTART. Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

[bookmark: _Toc118513773][bookmark: _Toc378232840][bookmark: _Toc400531501][bookmark: _Toc428533972][bookmark: _Toc467151468]Technical QUOTE {Proposal}

In this section, the Vendor {Bidder} shall describe its approach and plans for accomplishing the work outlined in the Scope of Work section, i.e., Section 3.0.  The Vendor {Bidder} must set forth its understanding of the requirements of this Bid Solicitation {RFP} and its approachability to successfully complete the Blanket P.O. {Contract}. The Vendor {Bidder} should include the level of detail it determines necessary to assist the evaluation committee in its review of Vendor’s {Bidder’s} Quote {Proposal}.
 
If submitting via NJSTART, the Vendor {Bidder} shall upload, at a minimum, its technical Quote {Proposal} response for Section 4.4.3 (Technical Quote {Proposal}) and Section 4.4.4 (Organizational Support and Experience) and attach to its Quote {Proposal} submission. Failure to do so may result in your Quote {Proposal} being deemed non-responsive.

Vendors {Bidders} may refer to the QRG “Submit a Quote” for instructions detailing how to submit a NJSTART electronic Quote {Proposal}. QRGs are located on the NJSTART Vendor Support Page.  

The Vendor {Bidder} may submit a Quote {Proposal} for one (1) or more of the below services:

a. Vibracore sediment sample acquisition;
b. Vibracore processing; and
c. Offshore sediment sample grain size analysis.

Management Overview

The Vendor {Bidder} shall set forth its overall technical approach and plans to meet the requirements of the Bid Solicitation {RFP} in a narrative format.  This narrative should demonstrate to the State that the Vendor {Bidder} understands the objectives that the Blanket P.O. {Contract} is intended to meet, the nature of the required work, and the level of effort necessary to successfully complete the Blanket P.O. {Contract}.  This narrative should demonstrate to the State that the Vendor’s {Bidder’s} general approach and plans to undertake and complete the Blanket P.O. {Contract} are appropriate to the tasks and subtasks involved. 

Mere reiterations of Bid Solicitation {RFP} tasks and subtasks are strongly discouraged, as they do not provide insight into the Vendor’s {Bidder’s} ability to complete the Blanket P.O. {Contract}. The Vendor’s {Bidder’s} response to this section should be designed to demonstrate to the State that the Vendor’s {Bidder’s} detailed plans and approach proposed to complete the Scope of Work are realistic, attainable and appropriate and that the Vendor’s {Bidder’s} Quote {Proposal} will lead to successful Blanket P.O. {Contract} completion.

Blanket P.O. {Contract} Management

The Vendor {Bidder} should describe its specific plans to manage, control and supervise the Blanket P.O. {Contract} to ensure satisfactory Blanket P.O. {Contract} completion according to the required schedule.  The plan should include the Vendor’s {Bidder’s} approach to communicate with the State Contract Manager including, but not limited to, status meetings, status reports, etc.

BLANKET P.O. {Contract} schedule and plans

[bookmark: _4.4.2.3_Contract_Schedule][bookmark: _Toc118513776]BLANKET P.O. {Contract} Schedule

The Vendor {Bidder} shall include a draft Blanket P.O. {Contract} schedule.  If key dates are a part of this Bid Solicitation {RFP}, the Vendor’s {Bidder’s} schedule should incorporate such key dates and should identify the completion date for each task and sub-task required by the Scope of Work.  Such schedule should also identify the associated deliverable item(s) to be submitted as evidence of completion of each task and/or subtask.

The Vendor {Bidder} should identify the Blanket P.O. {Contract} scheduling and control methodology to be used and should provide the rationale for choosing such methodology.  The use of Gantt, PERT or other charts is at the option of the Vendor {Bidder}.
[bookmark: _4.4.2.4_mobilization_and][bookmark: _Toc118513777]
mobilization plan

Not applicable to this procurement. 

Project Plan

Not applicable to this procurement. 

contiNgency plan

Not applicable to this procurement. 

Potential Problems

The Vendor {Bidder} should set forth a summary of any and all problems that the Vendor {Bidder} anticipates during the term of the Blanket P.O. {Contract}.  For each problem identified, the Vendor {Bidder} should provide its proposed solution.

Bid Solicitation {RFP} Section 3.1 Specific Requirements

If a Vendor {Bidder} is submitting a Quote {Proposal} for Bid Solicitation {RFP} Section 3.1 – Vibratory Sediment Core Acquisition, the Vendor {Bidder} must provide the following:

a. Identify the vessel’s captain in accordance with Bid Solicitation {RFP} Sections 3.1.6 and 4.4.4.3 as well as the Project Manager for Vibracore Sediment Core Acquisition in accordance with Bid Solicitation {RFP} Sections 3.1.7 and 4.4.4.3; 

b. Proper licensing and registration for the vessel, including  a active copy of the vessel’s registration; and 

c. Proof that the vessel’s Captain has a current USCG Captain’s National Operator of Uninspected Passenger Vessel (6-pack) License and a New Jersey Boating Safety Education certificate at the time of Quote {Proposal} submission.  

If a Vendor {Bidder} is submitting a Quote {Proposal} for Bid Solicitation {RFP} Section 3.1 – Vibracore Sediment Core Acquisition, the Vendor {Bidder} should provide the following: 

d. Certify by providing documentation that it can meet the equipment specifications in Bid Solicitation {RFP} Section 3.1.5.d (ie. specification, data sheet, etc.) as follows:

1. Minimum vibracore tool specifications:
i. Air compressor,  375 Cubic Feet Per Minute (CFM) at 120 Pounds Per Square Inch (PSI) minimum; and
ii. Winch or crane with ten (10) ton minimum line pull and three-quarter (¾)”
      wire rope.
2. Minimum jetting system specifications:
i. High pressured hose; and
ii. Jet pump, 300 Gallons Per Minute (GPM) and 100 PSI rating.
3. Minimum real-time logging system specifications:
i. Real-time Penetrometer, consisting of the following or equivalent:
a Vibration-resistant digital encoder for measuring down core distance;
b Digital counter, capable of working in feet, connected to the encoder via an abrasion and water-resistant cable; and
c Corelog software.
ii. The Penetrometer records with capability to post real-time penetration rate (feet/ minute);
iii. The Penetrometer with capability to be in continuous operation during vibracoring;
iv. The Penetrometer records available/visible in real time to confirm penetration depth and penetration rate measurements;
v. Computer processing of the data to provide penetration graphs for each core, including penetration depth as a function of time (see Attachment 1 of the Bid Solicitation {RFP} for a sample penetration graph); and
vi. Capability to furnish a copy of the penetration graph for each core at the time of drilling to NJDEP scientists in real time for on-board evaluation and drilling decisions.



Bid Solicitation {RFP} Section 3.2 Specific Requirements

If a Vendor {Bidder} is submitting a Quote {Proposal} for Bid Solicitation {RFP} Section 3.2 – Core Processing, the Vendor {Bidder} must provide the following:

a. Identify the Project Manager for Core Processing in accordance with Bid Solicitation {RFP} Sections 3.2.7 and 4.4.4.3.

If a Vendor {Bidder} is submitting a Quote {Proposal} for Bid Solicitation {RFP} Section 3.2 – Core Processing, the Vendor {Bidder} should provide the following: 

b. The personnel identified in Bid Solicitation {RFP} Section 4.4.4.3 should meet the requirements specified in Bid Solicitation {RFP} Section 3.2.12 as follows:

1. The Vendor’s {Bidder’s} personnel should be proficient in  Microsoft Excel®;
2. The Vendor’s {Bidder’s } personnel should have experience with lithologic logging and sediment analysis; and 
3. The Vendor’s {Bidder’s} personnel should demonstrate competency with sediment characterization.

Bid Solicitation {RFP} Section 3.3 Specific Requirements

If a Vendor {Bidder} is submitting a Quote {Proposal} for Bid Solicitation {RFP} Section 3.3 – Grain Size Analysis, the Vendor {Bidder} must provide the following: 

a. Identify the Project Manager for Grain Size Analysis in accordance with Bid Solicitation {RFP} Sections 3.3.5 and 4.4.4.3.

If a Vendor {Bidder} is submitting a Quote {Proposal} for Bid Solicitation {RFP} Section 3.3 – Grain Size Analysis, the Vendor {Bidder} should provide the following: 

b. The personnel identified in Bid Solicitation {RFP} Section 4.4.4.3 should meet the requirements specified in Bid Solicitation {RFP} Section 3.3.9 as follows:

1. The Vendor’s {Bidder’s} personnel should be proficient in  Microsoft Excel®;
2. The Vendor’s {Bidder’s} personnel should have experience with sediment analysis; and 
3. The Vendor’s {Bidder’s} personnel should demonstrate competency with sediment characterization.

[bookmark: _Toc400531502][bookmark: _Toc428533973][bookmark: _Toc467151469]Organizational Support and Experience

The Vendor {Bidder} should include information relating to its organization, personnel, and experience, including, but not limited to, references, together with contact names and telephone numbers, evidencing the Vendor’s {Bidder’s} qualifications, and capabilities to perform the services required by this Bid Solicitation {RFP}.  

The Vendor {Bidder} should include the level of detail it determines necessary to assist the evaluation committee in its review of Vendor’s {Bidder’s} Quote {Proposal}.

Location

The Vendor {Bidder} should include the address of the Vendor’s {Bidder’s} office where responsibility for managing the Blanket P.O. {Contract} will take place.  The Vendor {Bidder} should include the telephone number and name of the individual to contact.

Organization Charts

a. Blanket P.O. {Contract} -Specific Chart.  The Vendor {Bidder} should include a Blanket P.O. {Contract} organization chart, with names showing management, supervisory and other key personnel (including Subcontractor management, supervisory, or other key personnel) to be assigned to the Blanket P.O. {Contract}.  The chart should include the labor category and title of each such individual; and

b. Chart for Entire Firm.  The Vendor {Bidder} should include an organization chart showing the Vendor’s {Bidder’s} entire organizational structure.  This chart should show the relationship of the individuals assigned to the Blanket P.O. {Contract} to the Vendor’s {Bidder’s} overall organizational structure.

Resumes

Detailed resumes should be submitted for all management, supervisory, and key personnel to be assigned to the Blanket P.O. {Contract}.  Resumes should emphasize relevant qualifications and experience of these individuals in successfully completing Blanket P.O.s {Contracts} of a similar size and scope to those required by this Bid Solicitation {RFP}.  Resumes should include the following:

a. The individual's previous experience in completing each similar Blanket P.O. {Contract};

b. Beginning and ending dates for each similar Blanket P.O. {Contract};

c. A description of the Blanket P.O. {Contract} demonstrating how the individual's work on the completed Blanket P.O. {Contract} relates to the individual's ability to contribute to successfully providing the services required by this Bid Solicitation {RFP}; and

d. With respect to each similar Blanket P.O. {Contract}, the name and address of each reference together with a person to contact for a reference check and a telephone number.

The Vendor {Bidder} should provide detailed resumes for each Subcontractor’s management, supervisory, and other key personnel that demonstrate knowledge, ability, and experience relevant to that part of the work which the Subcontractor is designated to perform.  When a Vendor {Bidder} submits resumes pursuant to this paragraph, the Vendor {Bidder} shall redact the social security numbers, home addresses, personal telephone numbers, and any other personally identifying information other than the individual’s name from the resume.

Backup Staff

The Vendor {Bidder} should include a list of backup staff that may be called upon to assist or replace primary individuals assigned.  Backup staff must be clearly identified as backup staff.

In the event the Vendor {Bidder} must hire management, supervisory and/or key personnel if awarded the Blanket P.O. {Contract}, the Vendor {Bidder} should include, as part of its recruitment plan, a plan to secure backup staff in the event personnel initially recruited need assistance or need to be replaced during the Blanket P.O. {Contract} term.

Experience with Blanket P.O. {Contracts} of Similar Size and Scope

The Vendor {Bidder} should provide a comprehensive listing of contracts of similar size and scope that it has successfully completed, as evidence of the Vendor’s {Bidder’s} ability to successfully complete services similar to those required by this Bid Solicitation {RFP}.  Emphasis should be placed on Blanket P.O.s {Contracts} that are similar in size and scope to the work required by this Bid Solicitation {RFP}.  A description of all such Blanket P.O.s {Contracts} should be included and should show how such contracts relate to the ability of the firm to complete the services required by this Bid Solicitation {RFP}.  For each such contract, the Vendor {Bidder} should provide two (2) names and telephone numbers of individuals for the other Blanket P.O.s {Contracts} party. Beginning and ending dates should also be given for each contract.

The Vendor {Bidder} must provide details of any negative actions taken by other contracting entities against them in the course of performing these projects including, but not limited to, receipt of letters of potential default, default, cure notices, termination of services for cause, or other similar notifications/processes.  Additionally, the Vendor {Bidder} should provide details, including any negative audits, reports, or findings by any governmental agency for which the Vendor {Bidder} is/was the Vendor {Contractor} on any contracts of similar scope.  In the event a Vendor {Bidder} neglects to include this information in its Quote {Proposal}, the Vendor’s {Bidder’s} omission of necessary disclosure information may be cause for rejection of the Vendor’s {Bidder’s} Quote {Proposal} by the State.

The Vendor {Bidder} should provide documented experience to demonstrate that each Subcontractor has successfully performed work on Blanket P.O.s {Contracts} of a similar size and scope to the work that the Subcontractor is designated to perform in the Vendor’s {Bidder’s} Quote {Proposal}.  The Vendor {Bidder} must provide a detailed description of services to be provided by each Subcontractor.

Financial Capability of the Vendor {Bidder}

In order to provide the State with the ability to judge the Vendor’s {Bidder’s} financial capacity and capabilities to undertake and successfully complete the Blanket P.O. {Contract}, the Vendor {Bidder} should submit opined certified financial statements in accordance with applicable standards by a Certified Public Accountant which include a balance sheet, income statement, and statement of cash flow, and all applicable notes for the most recent calendar year or the Vendor’s {Bidder’s} most recent fiscal year.  If certified financial statements are not available, the Vendor {Bidder} should provide either a reviewed or compiled statement from an independent accountant setting forth the same information required for the certified financial statements, together with a certification from the Chief Executive Officer and the Chief Financial Officer, that the financial statements and other information included in the statements fairly present in all material respects the financial condition, results of operations, and cash flows of the Vendor {Bidder} as of, and for, the periods presented in the statements.  In addition, the Vendor {Bidder} should submit a bank reference.

If the information is not supplied with the Quote {Proposal}, the State may still require the Vendor {Bidder} to submit it.  If the Vendor {Bidder} fails to comply with the request within seven (7) business days, the State may deem the Quote {Proposal} non-responsive.

A Vendor {Bidder} may designate specific financial information as not subject to disclosure when the Vendor {Bidder} has a good faith legal/factual basis for such assertion.  A Vendor {Bidder} may submit specific financial documents in a separate, sealed package clearly marked “Confidential-Financial Information” along with the Quote {Proposal}.

The State reserves the right to make the determination to accept the assertion and shall so advise the Vendor {Bidder}.

[bookmark: _Toc400531503][bookmark: _Toc428533974][bookmark: _Toc467151470]PRICE schedule/SHEET

The Vendor {Bidder} must submit its pricing using the State-supplied price sheet/schedule(s) accompanying this Bid Solicitation {RFP} and located on the “Attachments” Tab. 

Vendors {Bidders} may refer to the QRG “Submit a Quote” for instructions detailing how to submit a NJSTART electronic Quote {Proposal}. QRGs are located on the NJSTART Vendor Support Page.  

NJSTART pricing submission instructions

If the Vendor {Bidder} is submitting a NJSTART Quote {Proposal}, the Vendor {Bidder} must enter a Unit Cost of $1.00 for each price line item on the “Items” Tab in NJSTART. The Vendor {Bidder} is instructed to do so only as a mechanism to comply with Bid Solicitation {RFP} Section 6.8 and prevent all pricing from being publicly displayed in NJSTART. 

price sheet/schedule attachment instructions

The Vendor {Bidder} must submit its pricing using the format set forth in the State-supplied Price Schedule/Sheet accompanying this Bid Solictation {RFP}.  Failure to submit all information required will result in the Quote {Proposal} being considered non-responsive.  The Vendor {Bidder} must submit pricing for each service (Bid Solicitation {RFP} Section 3.1, 3.2, and/or 3.3) it is submitting a Quote {Proposal} for. Each Vendor {Bidder} is required to hold its prices firm through issuance of Blanket P.O {Contract}. The pricing submitted shall be a firm fixed price. 

In the event that a Vendor {Bidder} using NJSTART to submit a Quote {Proposal} uploads a price sheet/schedule attachment and completes the “Items” Tab in NJSTART (instead of entering a Unit Cost of $1.00 as instructed), the price sheet/schedule attachment will govern. 

Use of “no bid” versus “no charge” on the price sheet/schedule

If the Vendor {Bidder} is not submitting a price for an item on a price line, the Vendor {Bidder} must indicate “No Bid” on the State-supplied price sheet/schedule(s) attachment accompanying this Bid Solicitation {RFP}. If the Vendor {Bidder} will supply an item on a price line free of charge, the Vendor {Bidder} must indicate “No Charge” on the State-supplied price sheet/schedule(s) attachment accompanying this Bid Solicitation {RFP}.  The use of any other identifier may result in the Vendor’s {Bidder’s} Quote {Proposal} being deemed non-responsive. If the Vendor {Bidder} leaves a price line blank, this shall mean that it was the Vendor’s {Bidder’s} intent to not submit a price for that price line.

DELIVERY TIME AND COSTS

Unless otherwise noted elsewhere in the Bid Solicitation {RFP}, all delivery times are 30 calendar days after receipt of order (ARO) and prices for items in Quotes {Proposals} shall be submitted Freight On Board (F.O.B.) Destination (30 calendar days ARO/F.O.B.).  Quotes {Proposals} submitted other than 30 calendar days ARO/F.O.B. may be deemed non-responsive.  The Vendor {Contractor} shall assume all costs, liability and responsibility for the delivery of merchandise in good condition to the State's Using Agency or designated purchaser.  30 calendar days ARO/F.O.B. does not cover "spotting" but does include delivery on the receiving platform of the ordering agency at any destination in the State of New Jersey unless otherwise specified.

No additional charges will be allowed for any additional transportation costs resulting from partial shipments made at the Vendor’s {Contractor’s} convenience when a single shipment is ordered.

The weights and measures of the State's Using Agency receiving the shipment shall govern.

COLLECT ON DELIVERY (C.O.D.) TERMS

C.O.D. terms are not acceptable as part of a Quote {Proposal} and shall be deemed non-responsive.

CASH DISCOUNTS

The Vendor {Bidder} is encouraged to offer cash discounts based on expedited payment by the State.  The State will make efforts to take advantage of discounts, but discounts will not be considered in determining the price rankings of Quotes {Proposals}.

Should the Vendor {Bidder} choose to offer a cash discount the following shall apply:

a. Discount periods shall be calculated starting from the next business day after the Using Agency has accepted the goods or services, received a properly signed and executed invoice and, when required, a properly executed performance security, whichever is latest.

b. The date on the check issued by the State in payment of that invoice shall be deemed the date of the State's response to that invoice.


[bookmark: _Toc400531505][bookmark: _Toc428533976][bookmark: _Toc467151471]
 SPECIAL CONTRACTUAL TERMS AND CONDITIONS APPLICABLE TO THE BLANKET P.O. {CONTRACT}

[bookmark: _Toc400531506][bookmark: _Toc428533977][bookmark: _Toc467151472]PRECEDENCE OF SPECIAL CONTRACTUAL TERMS AND CONDITIONS

This Blanket P.O. {Contract} awarded, and the entire agreement between the parties, as a result of this Bid Solicitation {RFP} shall consist of this Bid Solicitation {RFP}, SSTC, Bid Amendment {Addenda} to this Bid Solicitation {RFP}, the Vendor’s {Contractor’s} Quote {Proposal}, any Best and Final Offer, and the Division's Notice of Award.

In the event of a conflict in the terms and conditions among the documents comprising this Blanket P.O. {Contract}, the order of precedence, for purposes of interpretation thereof, listed from highest ranking to lowest ranking, shall be:

a. Executed Offer and Acceptance Page {Signatory Page};

b. Bid Solicitation {RFP} Section 5, as may be amended by Bid Amendment {Addenda};

c. The State of NJ Standard Terms and Conditions (SSTC) accompanying this Bid Solicitation {RFP};

d. All remaining sections of the Bid Solicitation {RFP}, as may be amended by Bid Amendment {Addenda}; 

e. The Vendor’s {Contractor’s} final submitted Best and Final Offer; and

f. The Vendor’s {Contractor’s} Quote {Proposal} as accepted by the State.

Note: In the event of conflicting information between the Bid Solicitation {RFP} and fields contained in NJSTART, the Bid Solicitation {RFP} will govern and NJSTART will be updated via Bid Amendment {Addenda} or Change Order {Contract Amendment}.
[bookmark: _Toc400531507][bookmark: _Toc428533978][bookmark: _Toc467151473]BLANKET P.O. {Contract} Term and Extension Option

The term of this Blanket P.O. {Contract} shall be for a period of three (3) years.  The anticipated "Blanket P.O. {Contract} Effective Date" is provided on the “Summary” page the Bid Solicitation {RFP} in NJSTART.  If delays in the procurement process result in a change to the anticipated Blanket P.O. {Contract} Effective Date, the Vendor {Bidder} agrees to accept a Blanket P.O. {Contract} for the full term of this Blanket P.O. {Contract}. 

This Blanket P.O. {Contract} may be extended up to two (2) years with no single extension exceeding one (1) year, by the mutual written consent of the Vendor {Contractor} and the Director at the same terms, conditions, and pricing at the rates in effect in the last year of this Blanket P.O. {Contract} or rates more favorable to the State.  

[bookmark: _Toc400531508][bookmark: _Toc428533979][bookmark: _Toc467151474]BLANKET P.O. {Contract} Transition

In the event that a new Blanket P.O. {Contract} has not been awarded prior to this Blanket P.O. {Contract} expiration date, including any extensions exercised, and the State exercises this Blanket P.O. {Contract} transition, the Vendor {Contractor} shall continue this Blanket P.O. {Contract} under the same terms and conditions until a new Blanket P.O. {Contract} can be completely operational.  At no time shall this transition period extend more than 180 days beyond the expiration date of this Blanket P.O. {Contract}, including any extensions exercised.



[bookmark: _Toc108508270][bookmark: _Toc428533980][bookmark: _Toc467151475]CHANGE ORDER {Contract AMENDMENT}

Any changes or modifications to the terms of this Blanket P.O. {Contract} shall be valid only when they have been reduced to writing and signed by the Vendor {Contractor} and the Director.

[bookmark: _Toc400531510][bookmark: _Toc428533981][bookmark: _Toc467151476]Vendor {contractor} Responsibilities

The Vendor {Contractor} shall have sole responsibility for the complete effort specified in this Blanket P.O. {Contract}.  Payment will be made only to the Vendor {Contractor}.  The Vendor {Contractor} shall have sole responsibility for all payments due any Subcontractor.

The Vendor {Contractor} is responsible for the professional quality, technical accuracy and timely completion and submission of all deliverables, services or commodities required to be provided under this Blanket P.O. {Contract}.  The Vendor {Contractor} shall, without additional compensation, correct or revise any errors, omissions, or other deficiencies in its deliverables and other services.  The approval of deliverables furnished under this Blanket P.O. {Contract} shall not in any way relieve the Vendor {Contractor} of responsibility for the technical adequacy of its work.  The review, approval, acceptance or payment for any of the services shall not be construed as a waiver of any rights that the State may have arising out of the Vendor’s {Contractor’s} performance of this Blanket P.O. {Contract}.

[bookmark: _Toc400531511][bookmark: _Toc428533982][bookmark: _Toc467151477]Substitution of Staff

If it becomes necessary for the Vendor {Contractor} to substitute any management, supervisory or key personnel, the Vendor {Contractor} shall identify the substitute personnel and the work to be performed.  The Vendor {Contractor} must provide detailed justification documenting the necessity for the substitution.  Resumes must be submitted evidencing that the individual(s) proposed as substitute(s) have qualifications and experience equal to or better than the individual(s) originally proposed or currently assigned.

The Vendor {Contractor} shall forward a request to substitute staff to the State Contract Manager for consideration and approval.  No substitute personnel are authorized to begin work until the Vendor {Contractor} has received written approval to proceed from the State Contract Manager.

[bookmark: _Toc400531512][bookmark: _Toc428533983][bookmark: _Toc467151478]Substitution or Addition of SubCONTRACTOR(s)

This Subsection serves to supplement but not to supersede Sections 5.8 and 5.9 of the SSTC accompanying this Bid Solicitation {RFP}.

The Vendor {Contractor} shall forward a written request to substitute or add a Subcontractor or to substitute its own staff for a Subcontractor to the State Contract Manager for consideration.  If the State Contract Manager approves the request, the State Contract Manager will forward the request to the Director for final approval.  No substituted or additional Subcontractors are authorized to begin work until the Vendor {Contractor} has received written approval from the Director.

If it becomes necessary for the Vendor {Contractor} to substitute a Subcontractor, add a Subcontractor, or substitute its own staff for a Subcontractor, the Vendor {Contractor} will identify the proposed new Subcontractor or staff member(s) and the work to be performed.  The Vendor {Contractor} must provide detailed justification documenting the necessity for the substitution or addition.

The Vendor {Contractor} must provide detailed resumes of its proposed replacement staff or of the proposed Subcontractor’s management, supervisory, and other key personnel that demonstrate knowledge, ability and experience relevant to that part of the work which the Subcontractor is to undertake.

The qualifications and experience of the replacement(s) must equal or exceed those of similar personnel proposed by the Vendor {Contractor} in its Quote {Proposal}.

[bookmark: _Toc400531513][bookmark: _Toc428533984][bookmark: _Toc467151479]OWNERSHIP OF MATERIAL

All data, technical information, materials gathered, originated, developed, prepared, used or obtained in the performance of this Blanket P.O. {Contract}, including, but not limited to, all reports, surveys, plans, charts, literature, brochures, mailings, recordings (video and/or audio), pictures, drawings, analyses, graphic representations, software computer programs and accompanying documentation and print-outs, notes and memoranda, written procedures and documents, regardless of the state of completion, which are prepared for or are a result of the services required under this Blanket P.O. {Contract} shall be and remain the property of the State of New Jersey and shall be delivered to the State of New Jersey upon 30 days’ notice by the State. With respect to software computer programs and/or source codes developed for the State, except those modifications or adaptations made to Vendor’s {Bidder’s/Contractor’s} Background IP as defined below, the work shall be considered “work for hire”, i.e., the State, not the Vendor {Contractor} or Subcontractor, shall have full and complete ownership of all software computer programs and/or source codes developed. To the extent that any of such materials may not, by operation of the law, be a work made for hire in accordance with the terms of this Blanket P.O. {Contract}, Vendor {Contractor} or Subcontractor hereby assigns to the State all right, title and interest in and to any such material, and the State shall have the right to obtain and hold in its own name and copyrights, registrations and any other proprietary rights that may be available. 

Should the Vendor {Bidder} anticipate bringing pre-existing intellectual property into the project, the intellectual property must be identified in the Quote {Proposal}.  Otherwise, the language in the first paragraph of this section prevails. If the Vendor {Bidder} identifies such intellectual property ("Background IP") in its Quote {Proposal}, then the Background IP owned by the Vendor {Bidder} on the date of this Blanket P.O. {Contract}, as well as any modifications or adaptations thereto, remain the property of the Vendor {Bidder}. Upon Blanket P.O. {Contract} award, the Vendor {Bidder/Contractor} shall grant the State a nonexclusive, perpetual royalty free license to use any of the Vendor’s {Bidder’s/Contractor's} Background IP delivered to the State for the purposes contemplated by this Blanket P.O. {Contract}.

[bookmark: _Toc400531514][bookmark: _Toc428533985][bookmark: _Toc467151480]security and Confidentiality

[bookmark: _Toc400531515][bookmark: _Toc428533986][bookmark: _Toc467151481]DATA CONFIDENTIALITY

All financial, statistical, personnel, customer and/or technical data supplied by the State to the Vendor {Contractor} are confidential (State Confidential Information).  The Vendor {Contractor} must secure all data from manipulation, sabotage, theft or breach of confidentiality.  The Vendor {Contractor} is prohibited from releasing any financial, statistical, personnel, customer and/or technical data supplied by the State that is deemed confidential.  Any use, sale, or offering of this data in any form by the Vendor {Contractor}, or any individual or entity in the Vendor’s {Contractor’s} charge or employ, will be considered a violation of this Blanket P.O. {Contract} and may result in Blanket P.O. {Contract} termination and the Vendor’s {Contractor’s} suspension or debarment from State contracting.  In addition, such conduct may be reported to the State Attorney General for possible criminal prosecution. 

The Vendor {Contractor} shall assume total financial liability incurred by the Vendor {Contractor} associated with any breach of confidentiality.

When requested, the Vendor {Contractor} and all project staff including its Subcontractor(s) must complete and sign confidentiality and non-disclosure agreements provided by the State. The Vendor {Contractor} may be required to view yearly security awareness and confidentiality training modules provided by the State. Where required, it shall be the Vendor’s {Contractor’s} responsibility to ensure that any new staff sign the confidentiality agreement and complete the security awareness and confidentiality training modules within one (1) month of the employees’ start date.

The State reserves the right to obtain, or require the Vendor {Contractor} to obtain, criminal history background checks from the New Jersey State Police for all Vendor {Contractor} and project staff (to protect the State of New Jersey from losses resulting from Vendor {Contractor} employee theft, fraud or dishonesty).  If the State exercises this right, the results of the background check(s) must be made available to the State for consideration before the employee is assigned to work on the State’s project.  Prospective employees with positive criminal backgrounds for cyber-crimes will not be approved to work on State Projects.  Refer to the National Institute of Standards and Technology (NIST) Special Publication (SP) 800-12, An Introduction to Computer Security:  The NIST Handbook, Section 10.1.3, Filling the Position – Screening and Selecting.

VENDOR’s {CONTRACTOR’S} CONFIDENTIAL INFORMATION

a. The obligations of the State under this provision are subject to the New Jersey Open Public Records Act (“OPRA”), N.J.S.A. 47:1A-1 et seq., the New Jersey common law right to know, and any other lawful document request or subpoena. 

b. By virtue of this Blanket P.O. {Contract}, the parties may have access to information that is confidential to one (1) another.  The parties agree to disclose to each other only information that is required for the performance of their obligations under this Blanket P.O. {Contract}.  Vendor’s {Contractor’s} Confidential Information, to the extent not expressly prohibited by law, shall consist of all information clearly identified as confidential at the time of disclosure and anything identified in Vendor’s {Contractor’s} Quote {Proposal} as Background IP (“Vendor {Contractor} Confidential Information”).  Notwithstanding the previous sentence, the terms and pricing of this Blanket P.O. {Contract} are subject to disclosure under OPRA, the common law right to know, and any other lawful document request or subpoena.  

c. A party’s Confidential Information shall not include information that: (a) is or becomes a part of the public domain through no act or omission of the other party; (b) was in the other party’s lawful possession prior to the disclosure and had not been obtained by the other party either directly or indirectly from the disclosing party; (c) is lawfully disclosed to the other party by a third party without restriction on the disclosure; or (d) is independently developed by the other party.

d. The State agrees to hold Vendor’s {Contractor’s} Confidential Information in confidence, using at least the same degree of care used to protect its own Confidential Information.    

e. In the event that the State receives a request for Vendor {Contractor} Confidential Information related to this Blanket P.O. {Contract} pursuant to a court order, subpoena, or other operation of law, the State agrees, if permitted by law, to provide Vendor {Contractor} with as much notice, in writing, as is reasonably practicable and the State’s intended response to such order of law.  Vendor {Contractor} shall take any action it deems appropriate to protect its documents and/or information.

f. In addition, in the event Vendor {Contractor} receives a request for State Confidential Information pursuant to a court order, subpoena, or other operation of law, Vendor {Contractor} shall, if permitted by law, provide the State with as much notice, in writing, as is reasonably practicable and Vendor’s {Contractor’s} intended response to such order of law.  The State shall take any action it deems appropriate to protect its documents and/or information.

g. Notwithstanding the requirements of nondisclosure described in these Sections 5.9.1 and 5.9.1.1, either party may release the other party’s Confidential Information (i) if directed to do so by a court or arbitrator of competent jurisdiction, (ii) pursuant to a lawfully issued subpoena or other lawful document request, (iii) in the case of the State, if the State determines the documents or information are subject to disclosure and Vendor {Contractor} does not exercise its rights as described in Section 5.9.1.1(e), or if Vendor {Contractor} is unsuccessful in defending its rights as described in Section 5.9.1.1(e), or (iv) in the case of Vendor {Contractor}, if Vendor {Contractor} determines the documents or information are subject to disclosure and the State does not exercise its rights described in Section 5.9.1.1(f), or if the State is unsuccessful in defending its rights as described in Section 5.9.1.1(f).

[bookmark: _Toc400531518][bookmark: _Toc428533989][bookmark: _Toc467151482]News Releases

The Vendor {Contractor} is not permitted to issue news releases pertaining to any aspect of the services being provided under this Blanket P.O. {Contract} without the prior written consent of the Director.

[bookmark: _Toc400531519][bookmark: _Toc428533990][bookmark: _Toc467151483]Advertising

The Vendor {Contractor} shall not use the State’s name, logos, images, or any data or results arising from this Blanket P.O. {Contract} as a part of any commercial advertising without first obtaining the prior written consent of the Director.

[bookmark: _Toc400531520][bookmark: _Toc428533991][bookmark: _Toc467151484]Licenses and Permits

The Vendor {Contractor} shall obtain and maintain in full force and effect all required licenses, permits, and authorizations necessary to perform this Blanket P.O. {Contract}.  The Vendor {Contractor} shall comply with all New Jersey Department of Labor requirements. Notwithstanding the requirements of the Bid Solicitation {RFP}, the Vendor {Contractor} shall supply the State Contract Manager with evidence of all such licenses, permits and authorizations.  This evidence shall be submitted subsequent to this Blanket P.O. {Contract} award.  All costs associated with any such licenses, permits, and authorizations must be considered by the Vendor {Bidder} in its Quote {Proposal}.

[bookmark: _Toc400531521][bookmark: _Toc428533992][bookmark: _Toc467151485]Claims and Remedies

[bookmark: _Toc400531522][bookmark: _Toc428533993][bookmark: _Toc467151486]Claims

All claims asserted against the State by the Vendor {Contractor} shall be subject to the New Jersey Tort Claims Act, N.J.S.A. 59:1-1, et seq., and/or the New Jersey Contractual Liability Act, N.J.S.A. 59:13-1, et seq.

[bookmark: _Toc400531523][bookmark: _Toc428533994][bookmark: _Toc467151487]Remedies

Nothing in this Blanket P.O. {Contract} shall be construed to be a waiver by the State of any warranty, expressed or implied, of any remedy at law or equity, except as specifically and expressly stated in a writing executed by the Director.

[bookmark: _Toc400531524][bookmark: _Toc428533995][bookmark: _Toc467151488]Remedies for failure to comply with material Blanket P.O. {contract} requirements

In the event that the Vendor {Contractor} fails to comply with any material Blanket P.O. {Contract} requirements, the Director may take steps to terminate this Blanket P.O. {Contract} in accordance with the SSTC,  authorize the delivery of Blanket P.O. {Contract} items by any available means, with the difference between the price paid and the defaulting Vendor’s {Contractor’s} price either being deducted from any monies due the defaulting Vendor {Contractor} or being an obligation owed the State by the defaulting Vendor {Contractor}, as provided for in the State administrative code, or take any other action or seek any other remedies available at law or in equity.
[bookmark: _Toc327360432][bookmark: _Toc349639917]
[bookmark: _Toc400531525][bookmark: _Toc428533996][bookmark: _Toc467151489]Liquidated Damages

Not applicable to this procurement. 

[bookmark: _Toc400531531][bookmark: _Toc428534002][bookmark: _Toc467151490]Retainage

Not applicable to this procurement. 

[bookmark: _Toc400531532][bookmark: _Toc428534003][bookmark: _Toc467151491]Additional Work and/or Special PROJECTS

The Vendor {Contractor} shall not begin performing any additional work or special projects without first obtaining  the State Contract Manager’s recommendation and the Director’s written approval.

In the event of additional work and/or special projects, the Vendor {Contractor} must present a written Quote {Proposal} to perform the additional work to the State Contract Manager.  The Quote {Proposal} should provide justification for the necessity of the additional work.  The relationship between the additional work and the base Blanket P.O. {Contract} work must be clearly established by the Vendor {Contractor} in its Quote {Proposal}.

The Vendor’s {Contractor’s} written Quote {Proposal} must provide a detailed description of the work to be performed broken down by task and subtask.  The Quote {Proposal} should also contain details on the level of effort, including hours, labor categories, etc., necessary to complete the additional work.

The written Quote {Proposal} must detail the cost necessary to complete the additional work in a manner consistent with this Blanket P.O. {Contract}.  The written price schedule must be based upon the hourly rates, unit costs or other cost elements submitted by the Vendor {Contractor} in the Vendor’s {Contractor’s} original Quote {Proposal} submitted in response to this Bid Solicitation {RFP}.  Whenever possible, the price schedule should be a firm, fixed price to perform the required work.  The firm, fixed price should specifically reference and be tied directly to costs submitted by the Vendor {Contractor} in its original Quote {Proposal}.  A payment schedule, tied to successful completion of tasks and subtasks, must be included.

Upon receipt and approval of the Vendor’s {Contractor’s} written Quote {Proposal}, the State Contract Manager shall forward same to the Director for the Director’s written approval.  Complete documentation from the Using Agency, confirming the need for the additional work, must be submitted.  Documentation forwarded by the State Contract Manager to the Director must include all other required State approvals, such as those that may be required from the State of New Jersey’s Office of Management and Budget and Office of Information Technology.

In the event the Vendor {Contractor} proceeds with additional work and/or special projects without the Director’s written approval, it shall be at the Vendor’s {Contractor’s} sole risk.  The State shall be under no obligation to pay for work performed without the Director’s written approval.

[bookmark: _Toc400531533][bookmark: _Toc428534004][bookmark: _Toc467151492]MODIFICATIONS AND CHANGES TO THE State of NJ STANDARD TERMS AND CONDITIONS (SSTC)

[bookmark: _Toc400531534][bookmark: _Toc428534005][bookmark: _Toc467151493]INDEMNIFICATION

Section 4.1 of the SSTC is supplemented with the following:

4.1.1 LIMITATION OF LIABILITY

The Vendor’s {Contractor’s} liability to the State for actual, direct damages resulting from the Vendor’s {Contractor’s} performance or non-performance, or in any manner related to this Blanket P.O. {Contract}, for any and all claims, shall be limited in the aggregate to 500100% of the total value of this Blanket P.O. {Contract}, except that such limitation of liability shall not apply to the following:

a. The Vendor’s {Contractor’s} obligation to indemnify the State of New Jersey and its employees from and against any claim, demand, loss, damage, or expense relating to bodily injury or the death of any person or damage to real property or tangible personal property, incurred from the work or materials supplied by the Vendor {Contractor} under this Blanket P.O. {Contract} caused by negligence or willful misconduct of the Vendor {Contractor};

b. The Vendor’s {Contractor’s} breach of its obligations of confidentiality; and,

c. The Vendor’s {Contractor’s} liability with respect to copyright indemnification.

The Vendor’s {Contractor’s} indemnification obligation is not limited by but is in addition to the insurance obligations contained in Section 4.2 of the SSTC.

The Vendor {Contractor} shall not be liable for special, consequential, or incidental damages.

[bookmark: _Toc400531536][bookmark: _Toc428534007][bookmark: _Toc467151494]INSURANCE - PROFESSIONAL LIABILITY INSURANCE

Section 4.2 of the SSTC regarding insurance is modified with the addition of the following section regarding Professional Liability Insurance.  

d. Professional Liability Insurance:  The Vendor {Contractor} shall carry Errors and Omissions, Professional Liability Insurance, and/or Professional Liability Malpractice Insurance sufficient to protect the Vendor {Contractor} from any liability arising out the professional obligations performed pursuant to the requirements of this Blanket P.O. {Contract}.  The insurance shall be in the amount of not less than $1,000,000 and in such policy forms as shall be approved by the State.  If the Vendor {Contractor} has claims-made coverage and subsequently changes carriers during the term of this Blanket P.O. {Contract}, it shall obtain from its new Errors and Omissions, Professional Liability Insurance, and/or Professional Malpractice Insurance carrier an endorsement for retroactive coverage.

[bookmark: _Toc418488941][bookmark: _Toc428534009][bookmark: _Toc467151495]ACCESSIBILITY COMPLIANCE

The Vendor {Contractor} shall abide by the State's website standards and guidelines which include the mandatory accessibility information for Section 508 and Chapter 191 compliance for any web based systems.  The standards can be located at the following links:

a.   http://nj.gov/it/ps/07-12-NJOIT_web_accessibility_policy.pdf; and

b.   http://www.state.nj.us/it/ps/Web_Site_Standards_Guidelines.pdf.

[bookmark: _Toc400531538][bookmark: _Toc428534010][bookmark: _Toc467151496]BLANKET P.O. {Contract} Activity Report

The Vendor {Contractor} must provide, on a calendar quarterly basis, a record of all purchases made under this Blanket P.O. {Contract} resulting from this Bid Solicitation {RFP}.  This reporting requirement includes sales to State using agencies, political sub-divisions thereof and, if permitted under the terms of this Blanket P.O. {Contract}, sales to counties, municipalities, school districts, volunteer fire departments, first aid squads and rescue squads, independent institutions of higher education, state and county colleges and quasi-state agencies.  Quasi-state agencies include any agency, commission, board, authority or other such governmental entity which is established and is allocated to a State department or any bi-state governmental entity of which the State of New Jersey is a member.

This information must be provided in Microsoft Excel such that an analysis can be made to determine the following:

a. Vendor’s {Contractor’s} total sales volume, with line item detail, to each purchaser under this Blanket P.O. {Contract};

b. Subtotals by product, including, if applicable, catalog number and description, price list with appropriate page reference, and/or Blanket P.O. {Contract} discount applied; and

c. Total dollars paid to Subcontractors.

Submission of purchase orders, confirmations, and/or invoices do not fulfill this Blanket P.O. {Contract} requirement for information.  Failure to report this mandated information may be a factor in future award decisions.

The Vendor {Contractor} must submit the required information in Microsoft Excel format to NJSupplierReports@treas.nj.gov. 

Reports are due:
	Quarter 1:	January 1st through March 31st – due by April 30th
	Quarter 2:	April 1st through June 30th – due by July 30th
	Quarter 3:	July 1st through September 30th – due by October 30th
	Quarter 4:	October 1st through December 31st – due by January 30th	

[bookmark: _Toc400531539][bookmark: _Toc428534011][bookmark: _Toc467151497]ELECTRONIC PAYMENTS	

With the award of this Blanket P.O. {Contract}, the successful Vendor(s) {Contractor(s)} will be required to receive its payment(s) electronically.  In order to receive your payments via automatic deposit from the State of New Jersey, complete and return the “Credit Authorization Agreement for Automatic Deposits (ACH Credits)” Form with an original voided check or bank letter.  The form must include ABA number (routing or transit number), bank account number, and if the bank account is a checking or savings account. The form and instructions are located on the Office of Management & Budget’s website at:   http://www.state.nj.us/treasury/omb/forms/index.shtml.  The completed form along with the required voided check or bank letter should be mailed or faxed to: Department of the Treasury, Office of Management and Budget, PO Box 221, 6TH Floor – Room 674, Trenton, N.J. 08625-0221; fax:  (609)-984-5210. To assist in identifying payments, the State offers Vendors {Contractors} access to the Vendor Payment Inquiry web application (VPI) which offers check stub information online.  Contact the State of New Jersey at AAIUNIT@treas.nj.gov to request access to this application.

[bookmark: _Toc400531540][bookmark: _Toc428534012][bookmark: _Toc467151498]PROGRAM EFFICIENCY ASSESSMENT FOR STATE USING AGENCIES

The Program Efficiency Assessment shall not be charged against the winning Vendor {Contractor} and therefore is not to be included in the Vendor’s {Bidder’s} pricing. The State Using Agencies shall be charged an assessment equal to one-quarter of one percent (0.25%) of the value of all transactions under this Blanket P.O. {Contract}.  This assessment is authorized by N.J.S.A. 52:27B-56 and N.J.A.C. 17:12-1.5, to maintain the State’s procurement system at a level to meet industry standards of efficiency.

[bookmark: _Toc332803059][bookmark: _Toc324415444][bookmark: _5.17_Retainage][bookmark: _5.21_Additional_Work][bookmark: _5.22_Additional_Work][bookmark: _5.9_Substitution_of][bookmark: _5.19_requirements_of_Executive_orde][bookmark: _5.20_requirements_of_Executive_orde]For purposes of this section, “transaction” is defined as the payment or remuneration to the Vendor {Contractor} for services rendered or products provided to the State pursuant to the terms of this Blanket P.O. {Contract}, including but not limited to the following: purchase orders, invoices, hourly rates, firm fixed price, commission payments, progress payments and contingency payments.
[bookmark: _Toc400531541][bookmark: _Toc428534013][bookmark: _Toc467151499] QUOTE {PROPOSAL} EVALUATION
[bookmark: _Toc118513836]
[bookmark: _Toc400531542][bookmark: _Toc428534014][bookmark: _Toc467151500]RIGHT TO WAIVE
The Director reserves the right to waive minor irregularities or omissions in a Quote {Proposal}.  The Director also reserves the right to waive a requirement provided that the requirement does not materially affect the procurement or the State's interests associated with the procurement.
[bookmark: _Toc400531543][bookmark: _Toc428534015][bookmark: _Toc467151501]DIRECTOR’S RIGHT OF FINAL Quote {Proposal} ACCEPTANCE

The Director reserves the right to reject any or all Quotes {Proposals}, or to award in whole or in part if deemed to be in the best interest of the State to do so. The Director shall have authority to award orders or Blanket P.O.s {Contracts} in accordance with N.J.S.A. 52:34-12. Tie Quotes {Proposals} will be awarded by the Director in accordance with N.J.A.C. 17:12-2.10. 

[bookmark: _Toc400531544][bookmark: _Toc428534016][bookmark: _Toc467151502]STATE'S RIGHT TO INSPECT VENDOR (BIDDER) FACILITIES

The State reserves the right to inspect the Vendor’s {Bidder’s} establishment before making an award, for the purposes of ascertaining whether the Vendor {Bidder} has the necessary facilities for performing the Blanket P.O. {Contract}.

The State may also consult with clients of the Vendor {Bidder} during the evaluation of Quotes {Proposals}. Such consultation is intended to assist the State in making a Blanket P.O. {Contract} award that is most advantageous to the State.

[bookmark: _Toc400531545][bookmark: _Toc428534017][bookmark: _Toc467151503]STATE'S RIGHT TO REQUEST FURTHER INFORMATION

The Director reserves the right to request all information which may assist him or her in making a Blanket P.O. {Contract} award, including factors necessary to evaluate the Vendor’s {Bidder’s} financial capabilities to perform the Blanket P.O. {Contract}.  Further, the Director reserves the right to request a Vendor {Bidder} to explain, in detail, how the Quote {Proposal} price was determined.

[bookmark: _Toc400531546][bookmark: _Toc428534018][bookmark: _Toc467151504]QUOTE {Proposal} Evaluation Committee

Quotes {Proposals} may be evaluated by an Evaluation Committee composed of members of affected departments and agencies together with representative(s) from the Division.  Representatives from other governmental agencies may also serve on the Evaluation Committee.  On occasion, the Evaluation Committee may choose to make use of the expertise of outside consultant(s) in an advisory role.

[bookmark: _Toc118513837][bookmark: _Toc400531547][bookmark: _Toc428534019][bookmark: _Toc467151505]Oral Presentation and/or Clarification of Quote {Proposal}

After the submission of Quotes {Proposals}, unless requested by the State as noted below, Vendor {Bidder} contact with the State is still not permitted. 

After the Quotes {Proposals} are reviewed, one (1), some or all of the Vendors {Bidders} may be asked to clarify certain aspects of its Quotes {Proposals}.  A request for clarification may be made in order to resolve minor ambiguities, irregularities, informalities or clerical errors.  Clarifications cannot correct any deficiencies or material omissions, or revise or modify a Quote {Proposal}, except to the extent that correction of apparent clerical mistakes results in a modification.

The Vendor {Bidder} may be required to give an oral presentation to the State concerning its Quote {Proposal}. 

A Vendor {Bidder} may not attend the oral presentations of its competitors.

It is within the State’s discretion whether to require the Vendor {Bidder} to give an oral presentation or require the Vendor {Bidder} to submit written responses to questions regarding its Quote {Proposal}.  Action by the State in this regard should not be construed to imply acceptance or rejection of a Quote {Proposal}. The Division will be the sole point of contact regarding any request for an oral presentation or clarification.

[bookmark: _Toc118513838][bookmark: _Toc400531548][bookmark: _Toc428534020][bookmark: _Toc467151506]Evaluation Criteria

The following evaluation criteria categories, not necessarily listed in order of significance, will be used to evaluate Quotes {Proposals} received in response to this Bid Solicitation {RFP}.  The evaluation criteria categories may be used to develop more detailed evaluation criteria to be used in the evaluation process.

[bookmark: _Toc118513839][bookmark: _Toc400531549][bookmark: _Toc428534021][bookmark: _Toc467151507]Technical evaluation criteria

Each criterion will be scored and each score multiplied by a predetermined weight to develop the Technical Evaluation Score.

a. Personnel:  The qualifications and experience of the Vendor’s {Bidder’s} management, supervisory, and key personnel assigned to the Blanket P.O. {Contract}, including the candidates recommended for each of the positions/roles required.

b. Experience of firm:  The Vendor’s {Bidder’s} documented experience in successfully completing Blanket P.O. {Contracts} of a similar size and scope in relation to the work required by this Bid Solicitation {RFP}.

c. Ability of firm to complete the Scope of Work based on its Technical Quote {Proposal}:  The Vendor’s {Bidder’s} demonstration in the Quote {Proposal} that the Vendor {Bidder} understands the requirements of the Scope of Work and presents an approach that would permit successful performance of the technical requirements of the Blanket P.O. {Contract}.

[bookmark: _Toc118513840][bookmark: _Toc400531550][bookmark: _Toc428534022][bookmark: _Toc467151508]Vendor’S {Bidder’s} Price schedule

For evaluation purposes, Vendors {Bidders} will be ranked from lowest to highest for each of the three (3) Bid Solicitation {RFP} Sections (3.1, 3.2, and 3.3) according to the total estimated cost for each Section located on the Price Sheet/Schedule accompanying this Bid Solicitation {RFP}. 

[bookmark: _Toc118513841][bookmark: _Toc400531551][bookmark: _Toc428534023][bookmark: _Toc467151509]QUOTE (PROPOSAL) discrepancies

In evaluating Quotes {Proposals}, discrepancies between words and figures will be resolved in favor of words.  Discrepancies between unit prices and totals of unit prices will be resolved in favor of unit prices.  Discrepancies in the multiplication of units of work and unit prices will be resolved in favor of the unit prices.  Discrepancies between the indicated total of multiplied unit prices and units of work and the actual total will be resolved in favor of the actual total.  Discrepancies between the indicated sum of any column of figures and the correct sum thereof will be resolved in favor of the correct sum of the column of figures.

 In the event that a Vendor {Bidder} using NJSTART to submit a Quote {Proposal} uploads a price sheet/schedule attachment and completes the “Items” Tab in NJSTART (instead of entering a Unit Cost of $1.00 as instructed), the price sheet/schedule attachment will govern.

[bookmark: _Toc400531552][bookmark: _Toc428534024][bookmark: _Toc467151510]Evaluation of the QUOTES {Proposals}

After the Evaluation Committee completes its evaluation, it recommends to the Director for award the responsible Vendor(s) {Bidder(s)} whose Quote {Proposal}, conforming to this Bid Solicitation {RFP}, is most advantageous to the State, price and other factors considered. The Evaluation Committee considers and assesses price, technical criteria, and other factors during the evaluation process and makes a recommendation to the Director.  The Director may accept, reject or modify the recommendation of the Evaluation Committee. Whether or not there has been a negotiation process as outlined in Section 6.8 below, the Director reserves the right to negotiate price reductions with the selected Vendor {Bidder}.

[bookmark: _Toc118513842][bookmark: _Toc400531553][bookmark: _Toc428534025][bookmark: _Toc467151511]Negotiation and Best and Final Offer (BAFO) 

In accordance with N.J.S.A. 52:34-12(f) and N.J.A.C. 17:12-2-7, after evaluating Quotes {Proposals}, the Division may establish a competitive range and enter into negotiations with one (1) Vendor {Bidder} or multiple Vendors {Bidders} within this competitive range.  The primary purpose of negotiations is to maximize the State’s ability to obtain the best value based on the mandatory requirements, evaluation criteria, and cost.  Multiple rounds of negotiations may be conducted with one (1) Vendor {Bidder} or multiple Vendors {Bidders}.  Negotiations will be structured by the Division to safeguard information and ensure that all Vendors {Bidders} are treated fairly.

Similarly, the Division may invite one (1) Vendor {Bidder} or multiple Vendors {Bidders} to submit a Best and Final Offer (BAFO). Said invitation will establish the time and place for submission of the BAFO. Any BAFO that does not result in more advantageous pricing to the State will not be considered, and the State will evaluate the Vendor’s {Bidder’s} most advantageous previously submitted pricing.

If required, after review of the BAFO(s), clarification may be sought from the Vendor(s) {Bidder(s)}.  The Division may conduct more than one (1) round of negotiation and/or BAFO in order to attain the best value for the State. 

After evaluation of Quotes {Proposals} and as applicable, negotiation(s), and/or BAFO(s), the Division will recommend, to the Director, the responsible Vendor(s) {Bidder(s)} whose Quote(s) {Proposal(s)}, conforming to the Bid Solicitation {RFP}, is/are most advantageous to the State, price, and other factors considered. The Director may accept, reject or modify the recommendation of the Division. The Director may initiate additional negotiation or BAFO procedures with the selected Vendor(s) {Bidder(s)}.

Negotiations will be conducted only in those circumstances where they are deemed by the Division or Director to be in the State’s best interests and to maximize the State’s ability to get the best value.  Therefore, the Vendor {Bidder} is advised to submit its best technical and price Quote {Proposal} in response to this Bid Solicitation {RFP} since the State may, after evaluation, make a Blanket P.O. {Contract} award based on the content of the initial submission, without further negotiation and/or BAFO with any Vendor {Bidder}.  

All contacts, records of initial evaluations, any correspondence with a Vendor {Bidder} related to any request for clarification, negotiation or BAFO, any revised technical and/or price Quotes {Proposals}, the Evaluation Committee Report and the Award Recommendation, will remain confidential until a Notice of Intent to Award a Blanket P.O. {Contract} is issued.

If the Division contemplates negotiation, Quote {Proposal} prices will not be publicly read at the Quote {Proposal} opening.  Only the name and address of each Vendor {Bidder} will be publicly announced at the Quote {Proposal} opening.

[bookmark: _Toc467151512]“REQUEST FOR REVISION” WITHIN NJSTART

The State may request a revision of the Vendor’s {Bidder’s} Quote {Proposal} within NJSTART. The Vendor {Bidder} shall respond to the “Request for Revision” (e.g., to reduce pricing if a BAFO is requested) only for the reason(s) identified by the State. Any changes made by a Vendor {Bidder} to the Quote {Proposal} other than as requested by the State shall be considered null and void. 

[bookmark: _Toc400531554][bookmark: _Toc428534026][bookmark: _Toc467151513]POOR PERFORMANCE

A Vendor {Bidder} with a history of performance problems may be bypassed for consideration of an award issued as a result of this Bid Solicitation {RFP}.  The following materials may be reviewed to determine Vendor {Bidder} performance:  Blanket P.O. {Contract} cancellations for cause pursuant to Section 5.7(b) of the SSTC; information contained in Vendor performance records; information obtained from audits or investigations conducted by a local, state or federal agency of the Vendor’s {Bidder’s} work experience; current licensure, registration, and/or certification status and relevant history thereof; or its status or rating with established business/financial reporting services, as applicable.  Vendors {Bidders} should note that this list is not exhaustive.
[bookmark: _Toc220920713][bookmark: _Toc400531555][bookmark: _Toc428534027][bookmark: _Toc467151514]
 BLANKET P.O. {CONTRACT} AWARD

[bookmark: _Toc220920714][bookmark: _Toc400531556][bookmark: _Toc428534028][bookmark: _Toc467151515]DOCUMENTS REQUIRED BEFORE BLANKET P.O. {CONTRACT} AWARD

[bookmark: _Toc220920715][bookmark: _Toc400531557][bookmark: _Toc428534029][bookmark: _Toc467151516]Requirements of Public Law 2005, CHAPTER 51, N.J.S.A. 19:44A-20.13 - N.J.S.A. 19:44A-20.25 (Formerly Executive Order NO. 134), EXECUTIVE ORDER No. 117 (2008) and N.J.A.C. 17:12-5 et seq.

a. The State shall not enter into a Blanket P.O. {Contract} to procure services or any material, supplies or equipment, or to acquire, sell, or lease any land or building from any Business Entity, where the value of the transaction exceeds $17,500, if that Business Entity has solicited or made any contribution of money, or pledge of contribution, including in-kind contributions, to a candidate committee and/or election fund of any candidate for or holder of the public office of Governor or Lieutenant Governor, to any State, county, municipal political party committee, or to any legislative leadership committee during certain specified time periods. 

b. Prior to awarding any Blanket P.O. {Contract} or agreement to any Business Entity, the Business Entity proposed as the intended awardee of the Blanket P.O. {Contract} shall submit the Two-Year Chapter 51/Executive Order 117 Vendor Certification and Disclosure of Political Contributions form, certifying that no contributions prohibited by either Chapter 51 or Executive Order No. 117  have been made by the Business Entity and reporting all contributions the Business Entity made during the preceding four (4) years to any political organization organized under 26 U.S.C.527 of the Internal Revenue Code that also meets the definition of a “continuing political committee” within the means of N.J.S.A. 19:44A-3(n) and N.J.A.C. 19:25-1.7. The required form and instructions, available for review on the Division’s website at http://www.state.nj.us/treasury/purchase/forms/eo134/Chapter51.pdf, shall be provided to the intended awardee for completion and submission to the Division with the Notice of Intent to Award. Upon receipt of a Notice of Intent to Award a Blanket P.O. {Contract}, the intended awardee shall submit to the Division, in care of the Division Procurement Specialist, the Certification and Disclosure(s) within five (5) business days of the State’s request. Failure to submit the required forms will preclude award of a Blanket P.O. {Contract} under this Bid Solicitation {RFP}, as well as future Blanket P.O. {Contract} opportunities. 

c. Further, the Vendor {Contractor} is required, on a continuing basis, to report any contributions it makes during the term of the Blanket P.O. {Contract}, and any extension(s) thereof, at the time any such contribution is made. The required form and instructions, available for review on the Division’s website at http://www.state.nj.us/treasury/purchase/forms/eo134/Chapter51.pdf, shall be provided to the intended awardee with the Notice of Intent to Award. 

The Two-Year Chapter 51/Executive Order 117 Vendor Certification and Disclosure of Political Contributions form is located on the Division’s website. The form is also available in NJSTART.
Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

Vendors {Bidders} should verify its Chapter 51 Compliance status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Vendor’s {Bidder’s} Chapter 51 Compliance status, NJSTART provides a link to take corrective action.

[bookmark: _Toc400531558][bookmark: _Toc428534030][bookmark: _Toc467151517]SOURCE DISCLOSURE REQUIREMENTS

Pursuant to N.J.S.A. 52:34-13.2, all Blanket P.O.s {Contracts} primarily for services awarded by the Director shall be performed within the United States, except when the Director certifies in writing a finding that a required service cannot be provided by a Vendor {Contractor} or Subcontractor within the United States and the certification is approved by the State Treasurer.  Also refer to Section 3.6 Service Performance Within U.S. of the SSTC.

Pursuant to the statutory requirements, the intended awardee of a Blanket P.O. {Contract} primarily for services with the State of New Jersey must disclose the location by country where services under the Blanket P.O. {Contract}, including subcontracted services, will be performed.  The Source Disclosure Form accompanies the subject Bid Solicitation {RFP}.  FAILURE TO SUBMIT SOURCING INFORMATION WHEN REQUESTED BY THE STATE SHALL PRECLUDE AWARD OF A BLANKET P.O. {CONTRACT} TO THE VENDOR {BIDDER}.

If any of the services cannot be performed within the United States, the Vendor {Bidder} shall state with specificity the reasons why the services cannot be so performed.  The Director shall determine whether sufficient justification has been provided by the Vendor {Bidder} to form the basis of his or her certification that the services cannot be performed in the United States and whether to seek the approval of the Treasurer.

The Source Disclosure Form is located on the Division’s website. The form is also available in NJSTART. Vendors {Bidders} may refer to the QRGs “Vendor Forms” and “Attaching Files” for instructions on submitting the forms required by this section of the Bid Solicitation {RFP} through NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

BREACH OF BLANKET P.O. {CONTRACT}

A SHIFT TO PROVISION OF SERVICES OUTSIDE THE UNITED STATES DURING THE TERM OF THE BLANKET P.O. {CONTRACT} SHALL BE DEEMED A BREACH OF BLANKET P.O. {CONTRACT}.  If, during the term of the Blanket P.O. {Contract}, the Vendor {Contractor} or Subcontractor, who had upon Blanket P.O. {Contract} award declared that services would be performed in the United States, proceeds to shift the performance of any of the services outside the United States, the Vendor {Contractor} shall be deemed to be in breach of its Blanket P.O. {Contract}. Such Blanket P.O. {Contract} shall be subject to termination for cause pursuant to Section 5.7b.1 of the SSTC, unless such shift in performance was previously approved by the Director and the Treasurer.

[bookmark: _Toc400531559][bookmark: _Toc428534031][bookmark: _Toc467151518]AFFIRMATIVE Action 

The intended awardee must submit a copy of a New Jersey Certificate of Employee Information Report, or a copy of Federal Letter of Approval verifying it is operating under a federally approved or sanctioned Affirmative Action program.   Intended awardee(s) not in possession of either a New Jersey Certificate of Employee Information Report or a Federal Letter of Approval  must complete the Affirmative Action Employee Information Report (AA-302) located on the web at http://www.nj.gov/treasury/purchase/forms/AA_%20Supplement.pdf.

Vendors {Bidders} should verify its Affirmative Action Compliance status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Vendor’s {Bidder’s} Affirmative Action Compliance status, NJSTART provides a link to take corrective action.

[bookmark: _Toc261501847][bookmark: _Toc400531560][bookmark: _Toc428534032][bookmark: _Toc467151519]BUSINESS REGISTRATION

In accordance with N.J.S.A. 52:32-44(b), a Vendor {Bidder} and its named Subcontractors must have a valid Business Registration Certificate (“BRC”) issued by the Department of the Treasury, Division of Revenue and Enterprise Services prior to the award of a Blanket P.O. {Contract}.  See Section 4.4.2.1 of this Bid Solicitation {RFP} for further information.

Vendors {Bidders} should verify its Business Registration Certification Active status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Vendor’s {Bidder’s} Business Registration Certification Active status, NJSTART provides a link to take corrective action. Vendors {Bidders} may refer to the QRG “Vendor Categories and Certifications” for instructions on completing certifications on the “Maintain Terms and Categories” Tab within its profile in NJSTART. QRGs are located on the NJSTART Vendor Support Page. 

[bookmark: _Toc400531561][bookmark: _Toc428534033][bookmark: _Toc467151520]FINAL BLANKET P.O. {CONTRACT} AWARD

Blanket P.O {Contract} award[s] will be made with reasonable promptness by written notice to that responsible Vendor(s) {Bidder(s)}, whose Quote(s) {Proposal(s)}, conforming to this Bid Solicitation {RFP}, is(are) most advantageous to the State, price, and other factors considered.  Any or all Quotes {Proposals} may be rejected when the State Treasurer or the Director determines that it is in the public interest to do so.

[bookmark: _Toc400531562][bookmark: _Toc428534034][bookmark: _Toc467151521]INSURANCE CERTIFICATES

The Vendor {Contractor} shall provide the State with current certificates of insurance for all coverages required by the terms of this Blanket P.O. {Contract}, naming the State as an Additional Insured.   See Section 4.2 of the SSTC accompanying this Bid Solicitation {RFP}.

Vendors {Bidders} should verify its Insurance Certification Compliance status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Vendor’s {Bidder’s} Insurance Certification Compliance status, contact the Division Procurement Specialist.

[bookmark: _Toc118513795][bookmark: _Toc400531563][bookmark: _Toc428534035][bookmark: _Toc467151522][bookmark: OLE_LINK3][bookmark: OLE_LINK4]Performance SECURITY

Not applicable to this procurement. 
[bookmark: _Toc400531564][bookmark: _Toc428534036][bookmark: _Toc467151523]
 BLANKET P.O. {CONTRACT} ADMINISTRATION

[bookmark: _Toc400531565][bookmark: _Toc428534037][bookmark: _Toc467151524]STATE CONTRACT MANAGER

The State Contract Manager (SCM) is the State employee responsible for the overall management and administration of the Blanket P.O. {Contract}. 

The State Contract Manager for this project will be identified at the time of execution of Blanket P.O. {Contract}.  At that time, the Vendor {Contractor} will be provided with the State Contract Manager’s name, department, division, agency, address, telephone number, fax phone number, and e-mail address.

[bookmark: _Toc400531566][bookmark: _Toc428534038][bookmark: _Toc467151525]state contract manager responsibilities

For an agency Blanket P.O. {Contract} where only one (1) State office uses the Blanket P.O. {Contract}, the State Contract Manager will be responsible for engaging the Vendor {Contractor}, assuring that Purchase Orders are issued to the Vendor {Contractor}, directing the Vendor {Contractor} to perform the work of the Blanket P.O. {Contract}, approving the deliverables and approving payment vouchers.  The State Contract Manager is the person who the Vendor {Contractor} will contact after the Blanket P.O. {Contract} is executed for answers to any questions and concerns about any aspect of the Blanket P.O. {Contract}.  The State Contract Manager is responsible for coordinating the use of the Blanket P.O. {Contract} and resolving minor disputes between the Vendor {Contractor} and any component part of the State Contract Manager's Department.  The State Contract Manager is also responsible for notifying OIT and other appropriate parties of security and privacy violations or incidents.  The SCM cannot modify the Blanket P.O. {Contract}, direct or approve a Change Order {Contract Amendment}.  

If the Blanket P.O. {Contract} has multiple users, the State Contract Manager shall be the central coordinator of the use of the Blanket P.O. {Contract} for all Using Agencies, while other State employees engage and pay the Vendor {Contractor}.  All persons and agencies using the Blanket P.O. {Contract} must notify and coordinate the use of the Blanket P.O. {Contract} with the State Contract Manager.  

[bookmark: _Toc400531567][bookmark: _Toc428534039][bookmark: _Toc467151526]Coordination with the State Contract manager

Any Blanket P.O. {Contract} user that is unable to resolve disputes with a Vendor {Contractor} shall refer those disputes to the State Contract Manager for resolution.  Any questions related to performance of the work of the Blanket P.O. {Contract} by Blanket P.O. {Contract} users shall be directed to the State Contract Manager.  The Vendor {Contractor} may contact the State Contract Manager if the Vendor {Contractor} cannot resolve a dispute with Blanket P.O. {Contract} users.


[bookmark: _Toc459800028][bookmark: _Toc467151527]State of New Jersey Standard Terms and Conditions
(Rev: 1012/2415/2016 ST&C)

[bookmark: _Toc467151528]1. STANDARD TERMS AND CONDITIONS APPLICABLE TO THE CONTRACT- Unless the bidder/offeror is specifically instructed otherwise in the Request for Proposals (RFP), the following terms and conditions shall apply to all contracts or purchase agreements made with the State of New Jersey. These terms are in addition to the terms and conditions set forth in the RFP and should be read in conjunction with same unless the RFP specifically indicates otherwise. In the event that the bidder/offeror would like to present terms and conditions that are in conflict with either these terms and conditions or those set forth in the RFP, the bidder/offeror must present those conflicts during the Question and Answer period for the State to consider. Any conflicting terms and conditions that the State is willing to accept will be reflected in an addendum to the RFP. The State's terms and conditions shall prevail over any conflicts set forth in a bidder/offeror's proposal that were not submitted through the question and answer process and approved by the State. Nothing in these terms and conditions shall prohibit the Director of the Division of Purchase and Property (Director) from amending a contract when the Director determines it is in the best interests of the State. 

[bookmark: _Toc467151529]2. STATE LAW REQUIRING MANDATORY COMPLIANCE BY ALL CONTRACTORS - The statutes, laws or codes cited herein are available for review at the New Jersey State Library, 185 West State Street, Trenton, New Jersey 08625. 

[bookmark: _Toc467151530]2.1 BUSINESS REGISTRATION – Pursuant to N.J.S.A. 52:32-44, the State is prohibited from entering into a contract with an entity unless the bidder and each subcontractor named in the proposal have a valid Business Registration Certificate on file with the Division of Revenue and Enterprise Services. The contractor and any subcontractor providing goods or performing services under the contract, and each of their affiliates, shall, during the term of the contract, collect and remit to the Director of the Division of Taxation in the Department of the Treasury, the use tax due pursuant to the “Sales and Use Tax Act, P.L. 1966, c. 30 (N.J.S.A. 54:32B-1 et seq.) on all sales of tangible personal property delivered into the State. Any questions in this regard can be directed to the Division of Revenue at (609) 292-1730. Form NJ-REG can be filed online at http://www.state.nj.us/treasury/revenue/busregcert.shtml.

[bookmark: _Toc467151531]2.2 ANTI-DISCRIMINATION - All parties to any contract with the State agree not to discriminate in employment and agree to abide by all anti-discrimination laws including those contained within N.J.S.A. 10:2-1 through N.J.S.A. 10:2-4, N.J.S.A. 10:5-1 et seq. and N.J.S.A. 10:5-31 through 10:5-38, and all rules and regulations issued thereunder are hereby incorporated by reference. The agreement to abide by the provisions of N.J.S.A. 10:5-31 through 10:5-38 include those provisions indicated for Goods, Professional Service and General Service Contracts (Exhibit A, attached) and Constructions Contracts (Exhibit B and Executive Order 151, August 28, 2009, attached) as appropriate.


The contractor or subcontractor, where applicable, agrees to comply with any regulations promulgated by the Treasurer pursuant to N.J.S.A. 10:5-31 et seq., as amended and supplemented from time to time.

[bookmark: _Toc467151532]2.3 PREVAILING WAGE ACT - The New Jersey Prevailing Wage Act, N.J.S.A. 34: 11-56.26 et seq. is hereby made part of every contract entered into on behalf of the State of New Jersey through the Division of Purchase and Property, except those contracts which are not within the contemplation of the Act. The bidder's signature on [this proposal] is his guarantee that neither he nor any subcontractors he might employ to perform the work covered by [this proposal] has been suspended or debarred by the Commissioner, Department of Labor for violation of the provisions of the Prevailing Wage Act and/or the Public Works Contractor Registration Acts; the bidder’s signature on the proposal is also his guarantee that he and any subcontractors he might employ to perform the work covered by [this proposal] shall comply with the provisions of the Prevailing Wage and Public Works Contractor Registration Acts, where required. 

2.4 AMERICANS WITH DISABILITIES ACT - The contractor must comply with all provisions of the Americans with Disabilities Act (ADA), P.L 101-336, in accordance with 42 U.S.C. 12101, et seq. 

[bookmark: _Toc467151533]2.5 MACBRIDE PRINCIPLES – The bidder must certify pursuant to N.J.S.A. 52:34-12.2 that it either has no ongoing business activities in Northern Ireland and does not maintain a physical presence therein or that it will take lawful steps in good faith to conduct any business operations it has in Northern Ireland in accordance with the MacBride principles of nondiscrimination in employment as set forth in N.J.S.A. 52:18A-89.5 and in conformance with the United Kingdom’s Fair Employment (Northern Ireland) Act of 1989, and permit independent monitoring of their compliance with those principles. 

[bookmark: _Toc467151534]2.6 PAY TO PLAY PROHIBITIONS – Pursuant to N.J.S.A. 19:44A-20.13 et seq. (L.2005, c. 51), and specifically, N.J.S.A. 19:44A-20.21, it shall be a breach of the terms of the contract for the business entity to: 

a. Make or solicit a contribution in violation of the statute; 
b. Knowingly conceal or misrepresent a contribution given or received; 
c. Make or solicit contributions through intermediaries for the purpose of concealing or misrepresenting the source of the contribution; 
d. Make or solicit any contribution on the condition or with the agreement that it will be contributed to a campaign committee or any candidate of holder of the public office of Governor, or to any State or county party committee; 
e. Engage or employ a lobbyist or consultant with the intent or understanding that such lobbyist or consultant would make or solicit any contribution, which if made or solicited by the business entity itself, would subject that entity to the restrictions of the Legislation; 
f. Fund contributions made by third parties, including consultants, attorneys, family members, and employees; 
g. Engage in any exchange of contributions to circumvent the intent of the Legislation; or 
h. Directly or indirectly through or by any other person or means, do any act which would subject that entity to the restrictions of the Legislation. 

[bookmark: _Toc467151535]2.7 POLITICAL CONTRIBUTION DISCLOSURE – The contractor is advised of its responsibility to file an annual disclosure statement on political contributions with the New Jersey Election Law Enforcement Commission (ELEC), pursuant to N.J.S.A. 19:44A-20.27 (P.L. 2005, c. 271, §3 as amended) if in a calendar year the contractor receives one or more contracts valued at $50,000.00 or more. It is the contractor’s responsibility to determine if filing is necessary. Failure to file can result in the imposition of penalties by ELEC. Additional information about this requirement is available from ELEC by calling 1(888)313-3532 or on the internet at http://www.elec.state.nj.us/.

[bookmark: _Toc467151536]2.8 STANDARDS PROHIBITING CONFLICTS OF INTEREST - The following prohibitions on contractor activities shall apply to all contracts or purchase agreements made with the State of New Jersey, pursuant to Executive Order No. 189 (1988). 

No vendor shall pay, offer to pay, or agree to pay, either directly or indirectly, any fee, commission, compensation, gift, gratuity, or other thing of value of any kind to any State officer or employee or special State officer or employee, as defined by N.J.S.A. 52:13D-13b. and e., in the Department of the Treasury or any other agency with which such vendor transacts or offers or proposes to transact business, or to any member of the immediate family, as defined by N.J.S.A. 52:13D-13i., of any such officer or employee, or partnership, firm or corporation with which they are employed or associated, or in which such officer or employee has an interest within the meaning of N.J.S.A. 52: 13D-13g;
 
The solicitation of any fee, commission, compensation, gift, gratuity or other thing of value by any State officer or employee or special State officer or employee from any State vendor shall be reported in writing forthwith by the vendor to the Attorney General and the Executive Commission on Ethical Standards;

No vendor may, directly or indirectly, undertake any private business, commercial or entrepreneurial relationship with, whether or not pursuant to employment, contract or other agreement, express or implied, or sell any interest in such vendor to, any State officer or employee or special State officer or employee having any duties or responsibilities in connection with the purchase, acquisition or sale of any property or services by or to any State agency or any instrumentality thereof, or with any person, firm or entity with which he is employed or associated or in which he has an interest within the meaning of N.J.S.A. 52:130-13g. Any relationships subject to this provision shall be reported in writing forthwith to the Executive Commission on Ethical Standards, which may grant a waiver of this restriction upon application of the State officer or employee or special State officer or employee upon a finding that the present or proposed relationship does not present the potential, actuality or appearance of a conflict of interest;

No vendor shall influence, or attempt to influence or cause to be influenced, any State officer or employee or special State officer or employee in his official capacity in any manner which might tend to impair the objectivity or independence of judgment of said officer or employee;

No vendor shall cause or influence, or attempt to cause or influence, any State officer or employee or special State officer or employee to use, or attempt to use, his official position to secure unwarranted privileges or advantages for the vendor or any other person; and
 
The provisions cited above in paragraphs 2.8a through 2.8e shall not be construed to prohibit a State officer or employee or Special State officer or employee from receiving gifts from or contracting with vendors under the same terms and conditions as are offered or made available to members of the general public subject to any guidelines the Executive Commission on Ethical Standards may promulgate under paragraph 3c of Executive Order No. 189. 

[bookmark: _Toc467151537]2.9 NOTICE TO ALL CONTRACTORS SET-OFF FOR STATE TAX NOTICE - Pursuant to P.L. 1995, c. 159, effective January 1, 1996, and notwithstanding any provision of the law to the contrary, whenever any taxpayer, partnership or S corporation under contract to provide goods or services or construction projects to the State of New Jersey or its agencies or instrumentalities, including the legislative and judicial branches of State government, is entitled to payment for those goods or services at the same time a taxpayer, partner or shareholder of that entity is indebted for any State tax, the Director of the Division of Taxation shall seek to set off that taxpayer’s or shareholder’s share of the payment due the taxpayer, partnership, or S corporation. The amount set off shall not allow for the deduction of any expenses or other deductions which might be attributable to the taxpayer, partner or shareholder subject to set-off under this act. 
The Director of the Division of Taxation shall give notice to the set-off to the taxpayer and provide an opportunity for a hearing within thirty (30) days of such notice under the procedures for protests established under R.S. 54:49-18. No requests for conference, protest, or subsequent appeal to the Tax Court from any protest under this section shall stay the collection of the indebtedness. Interest that may be payable by the State, pursuant to P.L. 1987, c.184 (c.52:32-32 et seq.), to the taxpayer shall be stayed. 

[bookmark: _Toc467151538]2.10 COMPLIANCE - LAWS - The contractor must comply with all local, State and Federal laws, rules and regulations applicable to this contract and to the goods delivered and/or services performed hereunder. 

[bookmark: _Toc467151539]2.11 COMPLIANCE - STATE LAWS - It is agreed and understood that any contracts and/or orders placed as a result of [this proposal] shall be governed and construed and the rights and obligations of the parties hereto shall be determined in accordance with the laws of the State of New Jersey.

3. STATE LAW REQUIRING MANDATORY COMPLIANCE BY CONTRACTORS UNDER CIRCUMSTANCES SET FORTH IN LAW OR BASED ON THE TYPE OF CONTRACT 

3.1 COMPLIANCE - CODES – The contractor must comply with NJUCC and the latest NEC70, B.O.C.A. Basic Building code, OSHA and all applicable codes for this requirement. The contractor shall be responsible for securing and paying all necessary permits, where applicable. 

3.2 PUBLIC WORKS CONTRACTOR REGISTRATION ACT - The New Jersey Public Works Contractor Registration Act requires all contractors, subcontractors and lower tier subcontractor(s) who engage in any contract for public work as defined in N.J.S.A. 34:11-56.26 be first registered with the New Jersey Department of Labor and Workforce Development. Any questions regarding the registration process should be directed to the Division of Wage and Hour Compliance at (609) 292-9464. 

3.3 PUBLIC WORKS CONTRACT - ADDITIONAL AFFIRMATIVE ACTION REQUIREMENTS - 
N.J.S.A. 10:2-1 requires that during the performance of this contract, the contractor must agree as follows: 

a. In the hiring of persons for the performance of work under this contract or any subcontract hereunder, or for the procurement, manufacture, assembling or furnishing of any such materials, equipment, supplies or services to be acquired under this contract, no contractor, nor any person acting on behalf of such contractor or subcontractor, shall, by reason of race, creed, color, national origin, ancestry, marital status, gender identity or expression, affectional or sexual orientation or sex, discriminate against any person who is qualified and available to perform the work to which the employment relates;

b. No contractor, subcontractor, nor any person on his behalf shall, in any manner, discriminate against or intimidate any employee engaged in the performance of work under this contract or any subcontract hereunder, or engaged in the procurement, manufacture, assembling or furnishing of any such materials, equipment, supplies or services to be acquired under such contract, on account of race, creed, color, national origin, ancestry, marital status, gender identity or expression, affectional or sexual orientation or sex;

c. There may be deducted from the amount payable to the contractor by the contracting public agency, under this contract, a penalty of $50.00 for each person for each calendar day during which such person is discriminated against or intimidated in violation of the provisions of the contract; and

d. This contract may be canceled or terminated by the contracting public agency, and all money due or to become due hereunder may be forfeited, for any violation of this section of the contract occurring after notice to the contractor from the contracting public agency of any prior violation of this section of the contract.

N.J.S.A. 10:5-33 and N.J.A.C. 17:27-3.5 require that during the performance of this contract, the contractor must agree as follows: 

a. The contractor or subcontractor, where applicable, will not discriminate against any employee or applicant for employment because of age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex. Except with respect to affectional or sexual orientation and gender identity or expression, the contractor will take affirmative action to ensure that such applicants are recruited and employed, and that employees are treated during employment, without regard to their age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex. Such action shall include, but not be limited to the following: employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship. The contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices to be provided by the contracting officer setting forth the provisions of this nondiscrimination clause; 

b. The contractor or subcontractor, where applicable will, in all solicitations or advertisements for employees placed by or on behalf of the contractor, state that all qualified applicants will receive consideration for employment without regard to age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex; 

c. The contractor or subcontractor where applicable, will send to each labor union or representative of workers with which it has a collective bargaining agreement or other contract or understanding, a notice, to be provided by the agency contracting officer, advising the labor union or workers' representative of the contractor's commitments under this act and shall post copies of the notice in conspicuous places available to employees and applicants for employment, N.J.A.C. 17:27-3.7 requires all contractors and subcontractors, if any, to further agree as follows: 

1. The contractor or subcontractor agrees to make good faith efforts to meet targeted county employment goals established in accordance with N.J.A.C. 17:27-5.2;

2. The contractor or subcontractor agrees to inform in writing its appropriate recruitment agencies including, but not limited to, employment agencies, placement bureaus, colleges, universities, and labor unions, that it does not discriminate on the basis of age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex, and that it will discontinue the use of any recruitment agency which engages in direct or indirect discriminatory practices;

3. The contractor or subcontractor agrees to revise any of its testing procedures, if necessary, to assure that all personnel testing conforms with the principles of job-related testing, as established by the statutes and court decisions of the State of New Jersey and as established by applicable Federal law and applicable Federal court decisions; and
 
4. In conforming with the targeted employment goals, the contractor or subcontractor agrees to review all procedures relating to transfer, upgrading, downgrading and layoff to ensure that all such actions are taken without regard to age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex, consistent with the statutes and court decisions of the State of New Jersey, and applicable Federal law and applicable Federal court decisions. 

3.4 BUILDING SERVICE – Pursuant to N.J.S.A. 34:11-56.58 et seq., in any contract for building services, as defined in N.J.S.A. 34:11-56.59, the employees of the contractor or subcontractors shall be paid prevailing wage for building services rates, as defined in N.J.S.A. 34:11.56.59. The prevailing wage shall be adjusted annually during the term of the contract. 

3.5 THE WORKER AND COMMUNITY RIGHT TO KNOW ACT - The provisions of N.J.S.A. 34:5A-1 et seq. which require the labeling of all containers of hazardous substances are applicable to this contract. Therefore, all goods offered for purchase to the State must be labeled by the contractor in compliance with the provisions of the statute. 

3.6 SERVICE PERFORMANCE WITHIN U.S. – Under N.J.S.A. 52:34-13.2, all contracts primarily for services awarded by the Director shall be performed within the United States, except when the Director certifies in writing a finding that a required service cannot be provided by a contractor or subcontractor within the United States and the certification is approved by the State Treasurer. 
A shift to performance of services outside the United States during the term of the contract shall be deemed a breach of contract. If, during the term of the contract, the contractor or subcontractor, proceeds to shift the performance of any of the services outside the United States, the contractor shall be deemed to be in breach of its contract, which contract shall be subject to termination for cause pursuant to Section 5.7(b) (1) of the Standard Terms and Conditions, unless previously approved by the Director and the Treasurer. 

3.7 BUY AMERICAN – Pursuant to N.J.S.A. 52:32-1, if manufactured items or farm products will be provided under this contract to be used in a public work, they shall be manufactured or produced in the United States and the contractor shall be required to so certify. 

4. INDEMNIFICATION AND INSURANCE 

4.1 INDEMNIFICATION - The contractor’s liability to the State and its employees in third party suits shall be as follows: 

a. Indemnification for Third Party Claims - The contractor shall assume all risk of and responsibility for, and agrees to indemnify, defend, and save harmless the State of New Jersey and its employees from and against any and all claims, demands, suits, actions, recoveries, judgments and costs and expenses in connection therewith which shall arise from or result directly or indirectly from the work and/or materials supplied under this contract, including liability of any nature or kind for or on account of the use of any copyrighted or uncopyrighted composition, secret process, patented or unpatented invention, article or appliance furnished or used in the performance of this contract;

b. The contractor’s indemnification and liability under subsection (a) is not limited by, but is in addition to the insurance obligations contained in Section 4.2 of these Terms and Conditions; and

c. In the event of a patent and copyright claim or suit, the contractor, at its option, may: (1) procure for the State of New Jersey the legal right to continue the use of the product; (2) replace or modify the product to provide a non-infringing product that is the functional equivalent; or (3) refund the purchase price less a reasonable allowance for use that is agreed to by both parties.

4.2 INSURANCE - The contractor shall secure and maintain in force for the term of the contract insurance as provided herein. All required insurance shall be provided by insurance companies with an A- VIII or better rating by A.M. Best & Company. The contractor shall provide the State with current certificates of insurance for all coverages and renewals thereof, and the certificates shall reflect that the insurance policies shall not be canceled for any reason except after sixty (60) days written notice to the State. Certificates of renewals shall be provided within thirty (30) days of the expiration of the insurance. The contractor shall not begin to provide services or goods to the State until evidence of the required insurance is provided. The certificates of insurance shall indicate the contract number or purchase order number and title of the contract in the Description of Operations box and shall list the State of New Jersey, Department of the Treasury, Division of Purchase & Property, Contract Compliance & Audit Unit, P.O. Box 236, Trenton, New Jersey 08625 in the Certificate Holder box. The certificates and any notice of cancelation shall be emailed to the State at: 

ccau.certificate@treas.nj.gov

The insurance to be provided by the contractor shall be as follows: 

a. Occurrence Form Comprehensive General Liability Insurance or its equivalent: The minimum limit of liability shall be $1,000,000 per occurrence as a combined single limit for bodily injury and property damage. The above required Comprehensive General Liability Insurance policy or its equivalent shall name the State, its officers, and employees as “Additional Insureds” and include the blanket additional insured endorsement or its equivalent. The coverage to be provided under these policies shall be at least as broad as that provided by the standard basic, unamended, and unendorsed Comprehensive General Liability Insurance occurrence coverage forms or its equivalent currently in use in the State of New Jersey, which shall not be circumscribed by any endorsement limiting the breadth of coverage; 

b. Automobile Liability Insurance which shall be written to cover any automobile used by the insured. Limits of liability for bodily injury and property damage shall not be less than $1 million per occurrence as a combined single limit. The State must be named as an “Additional Insured” and a blanket additional insured endorsement or its equivalent must be provided when the services being procured involve vehicle use on the State’s behalf or on State controlled property;
 
c. Worker’s Compensation Insurance applicable to the laws of the State of New Jersey and Employers Liability Insurance with limits not less than: 

$1,000,000 BODILY INJURY, EACH OCCURRENCE 
$1,000,000 DISEASE EACH EMPLOYEE 
$1,000,000 DISEASE AGGREGATE LIMIT 

d. This $1 million amount may have been raised by the RFP when deemed necessary by the Director;

e. In the case of a contract entered into pursuant to N.J.S.A. 52:32-17 et seq., (small business set asides) the minimum amount of insurance coverage in subsections a., b., and c. above may have been lowered in the RFP for certain commodities when deemed in the best interests of the State by the Director. 

5. TERMS GOVERNING ALL CONTRACTS 

5.1 CONTRACTOR IS INDEPENDENT CONTRACTOR – The contractor's status shall be that of any independent contractor and not as an employee of the State. 

5.2 CONTRACT AMOUNT - The estimated amount of the contract(s), when stated on the RFP form, shall not be construed as either the maximum or minimum amount which the State shall be obliged to order as the result of the RFP or any contract entered into as a result of the RFP. 

5.3 CONTRACT TERM AND EXTENSION OPTION - If, in the opinion of the Director, it is in the best interest of the State to extend a contract, the contractor shall be so notified of the Director’s Intent at least thirty (30) days prior to the expiration date of the existing contract. The contractor shall have fifteen (15) calendar days to respond to the Director's request to extend the term and period of performance of the contract. If the contractor agrees to the extension, all terms and conditions including pricing of the original contract shall apply unless more favorable terms for the State have been negotiated. 

5.4 STATE’S OPTION TO REDUCE SCOPE OF WORK – The State has the option, in its sole discretion, to reduce the scope of work for any deliverable, task or subtask called for under this contract. In such an event, the Director shall provide to the contractor advance written notice of the change in scope of work and what the Director believes should be the corresponding adjusted contract price. Within five (5) business days of receipt of such written notice, if either is applicable: 
a. If the contractor does not agree with the Director’s proposed adjusted contract price, the contractor shall submit to the Director any additional information that the contractor believes impacts the adjusted contract price with a request that the Director reconsider the proposed adjusted contract price. The parties shall negotiate the adjusted contract price. If the parties are unable to agree on an adjusted contract price, the Director shall make a prompt decision taking all such information into account, and shall notify the contractor of the final adjusted contract price; or and
 
b. If the contractor has undertaken any work effort toward a deliverable, task or subtask that is being changed or eliminated such that it would not be compensated under the adjusted contract, the contractor shall be compensated for such work effort according to the applicable portions of its price schedule and the contractor shall submit to the Director an itemization of the work effort already completed by deliverable, task or subtask within the scope of work, and any additional information the Director may request. The Director shall make a prompt decision taking all such information into account, and shall notify the contractor of the compensation to be paid for such work effort. 

5.5 CHANGE IN LAW– Whenever a change in applicable law or regulation affects the scope of work, the Director shall provide written notice to the contractor of the change and the Director’s determination as to the corresponding adjusted change in the scope of work and corresponding adjusted contract price. Within five (5) business days of receipt of such written notice, if either is applicable: 

a. If the contractor does not agree with the adjusted contract price, the contractor shall submit to the Director any additional information that the contractor believes impacts the adjusted contract price with a request that the Director reconsider the adjusted contract price. The Director shall make a prompt decision taking all such information into account, and shall notify the contractor of the final adjusted contract price; and
 
b. If the contractor has undertaken any work effort toward a deliverable, task or subtask that is being changed or eliminated such that it would not be compensated under the adjusted contract, the contractor shall be compensated for such work effort according to the applicable portions of its price schedule and the contractor shall submit to the Director an itemization of the work effort already completed by deliverable, task or subtask within the scope of work, and any additional information the Director may request. The Director shall make a prompt decision taking all such information into account, and shall notify the contractor of the compensation to be paid for such work effort. 

5.6 SUSPENSION OF WORK - The State may, for valid reason, issue a stop order directing the contractor to suspend work under the contract for a specific time. The contractor shall be paid for goods ordered, goods delivered, or services requested and performed until the effective date of the stop order. The contractor shall resume work upon the date specified in the stop order, or upon such other date as the State Contract Manager may thereafter direct in writing. The period of suspension shall be deemed added to the contractor's approved schedule of performance. The Director shall make an equitable adjustment, if any is required, to the contract price. The contractor shall provide whatever information that Director may require related to the equitable adjustment. 

5.7 TERMINATION OF CONTRACT 

a. For Convenience: 

Notwithstanding any provision or language in this contract to the contrary, the Director may terminate this contract at any time, in whole or in part, for the convenience of the State, upon no less than thirty (30) days written notice to the contractor;
b. For Cause:
 
1. Where a contractor fails to perform or comply with a contract or a portion thereof, and/or fails to comply with the complaints procedure in N.J.A.C. 17:12-4.2 et seq., the Director may terminate the contract, in whole or in part, upon ten (10) days’ notice to the contractor with an opportunity to respond; and
 
2. Where in the reasonable opinion of the Director, a contractor continues to perform a contract poorly as demonstrated by e.g., formal complaints, late delivery, poor performance of service, short-shipping, so that the Director is required to use the complaints procedure in N.J.A.C. 17:12-4.2 et seq., and there has been a failure on the part of the contractor to make progress towards ameliorating the issue(s) or problem(s) set forth in the complaint, the Director may terminate the contract, in whole or in part, upon ten (10) days’ notice to the contractor with an opportunity to respond.
 
c. In cases of emergency the Director may shorten the time periods of notification and may dispense with an opportunity to respond; and

d. In the event of termination under this section, the contractor shall be compensated for work performed in accordance with the contract, up to the date of termination. Such compensation may be subject to adjustments. 

5.8 SUBCONTRACTING OR ASSIGNMENT – 

a. Subcontracting: The contractor may not subcontract other than as identified in the contractor’s proposal without the prior written consent of the Director. Such consent, if granted in part, shall not relieve the contractor of any of his responsibilities under the contract, nor shall it create privity of contract between the State and any subcontractor. If the contractor uses a subcontractor to fulfill any of its obligations, the contractor shall be responsible for the subcontractor’s: (a) performance; (b) compliance with all of the terms and conditions of the contract; and (c) compliance with the requirements of all applicable laws; and 

b. Assignment: The contractor may not assign its responsibilities under the contract, in whole or in part, without the prior written consent of the Director. 

5.9 NO CONTRACTUAL RELATIONSHIP BETWEEN SUBCONTRACTORS AND STATE - Nothing contained in any of the contract documents, including the RFP and vendor’s bid or proposal shall be construed as creating any contractual relationship between any subcontractor and the State. 

5.10 MERGERS, ACQUISITIONS - If, during the term of this contract, the contractor shall merge with or be acquired by another firm, the contractor shall give notice to the Director as soon as practicable and in no event longer than thirty (30) days after said merger or acquisition. The contractor shall provide such documents as may be requested by the Director, which may include but need not be limited to the following: corporate resolutions prepared by the awarded contractor and new entity ratifying acceptance of the original contract, terms, conditions and prices; updated information including ownership disclosure and Federal Employer Identification Number. The documents must be submitted within thirty (30) days of the request. Failure to do so may result in termination of the contract for cause. 

If, at any time during the term of the contract, the contractor's partnership, limited liability company, limited liability partnership, professional corporation, or corporation shall dissolve, the Director must be so notified. All responsible parties of the dissolved business entity must submit to the Director in writing, the names of the parties proposed to perform the contract, and the names of the parties to whom payment should be made. No payment shall be made until all parties to the dissolved business entity submit the required documents to the Director. 

5.11 PERFORMANCE GUARANTEE OF CONTRACTOR - The contractor hereby certifies that: 

a. The equipment offered is standard new equipment, and is the manufacturer's latest model in production, with parts regularly used for the type of equipment offered; that such parts are all in production and not likely to be discontinued; and that no attachment or part has been substituted or applied contrary to manufacturer's recommendations and standard practice;
 
b. All equipment supplied to the State and operated by electrical current is UL listed where applicable;
 
c. All new machines are to be guaranteed as fully operational for the period stated in the contract from time of written acceptance by the State. The contractor shall render prompt service without charge, regardless of geographic location;

d. Sufficient quantities of parts necessary for proper service to equipment shall be maintained at distribution points and service headquarters;

e. Trained mechanics are regularly employed to make necessary repairs to equipment in the territory from which the service request might emanate within a 48-hour period or within the time accepted as industry practice; 

f. During the warranty period the contractor shall replace immediately any material which is rejected for failure to meet the requirements of the contract; and

g. All services rendered to the State shall be performed in strict and full accordance with the specifications stated in the contract. The contract shall not be considered complete until final approval by the State's using agency is rendered. 

5.12 DELIVERY REQUIREMENTS- 

a. Deliveries shall be made at such time and in such quantities as ordered in strict accordance with conditions contained in the contract;

b. The contractor shall be responsible for the delivery of material in first class condition to the State's using agency or the purchaser under this contract and in accordance with good commercial practice;
 
c. Items delivered must be strictly in accordance with the contract; and

d. In the event delivery of goods or services is not made within the number of days stipulated or under the schedule defined in the contract, the using agency shall be authorized to obtain the material or service from any available source, the difference in price, if any, to be paid by the contractor. 

5.13 APPLICABLE LAW AND JURISDICTION - This contract and any and all litigation arising therefrom or related thereto shall be governed by the applicable laws, regulations and rules of evidence of the State of New Jersey without reference to conflict of laws principles and shall be filed in the appropriate Division of the New Jersey Superior Court. 

5.14. CONTRACT AMENDMENT – Except as provided herein, the contract may only be amended by written agreement of the State and the contractor. 

5.15 MAINTENANCE OF RECORDS - The contractor shall maintain records for products and/or services delivered against the contract for a period of five (5) years from the date of final payment unless otherwise specified in the RFP. Such records shall be made available to the State, including the Comptroller, for audit and review.

5.16 ASSIGNMENT OF ANTITRUST CLAIM(S) - The contractor recognizes that in actual economic practice, overcharges resulting from antitrust violations are in fact usually borne by the ultimate purchaser. Therefore, and as consideration for executing this contract, the contractor, acting herein by and through its duly authorized agent, hereby conveys, sells, assigns, and transfers to the State of New Jersey, for itself and on behalf of its political subdivisions and public agencies, all right, title and interest to all claims and causes of action it may now or hereafter acquire under the antitrust laws of the United States or the State of New Jersey, relating to the particular goods and services purchased or acquired by the State of New Jersey or any of its political subdivisions or public agencies pursuant to this contract. 
In connection with this assignment, the following are the express obligations of the contractor: 

a. It shall take no action that will in any way diminish the value of the rights conveyed or assigned hereunder; 
b. It shall advise the Attorney General of New Jersey: 
1. in advance of its intention to commence any action on its own behalf regarding any such claim or cause(s) of action; and
2. immediately upon becoming aware of the fact that an action has been commenced on its behalf by some other person(s) of the pendency of such action. 
c. It shall notify the defendants in any antitrust suit of the within assignment at the earliest practicable opportunity after the contractor has initiated an action on its own behalf or becomes aware that such an action has been filed on its behalf by another person. A copy of such notice shall be sent to the Attorney General of New Jersey; and 
d. It is understood and agreed that in the event any payment under any such claim or cause of action is made to the contractor, it shall promptly pay over to the State of New Jersey the allotted share thereof, if any, assigned to the State hereunder. 
6. TERMS RELATING TO PRICE AND PAYMENT 

6.1 PRICE FLUCTUATION DURING CONTRACT - Unless otherwise agreed to in writing by the State, all prices quoted shall be firm through issuance of contract or purchase order and shall not be subject to increase during the period of the contract. 
In the event of a manufacturer's or contractor's price decrease during the contract period, the State shall receive the full benefit of such price reduction on any undelivered purchase order and on any subsequent order placed during the contract period. The Director must be notified, in writing, of any price reduction within five (5) days of the effective date. 
Failure to report price reductions may result in cancellation of contract for cause, pursuant to provision 5.7(b)1. 

6.2 TAX CHARGES - The State of New Jersey is exempt from State sales or use taxes and Federal excise taxes. Therefore, price quotations must not include such taxes. The State's Federal Excise Tax Exemption number is 22-75-0050K. 

6.3 PAYMENT TO VENDORS - 

a. The using agency(ies) is (are) authorized to order and the contractor is authorized to ship only those items covered by the contract resulting from the RFP. If a review of orders placed by the using agency(ies) reveals that goods and/or services other than that covered by the contract have been ordered and delivered, such delivery shall be a violation of the terms of the contract and may be considered by the Director as a basis to terminate the contract and/or not award the contractor a subsequent contract. The Director may take such steps as are necessary to have the items returned by the agency, regardless of the time between the date of delivery and discovery of the violation. In such event, the contractor shall reimburse the State the full purchase price; 

b. The contractor must submit invoices to the using agency with supporting documentation evidencing that work or goods for which payment is sought has been satisfactorily completed or delivered. For commodity contracts, the invoice, together with the original Bill of Lading, express receipt and other related papers must be sent to the State Contract Manager or using agency on the date of each delivery. For contracts featuring services, invoices must reference the tasks or subtasks detailed in the Scope of Work section of the RFP and must be in strict accordance with the firm, fixed prices submitted for each task or subtask on the RFP pricing sheets. When applicable, invoices should reference the appropriate RFP price sheet line number from the contractor’s bid proposal. All invoices must be approved by the State Contract Manager or using agency before payment will be authorized; 

c. In all time and materials contracts, the State Contract Manager or designee shall monitor and approve the hours of work and the work accomplished by contractor and shall document both the work and the approval. Payment shall not be made without such documentation. A form of timekeeping record that should be adapted as appropriate for the Scope of Work being performed can be found at www.nj.gov/treasury/purchase/forms/Vendor_Timesheet.xls; and

d. The contractor shall provide, on a monthly and cumulative basis, a breakdown in accordance with the budget submitted, of all monies paid to any small business, minority or woman-owned subcontractor(s). This breakdown shall be sent to the Chief of Operations, Division of Revenue, P.O. Box 628, Trenton, NJ 08646. 

6.4 OPTIONAL PAYMENT METHOD: P-CARD - The State offers contractors the opportunity to be paid through the MasterCard procurement card (p-card). A contractor’s acceptance and a State agency’s use of the p-card are optional. P-card transactions do not require the submission of a contractor invoice; purchasing transactions using the p-card will usually result in payment to a contractor in three (3) days. A contractor should take note that there will be a transaction-processing fee for each p-card transaction. To participate, a contractor must be capable of accepting the MasterCard. Additional information can be obtained from banks or merchant service companies. 

6.5 NEW JERSEY PROMPT PAYMENT ACT - The New Jersey Prompt Payment Act, N.J.S.A. 52:32-32 et seq., requires state agencies to pay for goods and services within sixty (60) days of the agency's receipt of a properly executed State Payment Voucher or within sixty (60) days of receipt and acceptance of goods and services, whichever is later. Properly executed performance security, when required, must be received by the State prior to processing any payments for goods and services accepted by state agencies. Interest will be paid on delinquent accounts at a rate established by the State Treasurer. Interest shall not be paid until it exceeds $5.00 per properly executed invoice. 

Cash discounts and other payment terms included as part of the original agreement are not affected by the Prompt Payment Act. 
[bookmark: _GoBack]
6.6 AVAILABILITY OF FUNDS – The State’s obligation to make payment under this contract is contingent upon the availability of appropriated funds and receipt of revenues from which payment for contract purposes can be made. No legal liability on the part of the State for payment of any money shall arise unless and until funds are appropriated each fiscal year to the using agency by the State Legislature and made available through receipt of revenue.


EXHIBIT A

MANDATORY EQUAL EMPLOYMENT OPPORTUNITY LANGUAGE
N.J.S.A. 10:5-31 et seq. (P.L. 1975, C. 127)
N.J.A.C. 17:27

GOODS, PROFESSIONAL SERVICE AND GENERAL SERVICE CONTRACTS

During the performance of this contract, the contractor agrees as follows:

The contractor or subcontractor, where applicable, will not discriminate against any employee or applicant for employment because of age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex. Except with respect to affectional or sexual orientation and gender identity or expression, the contractor will ensure that equal employment opportunity is afforded to such applicants in recruitment and employment, and that employees are treated during employment, without regard to their age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex.  Such equal employment opportunity shall include, but not be limited to the following: employment, upgrading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship.  The contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices to be provided by the Public Agency Compliance Officer setting forth provisions of this nondiscrimination clause.
 
The contractor or subcontractor, where applicable will, in all solicitations or advertisements for employees placed by or on behalf of the contractor, state that all qualified applicants will receive consideration for employment without regard to age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex.

The contractor or subcontractor will send to each labor union, with which it has a collective bargaining agreement, a notice, to be provided by the agency contracting officer, advising the labor union of the contractor's commitments under this chapter and shall post copies of the notice in conspicuous places available to employees and applicants for employment.

The contractor or subcontractor, where applicable, agrees to comply with any regulations promulgated by the Treasurer pursuant to N.J.S.A. 10:5-31 et seq., as amended and supplemented from time to time and the Americans with Disabilities Act.

The contractor or subcontractor agrees to make good faith efforts to meet targeted county employment goals established in accordance with N.J.A.C. 17:27 5.2.

The contractor or subcontractor agrees to inform in writing its appropriate recruitment agencies including, but not limited to, employment agencies, placement bureaus, colleges, universities, and labor unions, that it does not discriminate on the basis of age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex, and that it will discontinue the use of any recruitment agency which engages in direct or indirect discriminatory practices.

The contractor or subcontractor agrees to revise any of its testing procedures, if necessary, to assure that all personnel testing conforms with the principles of job related testing, as established by the statutes and court decisions of the State of New Jersey and as established by applicable Federal law and applicable Federal court decisions.

In conforming with the targeted employment goals, the contractor or subcontractor agrees to review all procedures relating to transfer, upgrading, downgrading and layoff to ensure that all such actions are taken without regard to age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex, consistent with the statutes and court decisions of the State of New Jersey, and applicable Federal law and applicable Federal court decisions.

The contractor shall submit to the public agency, after notification of award but prior to execution of a goods and services contract, one of the following three documents:

(A) Letter of Federal Affirmative Action Plan Approval

(B) Certificate of Employee Information Report

(C) Employee Information Report Form AA302 (electronically provided by the Division and distributed to the public agency through the Division’s website at www.state.nj.us/treasury/contract_compliance)

The contractor and its subcontractors shall furnish such reports or other documents to the Division of Public Contracts Equal Employment Opportunity Compliance as may be requested by the office from time to time in order to carry out the purposes of these regulations, and public agencies shall furnish such information as may be requested by the Division of Public Contracts Equal Employment Opportunity Compliance for conducting a compliance investigation pursuant to Subchapter 10 of the Administrative Code at N.J.A.C. 17:27-1 et seq.


EXHIBIT B

MANDATORY EQUAL EMPLOYMENT OPPORTUNITY LANGUAGE
N.J.S.A. 10:5-31 et seq. (P.L. 1975, C. 127)
N.J.A.C. 17:27

CONSTRUCTION CONTRACTS

During the performance of this contract, the contractor agrees as follows:

The contractor or subcontractor, where applicable, will not 	discriminate against any employee or applicant for employment because of age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex. Except with respect to affectional or sexual orientation and gender identity or expression, the contractor will ensure that equal employment opportunity is afforded to such applicants in recruitment and employment, and that employees are treated during employment, without regard to their age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex. Such equal employment opportunity shall include, but not be limited to the following: employment, up grading, demotion, or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship. The contractor agrees to post in conspicuous places, available to employees and applicants for employment, notices to be provided by the Public Agency Compliance Officer setting forth provisions of this nondiscrimination clause.

The contractor or subcontractor, where applicable will, in all solicitations or advertisements for employees placed by or on behalf of the contractor, state that all qualified applicants will receive consideration for employment without regard to age, race, creed, color, national origin, ancestry, marital status, affectional or sexual orientation, gender identity or expression, disability, nationality or sex.

The contractor or subcontractor will send 	to each labor union, with which it has a collective bargaining agreement, a notice, to be provided by the agency contracting officer, advising the labor union or workers' representative of the contractor's commitments under this act and shall post copies of the notice in conspicuous places available to employees and applicants for employment.

The contractor or subcontractor, where applicable, agrees to comply with any regulations promulgated by the Treasurer, pursuant to N.J.S.A. 10:5-31 et seq., as amended and supplemented from time to time and the Americans with Disabilities Act.

When hiring or scheduling workers in each construction trade, the contractor or subcontractor agrees to make good faith efforts to employ 	minority and women workers in each construction trade consistent with the targeted employment goal prescribed by N.J.A.C. 17:27-7.2; provided, however, that the Division may, in its discretion, exempt a contractor or subcontractor from compliance with the good faith procedures prescribed by the following provisions, A, B and C, as long as the Division is satisfied that the contractor or subcontractor is employing workers provided by a union which provides evidence, in accordance with standards prescribed by the Division, that its percentage of active "card carrying" members who are minority and women workers is equal to or greater than the targeted employment goal established in accordance with N.J.A.C. 17:27-7.2.  The contractor or subcontractor agrees that a good faith effort shall include compliance with the following procedures:

(A) If the contractor or subcontractor has a referral agreement or arrangement with a union for a construction trade, the contractor or subcontractor shall, within three business days of the contract award, seek assurances from the union that it will cooperate with the contractor or subcontractor as it fulfills its affirmative action obligations under this contract and in accordance with the rules promulgated by the Treasurer pursuant to N.J.S.A. 10:5-31 et. seq., as supplemented and amended from time to time and the Americans with Disabilities Act.  If the contractor or subcontractor is unable to obtain said assurances from the construction trade union at least five business days prior to the commencement of construction work, the contractor or subcontractor agrees to afford equal employment opportunities minority and women workers directly, consistent with this chapter.  If the contractor's or subcontractor's prior experience with a construction trade union, regardless of whether the union has provided said assurances, indicates a significant possibility that the trade union will not refer sufficient minority and women workers consistent with affording equal employment opportunities as specified in this chapter, the contractor or subcontractor agrees to be prepared to provide such opportunities to minority and women workers directly, consistent with this chapter, by complying with the hiring or scheduling procedures prescribed under (B) below; and the contractor or subcontractor further agrees to take said action immediately if it determines that the union is not referring minority and women workers consistent with the equal employment opportunity goals set forth in this chapter.

(B) If good faith efforts to meet targeted employment goals have not or cannot be met for each construction trade by adhering to the procedures of (A) above, or if the contractor does not have a referral agreement or arrangement with a union for a construction trade, the contractor or subcontractor agrees to take the following actions:

(1) To notify the public agency compliance officer, the Division, and minority and women referral organizations listed by the Division pursuant to N.J.A.C. 17:27-5.3, of its workforce needs, and request referral of minority and women workers;

(2) To notify any minority and women workers who have been listed with it as awaiting available vacancies;

(3) Prior to commencement of work, to request that the local construction 	trade union refer minority and women workers to fill job openings, provided the contractor or subcontractor has a referral agreement or arrangement with a union for the construction trade;

(4) To leave standing requests for additional referral to minority and women workers with the local construction trade union, provided the contractor or subcontractor has a referral agreement or arrangement with a union for the construction trade, the State Training and Employment Service and other approved referral sources in the area;

(5) If it is necessary to lay off some of the workers in a given trade on the construction site, layoffs shall be conducted in compliance with the equal employment opportunity and non-discrimination standards set forth in this regulation, as well as with applicable Federal and State court decisions;

(6) To adhere to the following procedure when minority and women workers apply or are referred to the contractor or subcontractor:

(i) The contactor or subcontractor shall interview the referred minority or women worker.

(ii) If said individuals have never previously received any document or certification signifying a level of qualification lower than that required in order to perform the work of the construction trade, the contractor or subcontractor shall in good faith determine the qualifications of such individuals. The contractor or subcontractor shall hire or schedule those individuals who satisfy appropriate qualification standards in conformity with the equal employment opportunity and non-discrimination principles set forth in this chapter. However, a contractor or subcontractor shall determine that the individual at least possesses the requisite skills, and experience recognized by a union, apprentice program or a referral agency, provided the referral agency is acceptable to the Division. If necessary, the contractor or subcontractor shall hire or schedule minority and women workers who qualify as trainees pursuant to these rules. All of the requirements, however, are limited by the provisions of (C) below.

(iii) The name of any interested women or minority individual shall be maintained on a waiting list, and shall be considered for employment as described in (i) above, whenever vacancies occur. At the request of the Division, the contractor or subcontractor shall provide evidence of its good faith efforts to employ women and minorities from the list to fill vacancies.

(iv) If, for any reason, said contractor or subcontractor determines that a minority individual or a woman is not qualified or if the individual qualifies as an advanced trainee or apprentice, the contractor or subcontractor shall inform the individual in writing of the reasons for the determination, maintain a copy of the determination in its files, and send a copy to the public agency compliance officer and to the Division.

(7) To keep a complete and accurate record of all requests made for the referral of workers in any trade covered by the contract, on forms made available by the Division and submitted promptly to the Division upon request.

(C) The contractor or subcontractor agrees that nothing contained in (B) above shall preclude the contractor or subcontractor from complying with the union hiring hall or apprenticeship policies in any applicable collective bargaining agreement or union hiring hall arrangement, and, where required by custom or agreement, it shall send journeymen and trainees to the union for referral, or to the apprenticeship program for admission, pursuant to such agreement or arrangement. However, where the practices of a union or apprenticeship program will result in the exclusion of minorities and women or the failure to refer minorities and women consistent with the targeted county employment goal, the contractor or subcontractor shall consider for employment persons referred pursuant to (B) above without regard to such agreement or	arrangement; provided further, however, that the contractor or subcontractor shall not be required to employ women and minority advanced trainees and trainees in numbers which result in the employment of advanced trainees and trainees as a percentage of the total workforce for the construction trade, which percentage significantly exceeds the 	apprentice to journey worker ratio specified in the applicable collective bargaining agreement, or in the absence of a collective bargaining agreement, exceeds the ratio established by practice in the area for said construction trade.  Also, the contractor or subcontractor agrees that, in implementing the procedures of (B) above, it shall, where applicable, employ minority and women workers residing within the geographical jurisdiction of the union.

After notification of award, but prior to signing a construction contract, the contractor shall submit to the public agency compliance officer and the Division an initial project workforce report (Form AA 201) electronically provided to the public agency by the Division, through its website, for distribution to and completion by the contractor, in accordance with N.J.A.C. 17:27-7. 

The contractor also agrees to submit a copy of the Monthly Project Workforce Report once a month thereafter for the duration of this contract to the Division and to the public agency compliance officer.

The contractor agrees to cooperate with the public agency in the payment of budgeted funds, as is necessary, for on the job and/or off the job programs for outreach and training of minorities and women.

(D) The contractor and its subcontractors shall furnish such reports or other documents to the Division of Public Contracts Equal Employment Opportunity Compliance as may be requested by the Division from time to time in order to carry out the purposes of these regulations, and public agencies shall furnish such information as may be requested by the Division of Public Contracts Equal Employment Opportunity Compliance for conducting a compliance investigation pursuant to Subchapter 10 of the Administrative Code (N.J.A.C. 17:27-1 et seq.).
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