[image: image1.jpg]™ coLumsus

ANDREW J. GINTHER, MAYOR

COLUMBUS
PUBLIC HEALTH





Columbus Public Health is seeking licensed sewage treatment system installers to bid on the following job to replace a sewage treatment system, which will be paid through the Water Pollution Control Loan Fund (WPCLF). We are currently bidding out the need for the installation of a NORWECO GREEN 960 + AT 1500 UV OR EQUIVALENT NPDES SYSTEM.

Below is the property's address and system specifications. The estimate must be specific for the system.  Columbus Public Health will hold a site visit at the property on Tuesday, July 7, from 11 am-12 pm, where all interested bidders can look at the property and ask questions. 
Project # SR0019342

Homeowner Name: KRISTIN STOUGHT 
Property Address: 2710 MCCUTCHEON RD, COLUMBUS OH, 43219

Contact Information: 740-973-5780

System Located: SOUTH OF PROPERTY AND HOME 

Pre-site visit date: TUESDAY, JULY 7, FROM 11 AM – 12 PM 
System Specs: NORWECO GREEN 960 + AT 1500 UV OR EQUIVALENT NPDES SYSTEM.

Careful consideration must be made to maintain isolation distances.
Pump out and abandon the existing tank in accordance with Ohio Administrative Code 3701-29.
Properly grade, seed, and mulch all disturbed areas.
Estimated Cost: $20,000

In addition to abiding by the terms of the contract, the contractor must do the following:

Be sure to itemize all parts of the project in the bid – each bid must be broken down, such as materials, labor, equipment, etc.  

Bids must include exact products and specifications listed in the bid spec.

All Work shall be completed within 30 consecutive calendar days from the issuance of the ‘Notice to Proceed’ and in compliance with all applicable Columbus Public Health regulations and Ohio Administrative Code 3701-29. Final bill and required documentation will be due to Columbus Public Health no later than 10 days following final approval by Columbus Public Health and completion of site work.

Bids will be scored on the following criteria:

1. The competence of the bidder to perform the required services (20 points)

2. The quality and feasibility of the bidder’s Proposal (50 points)

3. Past performance of the bidder as reflected by evaluations from this city agency, other city agencies and other previous clients, with respect to such factors as quality of work, meeting deadlines and the ability of the bidder to fulfill the requirements detailed in the bid specifications (30 points)

Bid Guarantee: Each bidder must be approved or become approved by the ‘Notice to proceed’ to operate as a Registered Sewage Treatment System Service Provider with Columbus Public Health, in accordance with Ohio Administrative Code 3701-29. This includes proof of a surety bond of not less than twenty-five thousand dollars and submitted to the Ohio Department of Health, proof of testing requirements, proof of no less than five hundred thousand dollars general liability insurance coverage, proof of completion of six (6) continuing education hours, and applicable fees. 

Contractor will be paid for the work after the project is complete to Columbus Public Health’s satisfaction and complies with the Ohio Administrative Code 3701-29.  Once Columbus Public Health receives the WPCLF money from the EPA, please allow 6-8 weeks after the final invoice has been submitted to receive payment.  

The awarded Vendor will be required to sign an additional WPCLF contract in accordance with EPA guidelines. A copy of the required contract has been attached to this bid and is labeled Attachment B. 

[image: image2.png]Skt Y
x x,
"t 0 ¥,

HEALTH COMMISSIONER
Mysheika W. Roberts, MD, MPH i
E A Iy

g

e COLUMBUS BOARD OF HEALTH
g Board President, Ex-Officio | Mayor Andrew J. Ginther
&

240 Parsons Avenue | Columbus, OH 43215 | T (614) 645-7417 | F (614) 645-7633 | health@columbus.gov | publichealth.columbus.gov
Contribute to our important work at cbusfdn.org/ColumbusPublicHealth.





[image: image1.jpg][image: image2.png]